1ÇATI

External Integrations,
Turkish Compliance &
Scale-Cost Blueprint

Executive Decision Pack

Demo-to-production strategy • 1,000 / 5,000 / 10,000 users • provider and regulatory roadmap

| Prepared for | Ataberk Estate — top management |
| --- | --- |
| Programme | 1Çatı property-management platform |
| Prepared by | WAMOCON GmbH / programme team |
| Pricing baseline | 15 July 2026 • USD/TRY reference 47.0098, editable in calculator |

STRICTLY CONFIDENTIAL Management planning document. Public prices can change; quotations, contracts and Turkish legal/accounting review remain required before production activation.

# Document control and use

| Field | Value |
| --- | --- |
| Purpose | Management decision and procurement-planning baseline for external integrations, Turkish compliance and scale cost. |
| Product state | Credible demo / internal-QA foundation. Provider adapters are not production-connected unless separately evidenced. |
| Audience | Ataberk Estate executive management, finance, legal/accounting, operations and WAMOCON delivery leadership. |
| Pricing status | Public price pages and official rules checked 15 July 2026. Contracted rates and taxes can differ. |
| Currency rule | USD and TRY remain separate. The 47.0098 reference is shown only for transparent planning conversion. |
| Legal status | Decision support, not Turkish legal, tax or accounting advice. Named advisers must approve the final operating model. |
| Related artefact | Interactive HTML Cost & Scale Estimator dated 15 July 2026, stored beside this document. |

How to read the numbers Published price = traceable public vendor figure. Planning assumption = editable volume/capacity choice. Statutory fee = official amount but entity applicability must be confirmed. Quote required = visible but deliberately excluded from the known subtotal. A 'known subtotal' is not the final budget while quotation items remain.

# Document map

Use the first four sections for the management decision. Sections 5–13 provide the cost logic, Turkish requirements, work packages and implementation gates. Appendices provide auditable formulas and sources.

| Section | Content |
| --- | --- |
| 1 | Executive summary |
| 2 | Decisions required from management |
| 3 | Business context, scope and current state |
| 4 | Target operating and integration model |
| 5 | Cost model and management assumptions |
| 6 | Scale simulation: 1,000 / 5,000 / 10,000 users |
| 7 | External dependency and provider catalogue |
| 8 | Turkish regulatory and compliance blueprint |
| 9 | AI strategy, cost and governance |
| 10 | Security, data, resilience and storage |
| 11 | Work-package one-pager |
| 12 | Procurement, roadmap and go/no-go gates |
| 13 | Risk, dependency and open-decision register |
| A | Formula book and worked examples |
| B | Provider price book |
| C | Source and verification register |
| D | Glossary |

# Multilingual executive overview | Mehrsprachiger Überblick | Çok dilli özet | Многоязычный обзор

One model, four management languages The detailed English master below is the single source of truth for formulas and citations. This opening section translates the executive meaning, cost snapshot, decisions and work-package map into German, Turkish and Russian so management can present the same numbers without maintaining four conflicting calculators.

## English — simple management overview

1Çatı is already a credible demonstration and internal-QA foundation. Production launch still requires provider contracts, Turkish legal/accounting decisions, real data, security evidence, end-to-end testing, training and named operational owners. Hosting itself is not the largest risk: payment commission, staff licences, messages, AI use, regulatory duties, support and physical integrations can cost more.

At 1,000 users, the known management-scenario subtotal is about $429.46/month plus TRY 4,212.72/month local run-rate and TRY 10,737.50/month payment fees.

At 5,000 users, it is about $901.96/month plus TRY 7,196.39/month local run-rate and TRY 53,687.50/month payment fees.

At 10,000 users, it is about $1,604.46/month plus TRY 10,976.39/month local run-rate and TRY 107,375.00/month payment fees.

These are known subtotals, not final budgets: legal, accounting, KEP, WhatsApp, Secure Property Payment, portal, bank API, hardware, migration, security testing and support remain quotation items.

## Deutsch — einfache Management-Zusammenfassung

1Çatı ist bereits eine überzeugende Demo- und interne QA-Grundlage. Für den Produktivstart fehlen jedoch noch Provider-Verträge, türkische Rechts- und Buchhaltungsentscheidungen, Echtdaten, Sicherheitsnachweise, Ende-zu-Ende-Tests, Schulungen und klar benannte Betriebsverantwortliche. Das Hosting ist nicht der größte Kostentreiber: Zahlungsprovisionen, interne Benutzerlizenzen, Nachrichten, KI-Nutzung, Compliance, Support und physische Integrationen können deutlich mehr kosten.

Bei 1.000 aktiven Nutzern: ca. 429,46 USD/Monat bekannte USD-Kosten, plus 4.212,72 TRY/Monat lokale Kosten und 10.737,50 TRY/Monat Zahlungsgebühren.

Bei 5.000 aktiven Nutzern: ca. 901,96 USD/Monat, plus 7.196,39 TRY/Monat lokale Kosten und 53.687,50 TRY/Monat Zahlungsgebühren.

Bei 10.000 aktiven Nutzern: ca. 1.604,46 USD/Monat, plus 10.976,39 TRY/Monat lokale Kosten und 107.375,00 TRY/Monat Zahlungsgebühren.

Dies sind bekannte Zwischensummen, kein endgültiges Budget. Rechtsberatung, Buchhaltung, KEP, WhatsApp, das sichere Immobilien-Zahlungssystem, Portale, Bank-APIs, Hardware, Migration, Sicherheitstests und Support benötigen Angebote.

## Türkçe — sade yönetim özeti

1Çatı şu anda güçlü bir demo ve iç kalite kontrol temelidir. Canlı kullanıma geçmek için sağlayıcı sözleşmeleri, Türkiye mevzuatı ve muhasebe kararları, gerçek veri doğrulaması, güvenlik kanıtları, uçtan uca testler, eğitim ve sorumlu operasyon sahipleri gerekir. En büyük konu yalnızca barındırma maliyeti değildir; ödeme komisyonu, personel lisansları, mesajlar, yapay zekâ kullanımı, yasal yükümlülükler, destek ve fiziksel sistem bağlantıları daha yüksek maliyet yaratabilir.

1.000 aktif kullanıcıda: yaklaşık 429,46 USD/ay bilinen USD maliyeti; ayrıca 4.212,72 TRY/ay yerel gider ve 10.737,50 TRY/ay ödeme sağlayıcısı ücreti.

5.000 aktif kullanıcıda: yaklaşık 901,96 USD/ay; ayrıca 7.196,39 TRY/ay yerel gider ve 53.687,50 TRY/ay ödeme sağlayıcısı ücreti.

10.000 aktif kullanıcıda: yaklaşık 1.604,46 USD/ay; ayrıca 10.976,39 TRY/ay yerel gider ve 107.375,00 TRY/ay ödeme sağlayıcısı ücreti.

Bunlar bilinen ara toplamlardır, nihai bütçe değildir. Hukuk, muhasebe, KEP, WhatsApp, Güvenli Ödeme Sistemi, ilan portalları, banka API'leri, donanım, veri taşıma, sızma testi ve destek için teklif gerekir.

## Русский — простое объяснение для руководства

1Çatı уже является убедительной демонстрационной системой и хорошей основой для внутренней проверки. Для промышленного запуска ещё нужны договоры с провайдерами, решения по турецкому праву и бухгалтерии, проверка реальных данных, доказательства безопасности, сквозные тесты, обучение и назначенные ответственные. Сам хостинг не является главным расходом: комиссия за платежи, лицензии сотрудников, сообщения, использование ИИ, обязательные процедуры, поддержка и подключение оборудования могут стоить больше.

1 000 активных пользователей: примерно 429,46 USD в месяц известных расходов в долларах, плюс 4 212,72 TRY местных расходов и 10 737,50 TRY комиссии за платежи.

5 000 активных пользователей: примерно 901,96 USD в месяц, плюс 7 196,39 TRY местных расходов и 53 687,50 TRY комиссии за платежи.

10 000 активных пользователей: примерно 1 604,46 USD в месяц, плюс 10 976,39 TRY местных расходов и 107 375,00 TRY комиссии за платежи.

Это известная промежуточная сумма, а не окончательный бюджет. Юристы, бухгалтерия, KEP, WhatsApp, государственная система безопасной оплаты недвижимости, порталы, банковские API, оборудование, перенос данных, тест безопасности и поддержка пока требуют коммерческих предложений.

## Four-language price key | Preislogik | Fiyat açıklaması | Как читать цены

| Meaning | Deutsch | Türkçe | Русский |
| --- | --- | --- | --- |
| Known USD/month: foreign software and usage | Bekannte USD-Kosten: ausländische Software und Nutzung | Bilinen USD/ay: yabancı yazılım ve kullanım | Известные USD/мес.: зарубежные сервисы и использование |
| Known local TRY/month: normalised Turkish packages/statutory items | Bekannte TRY-Kosten: monatlich verteilte türkische Pakete und Gebühren | Bilinen yerel TRY/ay: aylığa bölünmüş paketler ve yasal kalemler | Известные TRY/мес.: пересчитанные на месяц турецкие пакеты и обязательные сборы |
| Payment fee: percentage of processed money | Zahlungsgebühr: Anteil am verarbeiteten Geld | Ödeme ücreti: tahsil edilen tutarın yüzdesi | Комиссия за платежи: процент от обработанных денег |
| One-time/year-one: activation, certificates, migration | Einmalig/Jahr 1: Aktivierung, Zertifikate, Migration | Tek seferlik/ilk yıl: aktivasyon, sertifika, veri taşıma | Разово/первый год: подключение, сертификаты, перенос данных |
| Quote required: not zero; price is still unknown | Angebot erforderlich: nicht null, sondern noch unbekannt | Teklif gerekli: sıfır değil, fiyat henüz bilinmiyor | Нужно предложение: это не ноль, цена пока неизвестна |

## Four-language work-package map | Arbeitspakete | İş paketleri | Пакеты работ

| WP | English | Deutsch | Türkçe | Русский |
| --- | --- | --- | --- | --- |
| WP0–2 | Decisions, legal/compliance, architecture | Entscheidungen, Recht/Compliance, Architektur | Kararlar, hukuk/uyum, mimari | Решения, право/комплаенс, архитектура |
| WP3–4 | Identity/RBAC and migration/storage | Identität/Rollen und Migration/Speicher | Kimlik/roller ve veri taşıma/depolama | Доступ/роли и перенос/хранение данных |
| WP5–8 | Payments, messages, e-documents, listings | Zahlungen, Nachrichten, E-Dokumente, Inserate | Ödeme, mesaj, e-belge, ilan | Платежи, сообщения, э-документы, объявления |
| WP9–11 | AI, digital adapters and physical systems | KI, digitale Adapter und physische Systeme | Yapay zekâ, dijital bağlantılar ve fiziksel sistemler | ИИ, цифровые интеграции и физические системы |
| WP12–13 | Security/recovery, UAT, launch and hypercare | Sicherheit/Wiederherstellung, UAT, Start und Hypercare | Güvenlik/kurtarma, UAT, canlıya geçiş ve yakın destek | Безопасность/восстановление, UAT, запуск и усиленная поддержка |

Language note ¦ Sprachhinweis ¦ Dil notu ¦ Примечание о языке Provider names, official Turkish terms, formulas and source IDs stay unchanged in every language. This prevents translation from changing the legal name or the mathematics. The interactive HTML applies one shared calculation engine to EN/DE/TR/RU labels and explanations.

# 1. Executive summary

1Çatı already demonstrates the operating concept, role-based workflows and provider-ready foundations. The remaining path to a production service is primarily a controlled programme of provider procurement, Turkish compliance, operational ownership, real-data validation and end-to-end evidence—not simply a larger hosting plan.

Executive conclusion Core cloud cost can remain comparatively modest at 1,000–10,000 monthly active users. The faster-growing cost drivers are payment turnover, internal CRM seats, AI actions, SMS volume, Maps calls, compliance certificates, physical integrations and professional support. Management should approve the operating model before buying providers.

## 1.1 What is ready and what is not

| Area | Current demo position | Production meaning |
| --- | --- | --- |
| Web/PWA and workflows | Implemented demo/internal-QA foundation across the 15-phase operating model. | Validate with real client roles, data, exceptions and UAT. |
| Supabase/Auth/Storage | Code and schema are ready for environment activation; upload contract is DB/API-ready. | Create production project, RLS evidence, storage/retention decision, backup and restore proof. |
| Twenty CRM | Architecture-selected CRM core; deployment and commercial choice remain. | Choose Cloud vs self-host and Pro vs Organization; count only internal staff seats. |
| Payments/banking | Provider-ready placeholders and finance model; no contracted live provider. | Select licensed provider, complete sandbox, signed webhooks, refunds, reconciliation and legal review. |
| Messaging | Communication centre and retry concepts exist; no production SMS/email/IYS provider activated. | Classify operational vs marketing messages, procure sender IDs/domains and prove delivery/opt-out. |
| AI | Guardrailed recommendation/reporting foundation. | Approve data classes, routing, redaction, evaluations, budget caps and human approvals. |
| Physical access/camera | No vendor should be assumed without a site survey. | Inventory hardware, network, API/licence, retention and installer responsibilities. |
| Compliance | KVKK-aware design principles documented. | Complete entity-specific VERBİS, SCC, EİDS, e-document, MASAK and Secure Payment assessments. |

## 1.2 Management scenario at a glance

The following planning example uses 50% AI adoption × 10 AI actions per AI user (equivalent to five actions per total active user), 100 MB cached traffic per active user, one optimised image copy per stored origin, one authorization certificate in a qualifying metropolitan district, two OTP messages per active user, 5% monthly payers and an average TRY 5,000 transaction. It is deliberately transparent and editable in the HTML calculator.

| Monthly active users | CRM staff* | Known USD / month | Known local TRY / month** | Payment fee / month | USD / active user |
| --- | --- | --- | --- | --- | --- |
| 1,000 | 10 | $429.46 | TRY 4,212.72 | TRY 10,737.50 | $0.429 |
| 5,000 | 25 | $901.96 | TRY 7,196.39 | TRY 53,687.50 | $0.180 |
| 10,000 | 50 | $1,604.46 | TRY 10,976.39 | TRY 107,375.00 | $0.160 |

* Optional business staffing assumption: max(10, ceiling(users ÷ 200)); not a system requirement. ** Normalised monthly allocation for known OTP packs, one qualifying authorisation certificate, optional private-integrator document credits and one e-signature. It excludes legal, tax, support, hardware, KEP, WhatsApp and other quote-only costs.

Figure 1 — Known USD planning subtotal. It is not a final budget while quotation-only items remain.

## 1.3 The five numbers management should monitor

- Known monthly platform cost in USD — hosting, database, monitoring, email, AI, traffic/storage and internal CRM seats.

- Known Turkish/local cost in TRY — statutory fees and Turkish packages that can be priced publicly.

- Payment-provider cost in TRY — driven by gross merchandise value (GMV), not by server load.

- Year-one setup/compliance cash requirement — activation, certificates, annual prepaid packages and professional work.

- Unpriced dependencies — each open quotation must remain visible until a signed offer is entered.

## 1.4 Largest cost and risk drivers

| Driver | Why it moves | Management control |
| --- | --- | --- |
| Payment GMV | A percentage of money collected can dwarf hosting cost. | Negotiate commission/settlement; favour bank transfer where operationally suitable; measure every 0.1%. |
| CRM staff seats | Twenty Cloud is per internal user, not customer account. | Limit privileged staff accounts; compare Organization features with self-host operational cost. |
| AI actions | Tokens scale with adoption, action count and model tier. | Use Luna-first routing, caps, caching and human-approved premium workflows. |
| SMS | Packages are prepaid, often time-limited, and have unused capacity. | Reserve OTP/urgent messages for SMS; use email/push for routine communication. |
| Maps | Dynamic calls scale with page usage; subscriptions may beat PAYG at certain mixes. | Use Embed/static alternatives, caching and compare PAYG vs current subscriptions. |
| Images | The portfolio is large even before user growth; transformations can be expensive. | Compress, pre-generate thumbnails, deduplicate and enforce lifecycle policies. |
| Compliance/professional services | Entity facts, cross-border transfers and transaction flows determine work. | Obtain written legal/accounting assessments and budget owner sign-off before launch. |
| Hardware/access/camera | Site equipment, installer API and network conditions are unknown. | Complete on-site inventory and fixed-scope quotation before adapter development. |

Sources checked 15 July 2026: S01 Supabase; S02 Vercel; S03 Twenty; S05 OpenAI; S07 Google; S12 iyzico; S16 Netgsm; S36 Ministry of Trade

# 2. Decisions required from management

The programme should not start buying production subscriptions until the following decisions have named owners, due dates and written evidence.

| ID | Decision | Required outcome | Accountable owner |
| --- | --- | --- | --- |
| D01 | Production cloud and cross-border model | Supabase/Vercel foreign-cloud route with SCC safeguards, Turkish-hosted alternatives, or hybrid. | Executive + legal + security |
| D02 | Payment shortlist | iyzico and one negotiated alternative; exclude unsettled providers pending current TCMB/legal confirmation. | Finance + legal |
| D03 | Collection model | Bank transfer first, card at launch, recurring collection, deposits, refunds and chargeback ownership. | Finance + operations |
| D04 | Secure Payment System | Owner and readiness plan for the statutory property-sale flow starting 1 October 2026. | Legal + sales operations |
| D05 | Twenty deployment | Cloud Pro/Organization versus self-host, staff count, SSO/row-level permission needs and support owner. | Operations + IT |
| D06 | Messaging policy | OTP, operational, debt/access-critical and marketing message classification; sender and consent ownership. | Operations + legal |
| D07 | e-Document route | GİB Portal, authorised integrator or direct integration; accountant confirms e-Fatura/e-Arşiv scope. | Finance + accountant |
| D08 | AI scope | Permitted data classes, providers, budgets, approvals and prohibited autonomous actions. | Executive + DPO/security |
| D09 | Data and image strategy | Production region, storage provider, image compression, migration, retention and deletion. | IT + legal |
| D10 | EİDS/listing channels | Verified listing workflow for portals, website and social/WhatsApp sharing. | Brokerage operations + legal |
| D11 | Authorisation certificates | Count qualifying head office, branches and contracted businesses; confirm TRY 20k/40k applicability. | Legal + finance |
| D12 | Physical integration scope | Which gates, cameras, cards, barriers, meters and sites enter launch scope. | Operations + security |
| D13 | Launch service model | RTO/RPO, support hours, incident owner, backup/restore, training and hypercare budget. | Executive + IT + operations |

Recommended decision sequence Approve D01–D04 first because they determine architecture, contracts and cash flow. Then approve D05–D09 for the application and data operating model. Complete D10–D13 before production UAT.

# 3. Business context, scope and current state

## 3.1 Programme context

1Çatı is a Turkish-first, multilingual property-management, CRM and ERP platform for Ataberk Estate. The product combines public property experiences with a protected role-based operating portal covering property/unit records, owners, tenants, staff, accounting, payments, services, bookings, documents, communication, access workflows, reporting and an AI recommendation layer.

| Context | Planning fact | Implication |
| --- | --- | --- |
| Primary market | Turkey; operational language Turkish; Russian, English and German support. | Providers, contracts, messages and policies require Turkish localisation and local legal validation. |
| Portfolio | 212,298+ property records referenced in the programme baseline. | Image and data volume can dominate storage/migration design before public user scale does. |
| Product architecture | Next.js 16 / React 19 / TypeScript / Supabase / Twenty CRM. | Cloud usage, CRM staff seats and integration adapters are separable cost centres. |
| Delivery state | Demo/internal-QA foundation across phases 1–14; Phase 15 production work remains. | No disconnected placeholder may be described as a live provider integration. |
| Target channel | Responsive web/PWA first; no native store app unless separately approved. | Avoids duplicate native development and store-operation cost at launch. |

## 3.2 Scope boundaries

| In management scope | Out of scope unless separately approved |
| --- | --- |
| Cloud, CRM, auth, data, storage, payments, bank reconciliation, SMS/email/push/WhatsApp, e-documents, EİDS, KEP/e-sign, AI, maps, portals, monitoring, backups, security, physical adapters and launch support. | Becoming an e-money institution; autonomous AI financial/refund/access actions; biometric/camera expansion without legal review; unverified production listing/payment claims; native mobile apps; replacing Turkish counsel/accountant. |

Demo boundary A demo can use synthetic data and labelled samples. It should not process real payments, send unapproved marketing, publish unverified listings, store real identity documents or trigger physical access. Even a demo can collect IP addresses, analytics/cookies or contact data, so basic privacy and security duties still apply.

## 3.3 Production-gap matrix

| Dimension | Current foundation | Production exit requirement |
| --- | --- | --- |
| Environment | Demo/preview deployments | Separate production accounts, ownership, budgets, secrets and rollback |
| Data | Synthetic/demo and foundation schemas | Real-source inventory, cleansing, reconciliation, retention and deletion |
| Auth/RBAC | Role model and local QA profiles | Real Supabase Auth, MFA decision, production profile shutdown, RLS evidence |
| Finance | Ledger/payment workflows | Provider settlement, refunds, reversals, reconciliation, accountant mapping |
| External providers | Adapters/placeholders | Contracts, credentials, sandbox proof, webhooks, retry/dead-letter, monitoring |
| Compliance | Design principles | Entity-specific records, notices, SCC/VERBİS/IYS/EİDS/e-document assessment |
| Operations | Phase harnesses and technical gates | Service ownership, support hours, recovery tests, training and UAT sign-off |

# 4. Target operating and integration model

The recommended architecture keeps providers replaceable. Each external capability is reached through one internal contract, with test mode, idempotency, signed webhooks, audit trails, retry queues and a manual fallback.

## 4.1 Capability model

| Capability | Stable internal contract | Provider choice after approval |
| --- | --- | --- |
| Payments | Payment intents/events, ledger postings, refunds and settlement references | iyzico / PayTR / Sipay / bank route |
| Banking | Import batches, bank transactions and reconciliation matches | CSV/Excel first; bank/open-banking API later |
| Messaging | Messages, attempts, templates, consent class and delivery status | Netgsm / İleti Merkezi / Resend / SenderTR / FCM / BSP |
| Documents | Documents, storage objects, retention and signed URL policy | Supabase Storage / R2 / S3-compatible alternative |
| AI | AI events, sources, budgets, evaluations and approvals | Luna-first OpenAI route / Gemini / Claude / local route |
| Physical systems | Access requests/events, device jobs, evidence pointers | Confirmed gate/camera/meter/installer API only |
| Monitoring | Health, latency, error rate, queue length and incident reference | Sentry + platform logs + uptime service |

## 4.2 Non-negotiable integration controls

Provider keys stay server-side; production and test credentials are separate.

Every provider event has a unique external reference; duplicates cannot double-post money or change access twice.

Webhook signatures, timestamps and replay windows are verified before processing.

Retries use backoff, maximum attempts, dead-letter state and operator-visible error reasons.

Sensitive actions record actor, role, source, before/after state, provider reference and time.

A disabled or unavailable provider does not break the ERP shell; a safe manual queue remains.

AI can recommend but cannot silently post a payment, refund a deposit, alter a ledger, change a role or control physical access.

Every launch-critical integration has sandbox evidence, production UAT, alerting and rollback/manual fallback.

## 4.3 Responsibility model

| Role | Accountability |
| --- | --- |
| Ataberk executive sponsor | Budget, operating model, launch risk and final go/no-go. |
| Ataberk finance/accountant | Payment/e-document/provider settlement, chart mapping, taxes and reconciliation. |
| Turkish counsel / privacy lead | KVKK, SCC, VERBİS, IYS, EİDS, contracts, surveillance and regulatory applicability. |
| Ataberk operations | Message policy, staff roles, property/listing process, access/hardware inventory and UAT. |
| WAMOCON delivery | Architecture, adapters, migration, automation, evidence, training and handover. |
| Provider / installer | Commercial offer, service terms, API/device support, production credentials and incident escalation. |

# 5. Cost model and management assumptions

The cost model is designed to be auditable. It keeps recurring subscriptions, annual/prepaid cash purchases, one-time setup, transaction fees and unresolved quotations in separate ledgers. Intermediate calculations retain precision; rounding is only for display.

## 5.1 Cost buckets

| Bucket | Examples | Management treatment |
| --- | --- | --- |
| Monthly recurring USD | Vercel, Supabase, monitoring, email, AI, Maps, Twenty | Track vendor currency and usage; convert only with a dated FX input. |
| Monthly/annual TRY | SMS packages, authorisation certificate, e-sign, optional e-document credits | Show cash purchase and normalised monthly run-rate separately. |
| Transaction-linked TRY | Virtual POS commission, fixed transaction fee, refunds/chargebacks | Keep separate from platform cost because it scales with GMV. |
| One-time setup | Activation, certificates, migration, security test, hardware installation | Include in month-one and year-one cash requirement, not monthly twice. |
| Quote required | KEP, WhatsApp/BSP, local hosting, Secure Payment, banking APIs, legal, support, hardware | Display unresolved counter; exclude from known subtotal until entered. |

## 5.2 Default management assumptions

| Input | Default | Classification / reason |
| --- | --- | --- |
| Monthly active users | 1,000; controller step 1,000 to 50,000 | Planning input |
| CRM staff | 10, optionally max(10, ceil(users/200)) | Business staffing assumption; not infrastructure requirement |
| Developer seats | 1 deploying seat | Vercel Pro includes one; extra deploying seats cost separately |
| AI | 50% adoption × 10 actions/AI user; 2,000 input + 500 output tokens | Transparent planning assumption |
| Email | 5 messages / active user / month | Usage assumption |
| OTP SMS | 2 / active user / month | Usage assumption; annual package optimisation |
| Maps | 1 dynamic map load / active user / month | Usage assumption; PAYG vs subscription must be compared |
| Cached image traffic | 100 MB / active user / month | Usage assumption |
| Payments | 5% payers × one TRY 5,000 transaction / month | Business-volume assumption |
| Property images | 212,298 × 8 × 0.5 MB | Portfolio assumption; compress and pre-generate thumbnails |
| Authorisation certificate | One certificate at TRY 40,000 / year | Illustration only; count qualifying certificates/locations |
| FX | 47.0098 TRY per USD | TCMB reference for 14 July 2026 published 15 July; editable, no guarantee |
| FX safety reserve | 20% when management converts USD to TRY budget | Budget choice; not a vendor charge |

## 5.3 Currency, tax and confidence rules

Never add USD and TRY without an explicit exchange rate and date.

Show the vendor conversion and the FX-buffered management budget as two separate numbers.

Do not apply one global VAT setting: each line records VAT included, excluded, KDV/ÖİV included or unknown.

Turkish VAT may be applied only to public prices explicitly stated as excluding VAT; foreign SaaS tax and withholding require accountant confirmation.

A public price older than 90 days should be flagged for re-check; all prices in this pack were checked on 15 July 2026.

A known subtotal is incomplete whenever an enabled dependency remains quote-only and blank.

Important Supabase/Vercel interpretation Neither product is priced directly by public customer count at 1k/5k/10k. Supabase Pro includes 100k MAU and Vercel Pro includes substantial platform allowances. The $75 and $125 Supabase values used in the scale example are conservative compute/capacity selections—not published user tiers. Load testing determines the real requirement.

Sources checked 15 July 2026: S01 Supabase; S02 Vercel; S39 e-Devlet / TCMB

# 6. Scale simulation: 1,000 / 5,000 / 10,000 users

This section shows the management scenario. It is a planning simulation, not a guaranteed invoice. The accompanying HTML controller recalculates each component in 1,000-user steps and allows assumptions to be changed.

## 6.1 Known USD platform subtotal

| MAU | Platform excl. storage/CRM | Image storage | Twenty Org | Known USD | TRY @ 47.0098 | TRY + 20% FX reserve |
| --- | --- | --- | --- | --- | --- | --- |
| 1,000 | $223.50 | $15.96 | $190.00 | $429.46 | TRY 20,188.72 | TRY 24,226.47 |
| 5,000 | $411.00 | $15.96 | $475.00 | $901.96 | TRY 42,400.86 | TRY 50,881.03 |
| 10,000 | $638.50 | $15.96 | $950.00 | $1,604.46 | TRY 75,425.24 | TRY 90,510.29 |

The TRY conversions above are planning views only. The actual card/bank exchange rate, tax, spread and invoice date can differ.

## 6.2 Known local TRY and transaction-linked TRY

| MAU | OTP package / mo. | Certificate / mo. | e-doc credits / mo. | e-sign / mo. | Known local run-rate | iyzico fee / mo. |
| --- | --- | --- | --- | --- | --- | --- |
| 1,000 | TRY 598.33 | TRY 3,333.33 | TRY 198.00 | TRY 83.06 | TRY 4,212.72 | TRY 10,737.50 |
| 5,000 | TRY 2,790.00 | TRY 3,333.33 | TRY 990.00 | TRY 83.06 | TRY 7,196.39 | TRY 53,687.50 |
| 10,000 | TRY 5,580.00 | TRY 3,333.33 | TRY 1,980.00 | TRY 83.06 | TRY 10,976.39 | TRY 107,375.00 |

e-Document pricing uses an optional Paraşüt private-integrator example including 20% VAT. GİB Portal/direct integration routes are also permitted; a paid integrator is not automatically mandatory. The annual authorisation fee is modelled for one qualifying certificate only.

Figure 2 — Transaction cost rises with payment turnover. Ordinary Virtual POS is separate from the statutory Secure Property Payment System.

## 6.3 Worked payment economics

At the public iyzico rate, fee = GMV × 4.29% + successful transactions × TRY 0.25. Under the default business assumption:

| Users | Payers / transactions | Monthly GMV | Provider fee | Net settlement before tax/refunds |
| --- | --- | --- | --- | --- |
| 1,000 | 50 | TRY 250,000 | TRY 10,737.50 | TRY 239,262.50 |
| 5,000 | 250 | TRY 1,250,000 | TRY 53,687.50 | TRY 1,196,312.50 |
| 10,000 | 500 | TRY 2,500,000 | TRY 107,375.00 | TRY 2,392,625.00 |

Negotiation sensitivity Every 1 percentage point of commission equals TRY 10,000 for each TRY 1 million of GMV. A 0.10 percentage-point improvement saves TRY 1,000 per TRY 1 million. Compare settlement time, refunds, instalments, chargebacks, foreign cards, support and tax—not only the headline percentage.

## 6.4 Scenario envelope

| Scenario | Usage pattern | Expected cost behaviour |
| --- | --- | --- |
| Demo | Synthetic data, no live payments/SMS, low AI cap, no PITR, no production support. | Typically around $20–45/month before optional tools; not production-safe. |
| Lean production | Email/push first, limited OTP, Luna-first AI, Embed Maps, compressed images, small internal staff. | Core SaaS stays near base allowances; legal/support and provider setup still apply. |
| Management | Assumptions used in this document. | Known USD grows mainly through staff seats and AI; TRY payment cost grows with GMV. |
| Stress | 80% AI adoption × 20 actions, 4 OTP/user, 10 email/user, 10 map loads/user, 1 GB traffic/user, 10% payers. | Maps, AI, egress, SMS and payment fees rise sharply; negotiate and load-test before commitment. |

Sources checked 15 July 2026: S01 Supabase; S02 Vercel; S03 Twenty; S05 OpenAI; S07 Google; S08 Google; S09 Resend; S12 iyzico; S16 Netgsm; S20 Paraşüt; S21 Netgsm; S36 Ministry of Trade; S39 e-Devlet / TCMB

# 7. External dependency and provider catalogue

Provider selection should be capability-led and contract-led. Each row below identifies the operational purpose, recommended route, public price signal and missing procurement evidence.

## 7.1 Core cloud, CRM and delivery services

| Dependency | Recommended route | Public planning price | Scale trigger / caveat |
| --- | --- | --- | --- |
| Vercel | Pro for managed Next.js deployment | $20/month; one deploying seat; extra deploying seat $20 | User count is not the meter; monitor requests, transfer, functions and eligible usage credit. |
| Supabase | Pro production project | $25 base; 100k MAU; metered DB/egress/storage; PITR $100 | Capacity selection follows load/data, not a 1k/5k/10k user tariff. |
| Twenty Cloud | Organization if row-level permissions/SSO/audit are needed | $9 staff/month Pro; $19 staff/month Organization, annual billing | Count internal staff only. Self-host core has $0 software but non-zero hosting/ops. |
| Monitoring | Sentry Team + platform logs + external uptime | Sentry Team planning $26/month; Business $80 | Event volume, retention, uptime tool and on-call process can add cost. |
| Domain/DNS | Ataberk-owned domain; Vercel SSL | .com.tr TRY 109 + VAT registration / TRY 189 + VAT renewal reference | Confirm ownership, DNS access, renewal and mailbox/support domains. |

## 7.2 Payments, banking and money movement

| Provider/route | Status | Cost signal | Decision note |
| --- | --- | --- | --- |
| iyzico | Active institution; public offer | 4.29% + TRY 0.25/success; no setup/monthly fee; stated for >TRY 20k monthly sales | Good transparent baseline; obtain contract for instalments, foreign cards, settlement, refunds and chargebacks. |
| PayTR | Active institution; quote | No setup/integration/monthly/annual fixed fee; commission business-specific | Do not use a numeric promotional rate as a contracted assumption. |
| Sipay | Active institution; quote | No setup/monthly/annual fixed fee; commission quote | Editable comparison only after written offer. |
| Param | Unsettled permissions footnote | Do not price or select until written TCMB/legal confirmation | TCMB page records suspension/court-stay history; exclude from launch shortlist for now. |
| Bank CSV/Excel | Recommended launch fallback | Low direct provider cost; operational labour remains | Accountant-approved formats, duplicate detection and matching tolerance required. |
| Bank/open-banking API | Later / quote | Bank/provider contract, per-account/transaction/API/support fee | Only add after the bank list and ROI are confirmed. |
| Secure Property Payment | Regulatory dependency from 1 Oct 2026 | Public tariff/specification not located; quote/pending | Ordinary Virtual POS does not prove compliance. |

## 7.3 Communication and consent services

| Channel/provider | Public cost signal | Use | Important caveat |
| --- | --- | --- | --- |
| Netgsm OTP | 1k TRY 400; 5k TRY 1,625; 10k TRY 2,790, taxes included; one-year validity | OTP and high-priority messages | Optimise annual packages; confirm stacking, sender ID and delivery-report terms. |
| İleti Merkezi | 1k TRY 359; 5k TRY 1,049; 10k TRY 1,599, taxes included | Notification SMS alternative | Confirm category, expiry, sender and API terms. |
| Turkcell DMS | 1k TRY 315; 5k TRY 1,395; 10k TRY 2,625; higher public packs | Enterprise bulk SMS comparison | Package and tax terms require contract confirmation. |
| Resend | $20/50k or $35/100k; $0.90/1k overage | Transactional email | Production should not rely on free daily-capped plan; configure SPF/DKIM/DMARC and bounce handling. |
| SenderTR | 10k TRY 250 + VAT; 100k TRY 1,900; higher packs | Turkish email alternative | Pilot deliverability and DPA; public positioning is not a production SLA. |
| FCM / web push | No direct messaging subscription in normal base usage | Routine low-cost notifications | Browser/device coverage, permission UX and supporting cloud usage still matter. |
| WhatsApp BSP | Quote / editable category rates | Optional resident/support channel | Do not insert zero for unknown Meta/BSP category rates and markups. |
| İYS | Mandatory basic functions described as free | Marketing consent/rejection registry | Operational and marketing messages must be classified; integrate only after legal workflow approval. |

## 7.4 Documents, identity and Turkish business services

| Dependency | Route / public signal | When required | Cost treatment |
| --- | --- | --- | --- |
| e-Fatura/e-Arşiv | GİB Portal, authorised private integrator or direct integration | Accountant confirms entity scope and current thresholds | Portal can avoid provider subscription; Paraşüt example is optional convenience. |
| Paraşüt example | TRY 1,800 + VAT activation with 120 credits; 50/100/200 credits TRY 210/400/660 + VAT | If selected as the private-integrator route | Annual-document demand; activation counted once. |
| Qualified e-sign | Netgsm three-year TRY 2,990 incl. VAT; TürkTrust alternatives | Named authorised signers where legally/operationally needed | Per signer and certificate term; does not transfer property title. |
| Mali mühür | Official/provider quote | Entity-specific e-document signing route | Accountant/provider confirms; quote-only until known. |
| KEP | Choose from BTK authorised register | Legally evidential communications where required | Mailbox, sends, storage and integration tariff by quote. |
| EİDS | Official authority-verification system | All electronic property advertisements, including social/WhatsApp contexts | Access/integration/portal process pending; process and evidence cost more than a simple API call. |
| Property portals | Sahibinden/Hepsiemlak/other contracts | Publication and lead ingestion | Subscription, listing pack, API/feed, photos and support quote. |

## 7.5 Maps, storage, access, camera and facilities

| Dependency | Planning position | Price/cost signal | Gate |
| --- | --- | --- | --- |
| Google Maps PAYG | Dynamic maps only where interactive value is needed | First 10k free; then progressive $7/$5.60/$4.20/$2.10/$0.53 per 1k | Compare with Embed and subscription SKUs. |
| Google Maps subscriptions | Evaluate current call mix | Starter $100/50k; Essentials $275/100k; Pro $1,200/250k combined calls | Eligibility/SKU inclusion and actual mix must be verified. |
| Supabase Storage | Private documents and optimised images | 100 GB included; then $0.0213/GB-month | Apply signed URLs, RLS, retention and export/backup. |
| Cloudflare R2 | Alternative for large object portfolio | 10 GB free; $0.015/GB-month; egress described as free | Architecture, requests, DPA/location and operational support still apply. |
| Image transformations | Pre-generate thumbnails by default | 100 origins included; then $5/1,000 unique origins in Supabase example | Bulk-transforming 1.698m origins can create an ~$8,491 event. |
| Access/barrier/card | Existing-site inventory first | Hardware/API/licence/installer/network/support quote | No adapter build before model numbers, API docs and site network are confirmed. |
| Cameras/VMS/NVR | Evidence pointer, not uncontrolled video copying | Licence, storage, retention, connectivity and installer quote | Purpose, access, retention, signage and KVKK assessment required. |
| Meters/IoT | Controlled Excel/import first, device API later | Gateway/device/connectivity/calibration/support quote | Confirm devices, units, disputes, data ownership and failure fallback. |

Sources checked 15 July 2026: S01 Supabase; S02 Vercel; S03 Twenty; S07 Google; S08 Google; S11 Cloudflare; S12 iyzico; S13 PayTR; S14 Sipay; S15 TCMB; S16 Netgsm; S18 İleti Merkezi; S19 SenderTR; S20 Paraşüt; S21 Netgsm; S22 BTK; S23 GİB; S24 GİB; S33 İYS; S34 Ministry of Trade; S37 Ministry of Trade

# 8. Turkish regulatory and compliance blueprint

Turkish compliance is a set of operating controls, not a single legal checkbox. Applicability depends on Ataberk's legal entity, employee/balance-sheet thresholds, brokerage activity, listing channels, payment role, data flows and chosen providers. Each item needs a named evidence owner.

## 8.1 KVKK and cross-border cloud

| Requirement | Verified planning position | Evidence before launch |
| --- | --- | --- |
| Lawful processing and transparency | Separate notice from consent; purpose, recipient, retention and rights must be intelligible. | Data inventory, lawful-basis matrix, notices, consent records and retention schedule. |
| Cross-border transfers | No adequacy country/sector is currently designated. Routine foreign-cloud transfers need a valid safeguard, commonly the correct Turkish SCC. | Processor/subprocessor map, correct SCC template, Turkish execution and transfer-impact/legal assessment. |
| SCC notification | Notify KVKK within five business days of completing signatures. | Submission receipt through accepted channel; signatory authority and translations. |
| VERBİS | Ordinary-business exemption generally requires both fewer than 50 employees and balance sheet below TRY 100m; other exemptions/thresholds exist. | Accountant/counsel determination, threshold monitoring and registration evidence if required. |
| Rights requests | Data-subject request handling requires ownership and deadline controls. | Intake, identity verification, response workflow and log. |
| Breach | KVKK expects notification within 72 hours of awareness in the cited decision framework. | Incident plan, evidence preservation, notification decision log and exercises. |
| Cookies/analytics | Non-essential cookies require an appropriate consent/control approach; dark patterns should be avoided. | Cookie inventory, banner settings, preference log and Turkish notice. |
| AI | Minimisation, transparency, human oversight and security apply to AI processing. | AI register, data-class policy, redaction, evals, approvals and retention. |

2026 KVKK exposure Official 2026 ranges include substantial administrative fines for failures involving notices, security, Board decisions, VERBİS and SCC notification. The exact article, facts and authority decision determine exposure; do not budget fines as an operating cost—fund compliance and incident readiness instead.

## 8.2 Property brokerage, listings and payments

| Topic | Verified rule / date | 1Çatı control |
| --- | --- | --- |
| EİDS | Identity and authority verification applies to electronic property advertisements; the June 2026 Ministry notice expressly includes social media and WhatsApp. | Store verified listing/authority evidence and share links to the verified advertisement rather than creating unverified duplicate posts. |
| TTYS authorisation fee | From 1 Jan 2026: TRY 20,000 annually per relevant certificate, doubled to TRY 40,000 in qualifying metropolitan districts; branch/contracted-business certificates are included. | Confirm certificate count and locations; treat a partial year as full year where applicable. |
| Secure Property Payment System | Mandatory from 1 Oct 2026 for applicable property-sale consideration paid by cash, transfer or EFT. | Track separate regulatory readiness; do not equate card checkout with compliance. |
| Brokerage agreements/fees | Electronic authority does not replace brokerage/authorisation/showing agreements. Sector fee caps and prohibitions need counsel/accounting confirmation for each workflow. | Digitise approved agreements, avoid viewing fees, configure commission calculation only from approved policy. |
| ETBİS/e-commerce | Applicability depends on whether the platform concludes contracts or operates an electronic-commerce intermediary model. | Obtain written legal determination before public transactional launch. |

## 8.3 Communications, invoicing, AML and evidential services

| Area | Planning requirement | Production evidence |
| --- | --- | --- |
| İYS/commercial messages | Register/manage marketing permissions and rejections; basic mandatory functions are described as free. Classify OTP/service messages separately. | Consent/rejection records, campaign suppression tests and message-class matrix. |
| e-Arşiv | From 1 Jan 2026, the relevant covered invoices move to e-Arşiv regardless of amount, subject to the consolidated rule and exceptions. | Accountant-approved issuance route and exception handling. |
| e-Fatura | Real-estate sale/rent/intermediation has a TRY 500,000 gross-revenue threshold for 2022+ periods under current consolidated VUK 509. | Entity-specific accountant determination, activation evidence and reconciliation. |
| Connection route | GİB Portal, authorised private integrator and direct integration are permitted routes. | Chosen route, service agreement if any, e-sign/mali mühür and test invoices. |
| MASAK | Real-estate and payment-related activities can create identity, monitoring, reporting and record duties; thresholds/processes change. | Counsel-approved obligations matrix, customer due diligence, suspicious-transaction workflow and retention. |
| KEP/e-sign | Use authorised providers and the correct signature/legal route; qualified e-sign does not itself transfer title. | Named signers, certificates, KEP account ownership, retention and revocation. |

## 8.4 Camera, access and debt restrictions

Define a precise purpose for camera/access data; do not repurpose footage or access logs for convenience.

Minimise capture, retention and user access; maintain signage/notices and a request/incident process.

Debt policy must never create unsafe or unlawful denial of essential access/services; legal review is mandatory.

AI may flag risk but cannot directly enable/disable access, identify persons biometrically or impose restrictions.

Keep physical-system outages visible and use human-safe fallback; an integration failure must not silently grant or block access.

## 8.5 Compliance ownership matrix

| Control family | Accountable | Responsible | Consulted | Evidence |
| --- | --- | --- | --- | --- |
| KVKK/SCC/VERBİS | Ataberk executive/DPO | Privacy/legal | WAMOCON + providers | Inventory, contracts, filings, notices |
| EİDS/TTYS | Brokerage executive | Listing operations | Counsel + accountant | Authority records, certificate register |
| Payments/MASAK | Finance executive | Finance operations | Counsel + payment provider | KYC/process, settlement, reports |
| IYS/messaging | Operations executive | Communications owner | Counsel + providers | Class matrix, consent/rejection log |
| e-Documents | Finance executive | Accountant | GİB/integrator + WAMOCON | Activation, test invoice, archive/reconciliation |
| Camera/access | Operations/security executive | Site security | Counsel + installer | Assessment, inventory, retention, access log |

Sources checked 15 July 2026: S24 GİB; S25 GİB; S26 KVKK; S27 KVKK; S28 KVKK; S29 KVKK; S30 KVKK; S31 KVKK; S32 KVKK; S33 İYS; S34 Ministry of Trade; S35 Ministry of Trade; S36 Ministry of Trade; S37 Ministry of Trade; S38 MASAK

# 9. AI strategy, cost and governance

AI should lower workload while remaining permission-aware, source-linked and reversible. The commercial strategy is to route routine tasks to the lowest adequate model and reserve stronger models or human review for high-impact work.

## 9.1 Recommended model routing

| Work type | Default route | Reason | Human gate |
| --- | --- | --- | --- |
| Classification, short drafts, FAQs | Luna / equivalent low-cost model | Low unit cost and adequate routine capability | Review for external communications where configured |
| Complex financial explanation, long report | Terra / stronger model | Higher reasoning/reliability budget | Accountant/manager approval |
| Legal, regulatory or policy question | Retrieval + disclaimer + human owner | Model output is not legal advice | Mandatory legal/management approval |
| Image/evidence workflow | Dedicated vision model, isolated budget | Image pricing and privacy differ from text | Staff confirms evidence and access |
| Payment/refund/access/role change | No autonomous execution | High-impact irreversible or regulated action | Authorised human executes through normal workflow |

## 9.2 Text AI cost formula

For an action with 2,000 input and 500 output tokens: Luna = $0.005/action; Terra = $0.0125/action; an 80% Luna / 20% Terra blend = $0.0065/action. With 50% adoption and ten actions per AI user, the effective volume is five actions per active user.

| Users | AI actions/month | Luna | Terra | 80/20 blend | Gemini Flash reference | Claude standard reference* |
| --- | --- | --- | --- | --- | --- | --- |
| 1,000 | 5,000 | $25.00 | $62.50 | $32.50 | $37.50 | $67.50 |
| 5,000 | 25,000 | $125.00 | $312.50 | $162.50 | $187.50 | $337.50 |
| 10,000 | 50,000 | $250.00 | $625.00 | $325.00 | $375.00 | $675.00 |

* Comparative planning reference. Re-check provider pages and account eligibility before procurement. Search grounding, image generation, audio, embeddings, cached-input discounts, tools and long-context multipliers are separate meters and must not be hidden inside the text-token estimate.

## 9.3 AI budget and safety controls

Enforce per-environment, per-feature, per-user and monthly account caps.

Route by task risk and complexity; log model, token count, latency, cost and user role.

Redact or block identity, financial, access, document and sensitive-category data unless explicitly approved.

Use retrieval from permission-filtered sources and show the source/context behind recommendations.

Maintain a Turkish evaluation set for correctness, tone, privacy, cross-role leakage and prohibited actions.

Track accept/decline/correction outcomes; do not treat AI confidence wording as evidence.

Keep prompts/outputs only for an approved retention period and separate operational audit from unnecessary content retention.

Provide a manual path when the AI service is unavailable or budget-capped.

## 9.4 AI cost triggers

| Trigger | Why it matters | Response |
| --- | --- | --- |
| Actions/user doubles | Text cost approximately doubles at the same token mix. | Tighten feature caps and move routine work to templates/search. |
| Long documents | Input tokens can dominate; long-context rules can alter pricing. | Chunk, retrieve only relevant passages and cache approved summaries. |
| Image generation/analysis | Per-image or vision token cost is separate. | Dedicated budget and permission gate. |
| Search grounding | Search-call charges can exceed text cost. | Use only for current facts; cache results with source dates. |
| Premium model share rises | Higher input/output rates increase unit cost. | Measure outcome benefit; require feature owner approval. |
| Retry loops/tool calls | Hidden repeated calls multiply cost and latency. | Set maximum tool steps, timeouts and observability. |

Sources checked 15 July 2026: S05 OpenAI; S06 OpenAI; S31 KVKK

# 10. Security, data, resilience and storage

## 10.1 Data classification and access

| Data class | Examples | Required controls |
| --- | --- | --- |
| Public | Approved property marketing content | Publication authority, EİDS/listing evidence, integrity and removal workflow |
| Internal | Operational dashboards, tasks, non-sensitive configuration | Authenticated role access and audit for changes |
| Confidential | Contracts, financial records, documents, communications | RLS/RBAC, encryption, signed URLs, least privilege, retention |
| Restricted/high impact | Identity documents, payment references, access/camera data, special-category data | Explicit need, strong access, MFA decision, detailed audit, minimisation, incident controls |
| AI-permitted subset | Approved source excerpts after role filtering/redaction | Provider/data-class allowlist, cost cap, logging, no autonomous restricted actions |

## 10.2 Portfolio storage economics

Property storage is driven by portfolio size and media policy, not by monthly active users. Decimal provider billing units are used: properties × images × MB ÷ 1,000.

| Image assumption | Total image volume | Supabase overage after 100 GB | R2 storage reference | Management action |
| --- | --- | --- | --- | --- |
| 0.5 MB × 8 | 849.192 GB | $15.96/month | ~$12.74/month after 10 GB free | Recommended optimised baseline; validate request/operation charges. |
| 2.0 MB × 8 | 3,396.768 GB | $70.22/month | ~$50.80/month after 10 GB free | Avoid as a web default; retain originals only with a clear archive policy. |
| Dynamic transform all 1,698,384 origins | Not storage; transformation event | ~$8,491.42 at stated pro-rata formula | Do not bulk-transform at request time; pre-generate thumbnails. |  |

## 10.3 Production security gates

RLS enabled and independently tested for every user-data table; deny-by-default for missing tenant/site context.

Production local access profiles disabled; real authentication and session controls verified.

MFA policy approved for privileged users; recovery and account-offboarding tested.

Secrets in managed environment variables, rotated and never exposed in browser bundles, tickets or documents.

Financial events immutable through normal UI; corrections use auditable reversal/adjustment records.

File type/size/virus controls, private buckets, signed URLs and retention/deletion lifecycle in place.

Dependency, code and penetration testing proportional to production risk; critical findings closed before launch.

Incident response covers privacy, provider outage, payment mismatch, access failure and AI/data exposure.

## 10.4 Resilience and service operation

| Control | Minimum launch evidence | Cost factor |
| --- | --- | --- |
| Backups and PITR | Documented schedule, ownership, encryption and restore test | Supabase PITR $100/month planning line; external copies/support may add cost |
| RTO/RPO | Management-approved recovery objectives and tested runbook | Higher availability/recovery objectives increase engineering and provider cost |
| Monitoring | Errors, uptime, integration health, queue length, payment mismatch and storage/AI spend alerts | Sentry/uptime plans, alert recipients and on-call effort |
| Provider outage | Manual fallback and reconciliation after recovery | Operational labour, duplicate prevention and support SLA |
| Disaster recovery | Restore to clean environment and validate RLS/credentials | Secondary storage/project, exercises and documentation |
| Support | Named hours, channels, severity, response target and escalation | Internal staff or external retainer — quotation required |

Sources checked 15 July 2026: S01 Supabase; S02 Vercel; S10 Sentry; S11 Cloudflare; S26 KVKK; S29 KVKK

# 11. Work-package one-pager

The programme is divided into fourteen work packages. Each package has a management outcome, deliverables, dependencies, external cash cost, evidence and a go/no-go gate. Professional effort is deliberately marked 'estimate required' until scope, providers and client responsibilities are confirmed. The HTML estimator includes a PERT labour-estimate controller so management can add minimum/likely/maximum days and a chosen day rate without hiding assumptions.

| WP | Package | Core deliverables | External cash-cost class | Exit evidence |
| --- | --- | --- | --- | --- |
| WP0 | Governance & decision log | Owners, usage model, quotations, assumptions, RACI, change control | None | Approved decision register and cost baseline |
| WP1 | Turkish legal & compliance | KVKK/SCC/VERBİS/IYS/MASAK/EİDS/TTYS/e-document assessments | Counsel/accountant quote; statutory fees | Written applicability matrix and filings/contracts |
| WP2 | Architecture & data location | Production topology, environments, DPA/subprocessors, RTO/RPO | Cloud plans; local-host quote if evaluated | Architecture and cross-border approval |
| WP3 | Identity, RBAC & audit | Supabase Auth, MFA, role mapping, RLS, audit and offboarding | MFA/add-ons if chosen | Role/UAT/RLS evidence; demo profiles off |
| WP4 | Migration, storage & images | Source inventory, cleansing, import, reconciliation, compression, retention | Storage/transfer; migration quote | Reconciled data and restore/export proof |
| WP5 | Payments, refunds & banking | Provider selection, checkout, signed webhooks, ledger, refunds, settlement, bank fallback | Commission; provider/bank quotes | Sandbox + production UAT; no duplicate posting |
| WP6 | SMS, email, push, WhatsApp & İYS | Message classes, providers, sender/domain, templates, retries, consent/rejection | Packages/subscriptions/BSP quote | Delivery, bounce, opt-out and fallback evidence |
| WP7 | e-Fatura/e-Arşiv, KEP & e-sign | Accountant-approved route, certificates, invoice/archive/reconciliation | Activation/credits/certificates/KEP quote | Successful test documents and archive controls |
| WP8 | EİDS, TTYS & listing operations | Authority verification, certificate register, portal/social publishing workflow | Statutory fee; portal/API quote | Verified listing journey and audit evidence |
| WP9 | AI routing & governance | Provider gateway, redaction, retrieval, caps, approvals, evals, audit | Token/tool/image/search usage | Safety and quality thresholds passed |
| WP10 | Maps, portals, calendar & remaining adapters | Usage controls and approved provider connections | Maps/portal/calendar/bank quotes | Provider-by-provider UAT and fallback |
| WP11 | Physical systems | Site survey, hardware/API/network/licence design, access/camera/meter adapters | Hardware/installer/connectivity quote | Safe outage behavior and legal approval |
| WP12 | Security, monitoring & recovery | Threat/RLS review, penetration test, alerts, backup/restore, incident exercises | Security/support/insurance quotes | No critical findings; restore and incident evidence |
| WP13 | UAT, launch, training & hypercare | Role UAT, performance, cutover, rollback, training, handover, hypercare | Training/support/on-call quote | Signed UAT, go/no-go and operational acceptance |

## 11.1 Work-package estimating rule

PERT planning formula Expected days = (minimum + 4 × likely + maximum) ÷ 6. Expected labour = expected days × chosen blended day rate. Package estimate = (expected labour + external setup) × (1 + package contingency). Labour currency and exchange rate must be explicit; do not mix EUR/USD/TRY silently.

| Field required for each WP | Why it matters |
| --- | --- |
| Minimum / likely / maximum days | Captures delivery uncertainty rather than one false point estimate. |
| Blended day rate and currency | Makes internal/external professional cost auditable. |
| Third-party setup cost | Separates implementation labour from provider activation/hardware. |
| Risk contingency | Reflects unknown provider/API/data/site conditions; it is not a vendor fee. |
| Trigger stage | Prevents paying for later work before prerequisites are approved. |
| Owner and evidence | Allows a package to be closed only when the production proof exists. |

## 11.2 Recommended stage grouping

| Stage | Packages | Management outcome |
| --- | --- | --- |
| A — Decide | WP0–WP2 | Operating model, legal route, data location, ownership and procurement envelope approved. |
| B — Build foundation | WP3–WP4 | Real identity/data/storage foundation is secure, reconciled and recoverable. |
| C — Connect revenue and communications | WP5–WP8 | Payments, messages, e-documents and listings work with legal evidence and fallback. |
| D — Differentiate and integrate | WP9–WP11 | Guardrailed AI and approved external/physical adapters deliver controlled value. |
| E — Prove and operate | WP12–WP13 | Security, resilience, UAT, training, launch and hypercare are signed off. |

# 12. Procurement, roadmap and go/no-go gates

## 12.1 Provider selection scorecard

| Criterion | Weight guide | Evidence to request |
| --- | --- | --- |
| Regulatory/contract fit | 20% | Current licence/authorisation, DPA, SCC/support, terms, subcontractors |
| Functional fit | 15% | Required operations, refunds/retries/reports/admin controls |
| API and sandbox quality | 15% | Docs, webhooks, idempotency, test data, error codes, rate limits |
| Commercial total cost | 15% | Setup, subscription, usage, minimums, taxes, FX, settlement, cancellation |
| Reliability and support | 15% | SLA, status history, escalation, Turkish support, incident/DR evidence |
| Security and privacy | 10% | Certifications, encryption, retention/deletion, audit, breach terms |
| Exit and portability | 5% | Export, data return/deletion, notice period, API continuity |
| Operational usability | 5% | Admin UX, reconciliation, role controls, finance/operations training |

## 12.2 Procurement packet for every provider

- Business scope and forecast volumes at 1k, 5k, 10k and stress case.

- Full commercial schedule: fixed, usage, package, overage, tax, FX, settlement, support and cancellation.

- Data-processing, location, subprocessors, retention/deletion, breach and SCC support.

- Technical pack: API, sandbox, webhooks, rate limits, idempotency, status page and change policy.

- Service pack: SLA, support hours/language, escalation, maintenance, DR and incident responsibilities.

- Exit pack: export format, data return/deletion, credential revocation and manual fallback.

## 12.3 Go/no-go gates

| Gate | Minimum evidence | No-go condition |
| --- | --- | --- |
| G0 Demo | Synthetic data and sample labels; no real external actions | Real payment/listing/marketing/identity/access data used without approval |
| G1 Architecture | Production topology, owners, budgets, SCC/data route approved | Unknown data location/processor terms or no recovery owner |
| G2 Provider sandbox | Contract/quote, sandbox success, signatures/retries/audit | Provider unlicensed/unsettled, no fallback or unexplained errors |
| G3 Production UAT | Realistic end-to-end scenarios, reconciliation, message consent, RLS/security | Duplicate money movement, cross-role leakage or silent provider failure |
| G4 Launch | Counsel/accountant approvals, backup restore, incident runbook, training, support | Critical security/compliance defect, no rollback or unsigned UAT |
| G5 Hypercare exit | Stable metrics, reconciled finance, closed critical incidents, handover accepted | Recurring mismatch/outage or unclear operating ownership |

## 12.4 Practical sequence

- Weeks/phase planning starts with WP0–WP2: freeze assumptions, obtain quotes, determine data/legal route.

- Activate production identity/data only after RLS, ownership, backup and cross-border requirements are approved.

- Connect one payment, one operational SMS and one transactional email provider in sandbox before adding alternatives.

- Prove finance reconciliation and consent/rejection behavior before external user rollout.

- Add AI, maps and physical adapters only with measured value, caps, safety and provider-specific evidence.

- Run security, restore, performance and role-based UAT; train by role; launch with rollback and hypercare.

# 13. Risk, dependency and open-decision register

| ID | Risk | Likelihood | Impact | Treatment | Owner |
| --- | --- | --- | --- | --- | --- |
| R01 | Cross-border data route incomplete | High | High | No foreign production data until SCC/transfer route and processor map are approved | Legal/privacy |
| R02 | Virtual POS confused with statutory secure-payment compliance | High | High | Separate project/control for 1 Oct 2026 system | Legal/finance |
| R03 | Payment commission dominates platform economics | High | Med | Tender providers; model GMV; negotiate settlement and refund terms | Finance |
| R04 | Unknown hardware/API at site | Med | High | Inventory and installer quote before development | Operations |
| R05 | Bulk dynamic image transformations | Med | High | Pre-generate thumbnails and cap transformations | Engineering |
| R06 | SMS packages bought on wrong assumptions | Med | Med | Annual optimiser, expiry/stacking confirmation, message-class policy | Operations |
| R07 | AI leaks data or triggers unsafe action | Med | High | RBAC retrieval, redaction, evals, human approvals and prohibited-action tests | Product/security |
| R08 | EİDS/listing workflow non-compliant | Med | High | Verified authority evidence and channel rules | Brokerage/legal |
| R09 | Self-hosted Twenty treated as free | Med | Med | Price hosting, backup, upgrades, monitoring and on-call support | IT/finance |
| R10 | Quote-only costs hidden as zero | High | Med | Unresolved counter; known subtotal label; procurement owner/deadline | Programme control |
| R11 | FX/tax budget gap | High | Med | Dated FX, separate buffer, accountant tax treatment and spend alerts | Finance |
| R12 | Provider outage causes silent finance/access failure | Med | High | Health monitoring, queue, manual fallback and reconciliation | IT/operations |
| R13 | Real data migration quality | Med | High | Source profiling, deduplication, totals/reconciliation and client sign-off | Data owner |
| R14 | No support/incident owner after launch | Med | High | Service model, severity targets, escalation and hypercare exit | Executive/IT |

## 13.1 Unpriced dependency register

These items must remain visible in the budget even when their amount is unknown:

PayTR/Sipay contracted rates, instalment/chargeback/refund and settlement terms.

Secure Property Payment System technical route, provider and tariff after 1 October 2026.

Turkish/local production cloud or hybrid hosting if selected.

WhatsApp/Meta/BSP category rates, fixed fee and markup.

KEP, mali mühür and high-volume/private-integrator e-document route.

EİDS access/integration and property portal listing/API subscriptions.

Bank/open-banking/virtual-IBAN services.

Turkish legal, privacy, accounting and tax work.

Penetration testing, cyber insurance and external security monitoring.

Customer support/call centre, translation/content operation and ongoing maintenance retainer.

Camera/access/meter hardware, licences, installation, connectivity and installer support.

Real-data migration, cleansing, image processing and validation effort.

## 13.2 Management dashboard KPIs

| KPI | Purpose | Suggested alert |
| --- | --- | --- |
| Known subtotal vs approved budget | Control predictable spend without hiding quotes | 80% and 100% of monthly cap |
| Unresolved quotation count | Expose incomplete budget | Any launch-critical item still blank at G3 |
| Payment fee / GMV | Measure true collection economics | Contract variance or unexpected surcharge |
| AI cost / successful outcome | Tie token spend to accepted value | Cost rises without acceptance/time-saving |
| SMS delivered / purchased / expired | Prevent package waste | Low utilisation or expiry within 60 days |
| Provider error/retry/dead-letter | Prevent silent operational failure | Threshold by severity and backlog age |
| Storage/transform/egress growth | Catch avoidable media cost | Growth outside property/import plan |
| Backup restore age | Prove recoverability | Restore test overdue |
| Compliance evidence expiry | Keep licences/certificates/contracts current | 90/60/30-day reminders |

# Appendix A — Formula book and worked examples

## A.1 AI formula

AI users = active users × adoption rate. AI actions = AI users × actions per AI user. Cost per action = input tokens ÷ 1,000,000 × input price + output tokens ÷ 1,000,000 × output price. Monthly AI cost = actions × cost per action.

80/20 example Luna: 2,000/1m × $1 + 500/1m × $6 = $0.005. Terra: 2,000/1m × $2.50 + 500/1m × $15 = $0.0125. Blend: 80% × $0.005 + 20% × $0.0125 = $0.0065/action.

## A.2 Payment formula

Transactions = users × payer share × transactions per payer. GMV = transactions × average value. Provider fee = GMV × commission + transactions × fixed fee. Net settlement before taxes/refunds = GMV − provider fee.

## A.3 Supabase formula set

| Meter | Formula after included allowance |
| --- | --- |
| Subscription/compute | $25 + max(0, selected compute price − $10 compute credit) |
| MAU | max(0, MAU − 100,000) × $0.00325 |
| Database | max(0, database GB − 8) × $0.125 |
| Uncached egress | max(0, GB − 250) × $0.09 |
| Cached egress | max(0, GB − 250) × $0.03 |
| File storage | max(0, GB − 100) × $0.0213 |
| Realtime | max(0, messages − 5m) ÷ 1m × $2.50 |
| Edge Functions | max(0, invocations − 2m) ÷ 1m × $2 |
| Image transformations | max(0, unique origins − 100) ÷ 1,000 × $5 |

## A.4 Storage formula

Storage GB = properties × images per property × MB per image ÷ 1,000. For 212,298 × 8 × 0.5 MB: 849.192 GB. Supabase storage overage = (849.192 − 100) × $0.0213 = $15.9577896, displayed $15.96/month.

## A.5 Google Maps progressive PAYG

| Monthly events | Dynamic Maps price per 1,000 |
| --- | --- |
| First 10,000 | $0 |
| 10,001–100,000 | $7.00 |
| 100,001–500,000 | $5.60 |
| 500,001–1,000,000 | $4.20 |
| 1,000,001–5,000,000 | $2.10 |
| Above 5,000,000 | $0.53 |

At ten dynamic loads/user, PAYG examples are 1k users = 10k loads = $0; 5k = 50k = $280; 10k = 100k = $630; 20k = 200k = $1,190. Compare the current subscription products and included SKUs before purchase.

## A.6 Package optimiser

Prepaid packages are not simple per-message rates. The estimator uses an unbounded minimum-cost optimiser across annual demand and reports purchased capacity, used capacity, unused capacity, cash purchase and normalised monthly run-rate. If stacking/validity is not contractually confirmed, the result stays an assumption.

| OTP demand at 2/user/month | Optimal known Netgsm mix | Annual cash | Normalised/month |
| --- | --- | --- | --- |
| 1,000 users = 24,000/year | 2 × 10k + 4 × 1k | TRY 7,180 | TRY 598.33 |
| 5,000 users = 120,000/year | 12 × 10k | TRY 33,480 | TRY 2,790 |
| 10,000 users = 240,000/year | 24 × 10k | TRY 66,960 | TRY 5,580 |

## A.7 Annual, one-time and cash-flow treatment

| Output | Formula |
| --- | --- |
| Normalised monthly run-rate | Monthly recurring + annual/prepaid cash costs ÷ 12 |
| Month-one cash requirement | Monthly recurring + prepaid/annual purchases due now + one-time setup |
| Year-one known cost | 12 × monthly recurring + annual/prepaid purchases + one-time setup |
| USD vendor estimate in TRY | USD subtotal × dated FX rate |
| FX-buffered management budget | USD subtotal × FX rate × (1 + selected buffer) |
| Known subtotal label | Required whenever any enabled quote-only item remains blank |

## A.8 Standard regression values

| Test | 1,000 | 5,000 | 10,000 |
| --- | --- | --- | --- |
| Platform excl. image storage/Twenty | $223.50 | $411.00 | $638.50 |
| + image storage | $239.46 | $426.96 | $654.46 |
| + Twenty Organization | $429.46 | $901.96 | $1,604.46 |
| iyzico fee | TRY 10,737.50 | TRY 53,687.50 | TRY 107,375.00 |
| Cached egress | $0.00 | $7.50 | $22.50 |
| Dynamic Maps at 10/user | $0.00 | $280.00 | $630.00 |

# Appendix B — Provider price book

The price book records the public planning signal only. Contracted terms, taxes, FX, eligibility, region and support can change the invoice. All entries were checked on 15 July 2026 unless marked quotation.

| Line | Currency | Public signal | Status/tax | Source |
| --- | --- | --- | --- | --- |
| Vercel Pro | USD | $20/month; one deploying seat | Public; tax treatment unknown | S02 |
| Supabase Pro | USD | $25/month base; 100k MAU | Public; metered usage | S01 |
| Supabase PITR | USD | $100/month | Public add-on | S01 |
| Twenty Pro | USD | $9/internal staff/month, annual | Public | S03 |
| Twenty Organization | USD | $19/internal staff/month, annual | Public | S03 |
| Resend Pro | USD | $20/50k; $35/100k | Public; overage applies | S09 |
| Sentry Team | USD | $26/month planning reference | Public annual-billing reference | S10 |
| Google Maps PAYG | USD | First 10k free; $7/1k next tier | Public progressive | S07 |
| Google Maps Starter | USD | $100/50k combined calls | Public subscription; SKU check | S08 |
| OpenAI Luna | USD | $1/M input; $6/M output | Public model rate | S05 |
| OpenAI Terra | USD | $2.50/M input; $15/M output | Public model rate | S05 |
| Cloudflare R2 | USD | $0.015/GB-month; 10 GB free | Public; request/ops apply | S11 |
| iyzico | TRY | 4.29% + TRY 0.25/success | Public offer; contract caveats | S12 |
| PayTR | TRY | Commission quotation | No fixed setup/monthly/annual stated | S13 |
| Sipay | TRY | Commission quotation | No fixed setup/monthly/annual stated | S14 |
| Netgsm OTP | TRY | 1k 400; 5k 1,625; 10k 2,790 | Taxes included; validity stated | S16 |
| İleti Merkezi | TRY | 1k 359; 5k 1,049; 10k 1,599 | Taxes included | S18 |
| SenderTR | TRY | 10k 250 + VAT; 100k 1,900 + VAT | Public; deliverability pilot | S19 |
| Paraşüt activation | TRY | 1,800 + VAT incl. 120 credits | Optional integrator | S20 |
| Paraşüt 200 credits | TRY | 660 + VAT | Optional integrator | S20 |
| Netgsm e-sign | TRY | 2,990 / 3 years / signer | VAT included | S21 |
| TTYS authorisation certificate | TRY | 20,000/year; 40,000 qualifying metro | Statutory; per relevant certificate | S36 |
| .com.tr | TRY | 109 + VAT registration; 189 + VAT renewal | Public reference | S40 |

# Appendix C — Source and verification register

Verification used two layers: repository traceability against the BRD/PRD/TRD/provider/security documents, and independent re-checking of high-risk current prices and Turkish official sources. 'Verified' means a supporting source was found; it is not absolute truth or entity-specific legal advice. Search may miss newly changed, paywalled or contract-only information, and the same underlying model can repeat reasoning errors. Plausible/quote items can still be wrong until a human owner obtains written evidence.

## C.1 High-impact claim audit

| Claim | Result | Management qualification |
| --- | --- | --- |
| Supabase/Vercel scale by user count | Verified with correction | 1k/5k/10k do not directly trigger MAU/user tariffs; capacity follows load and allowances. |
| iyzico 4.29% + TRY 0.25 | Verified | Contract determines instalments, settlement, foreign cards, refunds, chargebacks and taxes. |
| PayTR/Sipay numeric rate | Quote required | No verified universal commission was used. |
| Param launch shortlist | Not safe | TCMB footnote records unsettled permissions/court-stay history; exclude pending written confirmation. |
| KVKK foreign cloud | Verified | No adequacy destination currently designated; use valid mechanism and entity-specific legal review. |
| SCC five-business-day notice | Verified | Correct template, signatures, authority and translations required. |
| VERBİS 50 employees / TRY 100m | Verified with qualification | Both-below exemption for ordinary main activity; other thresholds/exemptions exist. |
| EİDS includes social/WhatsApp | Verified | Share verified listing link; authority does not replace brokerage agreements. |
| TTYS TRY 20k/40k | Verified with correction | Per relevant authorisation certificate; confirm certificate/location count. |
| Secure Payment start 1 Oct 2026 | Verified | Ordinary Virtual POS is not statutory compliance; tariff/spec pending. |
| e-Arşiv regardless of amount | Verified with qualification | Applies to covered invoices under current consolidated rule and exceptions. |
| Paid e-invoice integrator mandatory | Corrected / not supported | GİB Portal, authorised integrator and direct integration are allowed routes. |
| USD/TRY 47.0098 | Verified reference | 14 July rate published 15 July; editable planning rate only. |

## C.2 Source register

| ID | Source | Used for | Status |
| --- | --- | --- | --- |
| S01 | Supabase — Pricing | Pro allowances, compute, storage, egress, PITR | Verified |
| S02 | Vercel — Pro plan documentation | Pro fee, deploying seats, included usage | Verified |
| S03 | Twenty — Pricing | Cloud Pro and Organization staff-seat prices | Verified |
| S04 | Twenty — Billing documentation | Plan capabilities and self-host caveat | Verified |
| S05 | OpenAI — Model catalogue | Luna, Terra and Sol token prices | Verified |
| S06 | OpenAI — API data usage policies | Training and abuse-monitoring baseline | Verified |
| S07 | Google — Maps pricing | PAYG map/geocoding/autocomplete prices | Verified |
| S08 | Google — Maps pricing overview | Subscription options and billing model | Verified |
| S09 | Resend — Pricing | Transactional email plans and overage | Verified |
| S10 | Sentry — Pricing | Error monitoring Team and Business planning prices | Verified |
| S11 | Cloudflare — R2 pricing | S3-compatible object storage alternative | Verified |
| S12 | iyzico — Virtual POS | Public virtual POS transaction rate | Verified |
| S13 | PayTR — Virtual POS | No fixed fees; commission by quotation | Partly verified / quote |
| S14 | Sipay — Virtual POS | No fixed fees; commission by quotation | Partly verified / quote |
| S15 | TCMB — Electronic-money institutions | Provider authorisation status and Param caveat | Verified |
| S16 | Netgsm — OTP SMS pricing | Prepaid Turkish OTP SMS packages | Verified |
| S17 | Turkcell — Digital messaging services | Bulk SMS package reference | Verified |
| S18 | İleti Merkezi — Bulk SMS pricing | Notification SMS packages | Verified |
| S19 | SenderTR — Email pricing | Turkish transactional/bulk email planning alternative | Public price / pilot required |
| S20 | Paraşüt — e-Fatura | Optional private-integrator activation and credit packs | Verified |
| S21 | Netgsm — e-Signature | Qualified e-signature certificate planning price | Verified |
| S22 | BTK — KEP providers | Authorised KEP provider register | Verified / price quote |
| S23 | GİB — e-Belge portal | Authorised e-document ecosystem | Verified |
| S24 | GİB — Current consolidated VUK 509 | e-Fatura thresholds and permitted connection routes | Verified |
| S25 | GİB — VUK Communiqué amendment | e-Arşiv rule effective 1 January 2026 | Verified |
| S26 | KVKK — Cross-border transfers | No adequacy decision; transfer mechanisms | Verified |
| S27 | KVKK — SCC guidance | Five-business-day SCC notification and execution guidance | Verified |
| S28 | KVKK — VERBİS announcement | Ordinary-business exemption thresholds | Verified |
| S29 | KVKK — Data breach notification | 72-hour breach notification expectation | Verified |
| S30 | KVKK — Cookie guidance | Cookie consent and transparency baseline | Verified |
| S31 | KVKK — AI recommendations | Privacy expectations for AI systems | Verified |
| S32 | KVKK — 2026 administrative fines | 2026 risk exposure ranges | Verified |
| S33 | İYS — Official service | Commercial-message permission and rejection management | Verified |
| S34 | Ministry of Trade — EİDS enforcement notice | Property listing identity/authority verification | Verified |
| S35 | Ministry of Trade — EİDS service | Official EİDS access point | Verified |
| S36 | Ministry of Trade — Annual authorisation-certificate charge | TRY 20,000 / 40,000 statutory fee | Verified |
| S37 | Ministry of Trade — Secure Property Payment System postponement | Mandatory start date 1 October 2026 | Verified |
| S38 | MASAK — Obliged parties | AML obligations and sector relevance | Verified framework / counsel check |
| S39 | e-Devlet / TCMB — Foreign-exchange rates | USD selling rate 47.0098 TRY for 14 July, published 15 July 2026 | Verified |
| S40 | METUnic — Domain prices | .com.tr registration and renewal planning prices | Verified |

## C.3 Verification limitations and required human checks

This pack accelerates human verification; it does not replace Turkish counsel, accountant, procurement or security review.

Public web pages may change immediately after the check date or show prices that differ by account, region, volume or tax status.

The verification process uses the same underlying language-model family and may repeat an interpretation error.

A source supporting a claim does not prove that the rule applies to Ataberk's precise legal entity or transaction.

Contract-only items remain unresolved until signed quotations and terms are entered into the decision log.

Before contract or launch, re-check every regulatory date, provider authorisation, fee, tax, DPA/subprocessor list and technical allowance.

# Appendix D — Glossary

| Term | Simple meaning |
| --- | --- |
| MAU | Monthly active users — people who actually use the service in a month, not all registered accounts. |
| GMV | Gross merchandise value — the total money processed before provider fees, refunds and tax. |
| RLS | Row-level security — database rules that decide which records each user may see or change. |
| RBAC | Role-based access control — permissions assigned according to job/role. |
| SCC | Standard contractual clauses used as a safeguard for certain cross-border personal-data transfers. |
| VERBİS | Turkish Data Controllers Registry. |
| İYS | Commercial Electronic Message Management System for permissions and rejections. |
| EİDS | Electronic Advertisement Verification System for identity and property-listing authority. |
| TTYS | Real Estate Trade Information System / authorisation administration context. |
| KEP | Registered electronic mail with evidential/legal delivery characteristics. |
| PITR | Point-in-time recovery — restoring a database to a recent time before an incident. |
| RTO/RPO | How quickly service must recover / how much recent data loss is acceptable. |
| Idempotency | A safety property ensuring the same provider event cannot create the same money/action twice. |
| Known subtotal | The sum of priced items only; it is incomplete while quotations remain. |

END OF MANAGEMENT DECISION PACK

Re-check prices, regulations, provider authorisations and entity-specific applicability before procurement or production launch.

Baseline: 15 July 2026 • STRICTLY CONFIDENTIAL