# Option 3 AI Site CRM Requirements Package

Status: active requirements package

Last reviewed: 26 June 2026

Confidentiality: STRICTLY CONFIDENTIAL

This folder contains the canonical requirements package for the 1Cati AI-powered residential site management CRM. Markdown files are the editable source of truth. Matching .docx files are generated stakeholder exports unless explicitly stated otherwise.

# Current Implementation Checkpoint

For current delivery control, use the 15-phase ERP model in ../../PROJECT-HANDBOOK.md. On 26 June 2026 the active state is:

| Phase range | Status | Notes |
| --- | --- | --- |
| Phase 1-4 | Complete as local/product foundation | Requirements, UX/RBAC, Supabase schema, site/block/floor/unit model, import validation and live dashboard foundation exist. |
| Phase 5 | Ready for UAT review | User, owner, tenant and staff relationship surfaces need stakeholder validation with real client data. |
| Phase 6-7 | Active build | Ledger, finance, payment, deposit, reconciliation and restriction foundations exist, but production-grade provider/accounting/legal decisions are still open. |
| Phase 8-15 | Planned production work | Services, tasks/SLA, booking/checkout, communications, mobile/PWA, integrations, AI premium layer and launch hardening remain planned work. |

# Reading Order

| Order | Document | Purpose |
| --- | --- | --- |
| 1 | BRD.md | Business requirements, market context, workflows and business acceptance logic. |
| 2 | PRD.md | Product scope, personas, user stories, module requirements and product roadmap. |
| 3 | TRD.md | Technical architecture, data model, security controls, APIs and integration approach. |
| 4 | Third-Party-Integration-And-Vendor-Plan.md | Payment, SMS, email, wallet, access/security, monitoring, external dependency cost register, Supabase Cloud Pro and provider decision plan. |
| 5 | Implementation-Delivery-Plan.md | Delivery phases, governance, decision log, risks and handover package. |
| 6 | Security-Compliance-Plan.md | Security, privacy, KVKK-aware processing and ASVS-aligned controls. |
| 7 | Data-Migration-Plan.md | Source inventory, validation, reconciliation, cutover and migration acceptance. |
| 8 | QA-UAT-Launch-Plan.md | Test strategy, mandatory UAT scenarios, launch gates and runbook. |
| 9 | Requirements-Traceability-Matrix.md | Requirement-to-implementation-to-test traceability. |
| 10 | Market-Research-Annex.md | Market and competitor benchmark detail supporting the BRD/PRD. |
| 11 | Source-Register.md | External source register and evidence handling rules. |

# Generated Assets

| Folder | Contents |
| --- | --- |
| qa | Markdown QA notes for generated documentation exports. |

Generated PNG/SVG diagrams, Mermaid sidecar files, HTML previews, JSON manifests and screenshots are not retained in the repository. The Markdown files contain the relevant workflow sources. DOCX files are generated reading copies of the Markdown set.

# Maintenance Rules

Update Markdown first.

Regenerate .docx exports only after Markdown changes are approved.

Keep diagram source inside the Markdown document that uses it.

Do not add temporary build folders, generated screenshots, preview HTML, JSON manifests or one-off document generators to this folder.

Remove exact duplicate exports after a canonical copy is kept.

Keep source claims tied to Source-Register.md or mark them as assumptions.

# Current Package Assessment

The package has the required BRD, PRD, TRD, third-party integration/vendor and external dependency cost register, delivery, security, migration, QA/UAT, traceability, market and source documents. The remaining work is not creating more document types; it is keeping these documents synchronized with implementation, production decisions, Supabase Cloud Pro setup, vendor procurement, UAT evidence and Jira/Xray delivery tracking.

# Business Requirements Document

# AI-Powered Residential Site Management CRM

Version: 0.3

Date: 26 June 2026

Prepared for: Internal proposal and delivery planning

Prepared by: 1Cati / Product and Engineering

Primary market: Turkey

Primary deployment scope: Web application and installable PWA, not native mobile app at launch

# Executive At-A-Glance

The requested product is a full residential site operating platform, not a simple website or dashboard.

Launch should be web/PWA-first to reduce delivery risk while still serving mobile resident and staff workflows.

Finance, service tickets, bookings, debt restrictions, auditability and AI guardrails are the core business decisions.

# Reader Guide

| Item | Detail |
| --- | --- |
| Document type | Business Requirements Document |
| Primary audience | Executive sponsors, product leadership, delivery leads |
| Status | Current delivery baseline v0.3 |
| Last reconciled | 26 June 2026 |
| Confidentiality | STRICTLY CONFIDENTIAL |

# Visual Navigation

Service Ticket Workflow (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

Payment And Debt Restriction Workflow (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

Move-In Workflow (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

Checkout Workflow (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

Access Restriction Workflow (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

# Current Delivery Baseline

This BRD defines the business target and acceptance logic for the 1Cati residential site management CRM. It must be read together with docs/PROJECT-HANDBOOK.md for current implementation status.

As of 26 June 2026, phases 1-4 are complete as a local/product foundation, phase 5 is ready for UAT review, phases 6-7 are in active build, and phases 8-15 remain planned production work. Business claims in this BRD describe target requirements unless a section explicitly says that the capability is already implemented.

# 1. Executive Summary

The client is not asking for a simple website, landing page, or basic dashboard. The client is asking for a full residential site management operating system for a complex of 769 flats. The system must manage owners, tenants, staff, accounting, services, tickets, bookings, deposits, payments, access restrictions, communications, reporting, and audit history.

The best market response is to position the solution as a premium web-based CRM and operations platform for Turkish residential complexes. The proposed product should match the client's requested scope and improve it with AI-assisted management, stronger reporting, modern UX, and structured service workflows.

This BRD converts the client's short specification into a business-level requirement document. It defines the business goals, users, market expectations, Turkish service psychology, scope decisions, 15 delivery phases, functionality per phase, business rules, workflows, acceptance criteria, success metrics, and open questions.

The native mobile app requirement is removed from the first delivery scope. Instead, the recommended launch product is a responsive web application with PWA capability. This gives residents, owners, managers, accountants, and staff a mobile-friendly app-like experience through the browser, while reducing cost, time, app store dependency, and release complexity. Native iOS and Android apps can remain a later optional phase only if the client specifically demands store distribution.

# 2. Scope Decision: Web App And PWA Instead Of Native Mobile

## 2.1 Original Requirement

The client mentioned a mobile app for iOS and Android. The required features were login, balance, payment, service request, chat, notifications, documents, and transaction history.

## 2.2 Recommended Scope Change

The launch scope should be:

One responsive web application.

Installable PWA for mobile users.

Role-specific experiences for manager, accountant, owner, tenant, staff, and admin.

Mobile-friendly screens for all urgent workflows.

Push notification support where browser/device support allows.

Optional native app wrapper only after the web product is stable.

## 2.3 Business Reasoning

A web app/PWA is more suited for the first delivery because:

The client needs speed.

Most core users need web-based operational screens, especially accounting and management.

Finance, reporting, import, approvals, service boards, and admin settings are better on desktop/tablet.

Residents and staff can still use the app from phones.

PWA supports installability and a single codebase.

Changes can be deployed immediately without App Store or Play Store review.

The budget can be focused on the actual CRM logic rather than duplicate native interfaces.

## 2.4 Business Commitment

We will not ignore mobile usage. We will deliver mobile-friendly PWA workflows. The removed item is only native mobile store app delivery at launch.

# 3. Business Objectives

## 3.1 Primary Objectives

Create a single source of truth for the 769-flat residential site.

Replace manual tracking with structured digital workflows.

Give managers real-time visibility into debt, income, tasks, bookings, complaints, and risks.

Give accounting staff a reliable ledger-based finance system.

Give residents, owners, and tenants self-service access to payments, documents, service requests, and communication.

Give staff a clear task/ticket workflow with SLA and completion evidence.

Reduce late payments through reminders, debt visibility, and restriction rules.

Reduce operational delays by turning services into trackable tickets.

Improve trust through audit logs, statements, transparent balances, and documented actions.

Use AI to reduce manager workload without allowing AI to perform risky financial or access actions automatically.

## 3.2 Business Success Metrics

The product should be considered successful when:

100% of flats are represented in the system with correct block/floor/flat status.

100% of owners, tenants, and staff have role-based profiles.

100% of financial movements are recorded through the ledger.

Service tickets have measurable status, assignee, priority, SLA, and completion evidence.

Managers can see debt list, task status, income, expenses, and bookings from one dashboard.

Residents can submit and track service requests without calling management.

Accounting can export statements and debt reports.

Access restrictions are applied based on configured debt rules.

Every critical action creates an audit log.

AI suggestions are explainable and require human approval for finance/access actions.

# 4. Research Methodology

Market research was performed using publicly available product and documentation pages from leading local and global property, site, and service management products.

Primary reference categories:

Turkish residential site management software.

Global property management software.

Service desk and ticketing best practices.

PWA/mobile web best practices.

Application security and data protection references.

Turkish privacy and digital-service expectations.

Primary sources reviewed:

Apsiyon official website: https://www.apsiyon.com/

Senyonet official website: https://www.senyonet.com.tr/

Yönetimcell official website: https://www.yonetimcell.com/

Aidatım official website: https://www.aidatim.com/

Siteplus official website: https://www.siteplus.com.tr/

Buildium features: https://www.buildium.com/features/

Yardi Breeze features: https://www.yardibreeze.com/features/

DoorLoop features: https://www.doorloop.com/features

Atlassian Jira Service Management features: https://www.atlassian.com/software/jira/service-management/features

web.dev PWA guidance: https://web.dev/learn/pwa/

OWASP ASVS: https://owasp.org/www-project-application-security-verification-standard/

KVKK Personal Data Protection Law: https://www.kvkk.gov.tr/Icerik/6649/Personal-Data-Protection-Law

Research date: 24 June 2026. Re-check external market sources before final pricing, legal review or production launch decisions.

# 5. Market Research Summary

## 5.1 Turkish Market Baseline

The Turkish residential site management market is already mature. A basic offer is not enough. A local competitor such as Apsiyon positions itself as an end-to-end digital assistant for collective living spaces. Its public messaging includes manager solutions, resident solutions, dues tracking, online bank integrations, card collection, reservations, manager mobile, resident mobile, access control systems, meter reading/billing, email/SMS, AI assistants, training, and support.

Important market signals from the Turkish baseline:

Aidat/service charge tracking is mandatory.

Online bank and card collection is expected.

Manager mobile access is expected.

Resident self-service is expected.

Reservation functionality is expected.

Email and SMS communication is expected.

Access control is a strong local differentiator.

Meter/billing integration is valuable for larger complexes.

AI is no longer only a future idea; it is being used in positioning.

Training and support matter in Turkey because non-technical management teams need help adopting new software.

The Turkish market also values trust, human support, clear records, and visible control. For a residential complex, the system must not feel experimental. It must feel official, reliable, and easy to understand.

## 5.2 Top Turkish Player Review

The following five Turkish players or adjacent market benchmarks should be tracked when positioning and designing the product. They are not presented as a legally ranked market-share list; they are the most relevant publicly verifiable benchmarks for the client requirement.

### 5.2.1 Apsiyon

Apsiyon is the strongest local software benchmark for apartment/site management. It publicly promotes a broad suite of products and solutions including aidat tracking, online bank integrations, card collection, reservation, free website, manager mobile, e-mail/SMS, access control, meter reading and billing, AVM management software and AI assistants.

What this means for our product:

Dues/aidat management is mandatory.

Online collection is expected.

Reservation and communication are not optional differentiators; they are baseline expectations.

Access control and meter/billing should be included in the roadmap even if not launched first.

AI should be positioned as a real management assistant, not a decorative chatbot.

### 5.2.2 Senyonet

Senyonet positions itself for sites, apartments, facilities, hotels, offices, AVMs and management companies. Its public modules include public relations/communication, finance, accounting and security. It highlights requests, announcements, events, reservations, document management, bank/cash/current account visibility, collections, invoicing, budgeting, reporting, visitor/personnel/cargo/vehicle tracking, and support/training.

What this means for our product:

Communication, finance, accounting and security must be treated as connected modules.

Visitor/security workflows should be considered in the access/integration roadmap.

Support and training are part of the offer, not only after-sales activity.

The product should support professional management companies, not only one self-managed site.

### 5.2.3 Yönetimcell

Yönetimcell positions itself as a simple and understandable site/apartment management program. Public features include aidat tracking, online bank integration, credit card/Masterpass collection, resident account/payment access, reports/Excel exports, multi-site management, manager mobile app, resident aidat tracking app and staff job-tracking app.

What this means for our product:

Simplicity is a selling point in Turkey.

Residents need a simple payment and balance view.

Managers need Excel export and reporting.

Staff job tracking is expected and supports our decision to build a proper ticket/task module.

Web/PWA must be as simple to access as a mobile app.

### 5.2.4 Aidatım

Aidatım combines software with service support. It publicly promotes a private assistant, management software, accounting support, legal support, transition/setup help, credit card collection, bank account tracking with smart matching, leave and payroll, monthly/yearly reports, current account tracking, expense sharing, meter reading/billing, e-mail/SMS and account sharing.

What this means for our product:

The client will value setup, migration and support as much as the interface.

Smart bank matching and reconciliation should be planned.

Payroll/leave is not in the client MVP, but staff management should leave room for it.

Legal/accounting support is a market expectation around debt, access and finance.

Meter reading/billing must be on the integration roadmap.

### 5.2.5 Siteplus

Siteplus is an adjacent integrated facility management benchmark rather than a pure software competitor. It publicly highlights integrated facility management, professional site management, private security, cleaning, alarm monitoring, landscaping, pest control, disinfection and technical maintenance/repair services.

What this means for our product:

The software must support real operational service delivery, not only financial administration.

Cleaning, security, maintenance and technical repair should be represented as work queues.

Staff/contractor assignment, SLA, evidence, incident logs and performance reporting are important.

The system should be able to support a professional service provider operating the site.

## 5.3 Turkish Competitive Capability Matrix

| Capability | Apsiyon | Senyonet | Yönetimcell | Aidatım | Siteplus | Requirement For Our Product |
| --- | --- | --- | --- | --- | --- | --- |
| Aidat/dues tracking | Yes | Yes | Yes | Yes | Service context | Must have |
| Online card/bank collection | Yes | Yes | Yes | Yes | Not primary | Must have/provider adapter |
| Resident portal/app | Yes | Implied portal | Yes | Yes | Not primary | PWA must cover |
| Manager mobile/access | Yes | Implied cloud/mobile | Yes | Implied | Operations staff | PWA manager/staff views |
| Finance/accounting | Yes | Yes | Yes/reports | Yes | Not primary | Ledger and reports |
| Reservations/bookings | Yes | Yes | Not main public focus | Not main public focus | Service scheduling | Must have |
| Communication/announcements | Yes | Yes | Yes | E-mail/SMS | Operational contact | Must have |
| Document management | Noted in ecosystem | Yes | Limited public detail | Account sharing/docs | Policies/certifications | Must have |
| Security/access/visitor | Yes/access products | Yes/security module | Security login/visitor | Not primary | Strong service area | Must plan integration |
| Work/task tracking | Noted through services | Operations modules | Yes/job tracking | Staff/payroll support | Strong service area | Must build ticketing |
| Meter/billing | Yes | Noted indirectly | Not central public focus | Yes | Not primary | Roadmap integration |
| AI | Strong public positioning | Not primary public focus | Not primary public focus | Assistant/service support | Not software AI | Our differentiator |
| Training/support | Yes | Strong | Support videos/free trial | Private assistant | Academy/training | Must include |

## 5.4 Global Market Baseline

Global property management platforms such as Buildium, Yardi Breeze, and DoorLoop show the broader market standard.

Common global features:

Property accounting.

Online payments.

Rent/fee collection.

Maintenance requests.

Resident portal.

Owner portal.

Online leasing.

Digital documents and signatures.

Reporting and analytics.

Open APIs and integrations.

File storage.

Workflow automation.

Data migration support.

Training and onboarding.

AI assistant features.

The global benchmark confirms that the client request is realistic, but large. It is closer to a property operations platform than a small CRM.

## 5.5 Service And Ticketing Benchmark

The client's "service management" requirement should not be built as a simple form. It should be a service desk/ticketing module.

Atlassian Jira Service Management and general ITSM practices show the standard pattern:

Request intake.

Categorization.

Priority.

Assignment.

SLA.

Status tracking.

Internal notes.

Customer communication.

Escalation.

Knowledge base or saved answers.

Reporting.

Automation.

API integration.

For this project, the service module should work like a site operations ticketing system. Every cleaning request, transfer request, repair request, tour/activity request, complaint, and inspection should become a ticket with clear ownership and status.

## 5.6 PWA / Web App Benchmark

Modern PWAs allow a single web app to deliver app-like behavior with one codebase. The PWA model supports installability, responsive layouts, caching, service workers, push capability where supported, and improved mobile usability.

For this project, PWA is the right first delivery route because:

It supports mobile usage without native app development.

It keeps release cycles fast.

It reduces cost and duplicate engineering.

It lets accounting and management use the same platform on desktop.

It can later be wrapped into native shells if required.

## 5.7 Security And Compliance Benchmark

This system will handle personal data, financial records, identity documents, access permissions, photos/videos, chats, and potentially camera/access events. Security cannot be treated as a late add-on.

Security baseline should include:

Role-based access control.

Row-level data restrictions.

Audit logging.

Data minimization.

Consent and legal basis handling.

Secure file access.

Protection of special categories of personal data.

Strong authentication.

Rate limiting.

Secure logging.

Backup and restore.

Incident response.

OWASP ASVS-aligned security testing.

KVKK requires lawful, fair, purpose-limited, proportionate, accurate, and time-limited processing of personal data. This directly affects document storage, identity verification, camera events, access control, and AI data handling.

# 6. Turkish User And Service Psychology

## 6.1 Key User Psychology Patterns

Turkish residential site users are not one single group. The platform must serve older residents, younger tenants, property owners, management staff, accountants, technical staff, and administrators.

The design should respect these patterns:

Trust must be visible. Users need receipts, statements, official-looking records, and clear timestamps.

Uncertainty must be reduced. Users should always know what happened, who is responsible, and what happens next.

Human support still matters. A chat/contact path should remain visible for unclear cases.

Status matters. Managers need a professional dashboard that helps them look prepared and in control.

Simplicity is essential. Residents should not face complex menus.

Local language matters. Turkish-first wording should be clear, respectful, and not overly technical.

Payment anxiety is real. Debt, penalties, blocked services, and access restrictions must be explained carefully.

Older residents may prefer SMS/email and simple payment instructions.

Staff need practical screens, not administrative complexity.

Accounting users need precision, exports, and auditability more than visual decoration.

## 6.2 Ethical Behavioral Design

The product should use psychology ethically:

Use progress indicators for onboarding, booking, checkout, and document completion.

Use clear defaults, but never hide important financial decisions.

Use reminders to prevent debt, not to shame users.

Use transparent restriction messages so users know how to resolve the problem.

Use social proof carefully for management sales, not resident pressure.

Use AI to reduce confusion, not to manipulate users.

Use simple language and reduce choice overload.

Show "next best action" for managers and residents.

## 6.3 Turkish Service Model

The service model should feel local, responsive, and accountable:

Turkish-first onboarding and training.

Manager training materials.

Accountant-specific training.

Staff quick-start training.

Resident help articles.

Live support during launch.

Clear escalation path for urgent cases.

Local payment and bank integration planning.

KVKK-aware privacy language.

Human approval for sensitive AI recommendations.

# 7. Personas

## 7.1 Administrator

Controls system settings, roles, permissions, integrations, global rules, and audit access. Needs a secure, structured admin area.

## 7.2 Site Manager

Owns daily operations. Needs dashboard, tasks, debt list, communications, approvals, bookings, services, staff performance, and AI briefing.

## 7.3 Accountant

Owns financial correctness. Needs ledger, accruals, payments, deposits, refunds, reconciliation, reports, exports, and audit trail.

## 7.4 Owner

Owns one or more flats. Needs balance, statements, payments, service requests, tenant/rental visibility, documents, reports, and communication.

## 7.5 Tenant

Lives in or uses a flat. Needs permitted access to balance, payment, service requests, chat, documents, booking status, and notifications.

## 7.6 Staff / Technician

Completes assigned work. Needs task list, SLA, location/flat info, notes, photo/video upload, completion status, and manager feedback.

## 7.7 Security Staff

Handles access-related tasks and entry issues. Needs access status, restricted flats, visitor/access events if integrated, and task/tour control.

## 7.8 Support / Implementation Team

Helps migrate data, train users, resolve issues, and maintain integrations. Needs admin-safe support tools and audit-safe troubleshooting.

# 8. Product Surfaces

| Surface | Users | Business Purpose |
| --- | --- | --- |
| Web Admin App | Admin, manager, accounting | Main operational control center |
| Manager PWA | Manager | Mobile view for urgent tasks, approvals, debts and messages |
| Owner Portal/PWA | Owner | Balance, payments, documents, reports, services |
| Tenant Portal/PWA | Tenant | Payment, service request, chat, notifications |
| Staff PWA | Staff, technician, cleaning, security | Task execution and media reports |
| Accounting Console | Accountant | Ledger, payments, deposits, reconciliation, exports |
| Service Desk Console | Manager, staff lead | Ticket lifecycle and SLA management |
| Booking Console | Manager, booking team | Availability, move-in, checkout, deposit |
| Communication Center | Manager, residents, staff | Chat, announcements, email/SMS/push |
| Reporting Center | Manager, accounting, admin | Financial, operational and KPI reports |
| AI Command Center | Manager, accounting, admin | AI briefing, recommendations, risk detection |
| Integration Console | Admin, support | Bank, payment, access, identity, meter, camera integrations |

# 9. Phase-Based Business Requirements

# Phase 1: Discovery, Requirement Lock And Market Benchmark

## Business Goal

Convert the client's short specification into a complete, signed business scope that can be estimated, designed, built, tested, and delivered.

## Market Insight

Competitors do not sell only features. They sell confidence: support, migration, training, reporting, integrations, and proof that the platform can handle real operational complexity. The discovery phase must therefore produce more than a requirements list. It must produce a business operating model.

## Business Requirements

Confirm number of flats, blocks, floors, flat numbering rules, ownership structure, tenant rules, and existing data sources.

Confirm whether the site is a residential complex, holiday letting complex, mixed-use property, or long-term rental operation.

Confirm finance rules for aidat, utilities, rent, services, deposits, penalties, and refunds.

Confirm debt thresholds and what each restriction means.

Confirm access card/barrier vendor details.

Confirm payment provider and bank integration expectations.

Confirm identity verification requirements.

Confirm document types and retention expectations.

Confirm required languages.

Confirm who will operate the platform daily.

Confirm launch priority and MVP boundaries.

## AI Opportunities

AI-assisted requirement summary after client workshops.

AI gap analysis against market benchmark.

AI-generated process maps for review.

AI meeting summary and action tracker.

## Turkish Service Considerations

Use Turkish examples and Turkish operational wording.

Explain financial and access rules in clear non-technical language.

Keep the client confident by showing phased delivery and risk controls.

## Acceptance Criteria

Signed BRD.

Signed scope and non-scope.

Confirmed phase plan.

Confirmed decision that launch scope is web app/PWA, not native mobile.

Confirmed open questions list.

## KPIs

Requirement ambiguity reduced to less than 10 open items.

All mandatory client scenarios documented.

All business-critical integrations classified as launch, post-launch, or optional.

# Phase 2: UX/UI Design System And Product Navigation

## Business Goal

Create a premium but practical interface that Turkish management teams, accountants, staff, owners, and tenants can use without heavy training.

## Market Insight

Leading platforms emphasize ease of use, simple daily workflows, mobile access, and guided onboarding. This is especially important for non-technical property teams.

## Business Requirements

Create Turkish-first navigation.

Create role-specific dashboards.

Create simple resident flows.

Create dense but readable management screens.

Create clear status language for debt, task, booking, access, payment and document states.

Create consistent colors for safe/warning/blocked/complete states.

Create forms with validation and helpful error messages.

Create wizards for complex workflows.

Create export-friendly tables for accounting and reports.

Create mobile-first screens for staff and residents.

## Sub-Modules

Design tokens.

Navigation map.

Role home screens.

Dashboard widgets.

Flat matrix UI.

Ledger UI.

Ticket UI.

Booking calendar UI.

Chat UI.

AI command UI.

Report UI.

PWA install prompt.

## AI Opportunities

AI assistant entry point in the dashboard.

AI "what needs attention today" summary.

AI explanation for complex ledger balances.

AI suggested next action cards.

## Turkish Psychology Considerations

Avoid overly playful UI for finance and access.

Use official, calm, trustworthy layout.

Make help and human contact visible.

Use clear Turkish wording for debt and restrictions.

Avoid choice overload.

## Acceptance Criteria

Approved clickable prototype.

All roles have a defined home screen.

All client mandatory scenarios are represented in prototype.

Mobile PWA screens are usable on common phone sizes.

## KPIs

New manager can understand dashboard in under 5 minutes.

Resident can submit a service request in under 90 seconds.

Accountant can locate a user's ledger in under 30 seconds.

# Phase 3: Platform Foundation, Auth, RBAC And Audit

## Business Goal

Create the secure foundation for all future modules.

## Market Insight

Property platforms handle sensitive personal, financial, and access data. Trust depends on proper access control, auditability, and data separation.

## Business Requirements

Secure login.

Role-based access control.

User sessions.

Site-level configuration.

Permission matrix.

Audit log for all sensitive actions.

Admin settings.

Basic support/admin troubleshooting capability.

## Sub-Modules

Auth.

Roles.

Permissions.

Admin settings.

Audit events.

Session management.

Support-safe impersonation policy if required.

## AI Opportunities

AI can summarize audit activity.

AI can identify unusual admin actions.

AI can help admins find configuration gaps.

## Turkish Service Considerations

Users need confidence that financial and personal data is controlled.

Management must be able to prove who did what and when.

Audit logs reduce disputes.

## Acceptance Criteria

Owner cannot see another owner's data.

Tenant cannot see owner-only information unless allowed.

Staff can see assigned tasks only.

Accountant can see finance modules but not unrelated admin secrets.

Every write action creates an audit record.

## KPIs

100% of sensitive screens require authentication.

100% of write actions have audit logging.

0 unauthorized cross-role access in testing.

# Phase 4: Site, Block, Floor, Flat And Data Import

## Business Goal

Build the 769-flat operational map of the property.

## Market Insight

Competitors often emphasize quick setup and migration. DoorLoop specifically markets data migration from Excel or other systems. For this project, import quality is crucial because the site likely has existing spreadsheets.

## Business Requirements

Create site profile.

Create block/floor/flat structure.

Support 769 flats.

Track flat type and status.

Track ownership and tenancy links.

Import flats and residents from Excel.

Validate duplicate and missing records.

Export flat list.

Display flat matrix by block and floor.

## Sub-Modules

Site profile.

Block management.

Flat management.

Occupancy history.

Import wizard.

Data quality dashboard.

Flat matrix.

## AI Opportunities

AI import anomaly summary.

AI duplicate detection support.

AI missing field recommendations.

AI plain-language import report for the manager.

## Turkish Service Considerations

Managers often work from spreadsheets. Import must be forgiving and guided.

Visual flat matrix helps teams trust that the site is correctly represented.

## Acceptance Criteria

All 769 flats can be created or imported.

Each flat has status, block, floor, number and relationship history.

Import preview shows errors before committing.

Manager can filter by debt, status, owner, tenant and block.

## KPIs

95% of clean Excel records import without manual correction.

100% of import errors are explained clearly.

Flat lookup returns results in under 2 seconds for 769 flats.

# Phase 5: User, Owner, Tenant And Staff Management

## Business Goal

Represent every person connected to the site and connect them to the correct flats, roles, documents and permissions.

## Market Insight

Owner portals, resident centers, tenant management, and staff workflows are standard in global products. The local Turkish context also needs strong identity/contact accuracy because payment, access and notifications depend on it.

## Business Requirements

Create owner profiles.

Create tenant profiles.

Create staff profiles.

Create manager, accountant and admin users.

Link users to flats.

Store contact details.

Store documents.

Track identity verification status.

Track owner permissions for tenant access.

Manage staff groups and skills.

## Sub-Modules

User directory.

Owner detail.

Tenant detail.

Staff detail.

Document vault.

Relationship timeline.

Permissions per occupancy.

Identity status.

## AI Opportunities

AI duplicate contact detection.

AI missing document alerts.

AI suggested staff group based on job history.

AI summary of owner/tenant relationship.

## Turkish Service Considerations

Keep identity and personal documents private and clearly protected.

Use formal wording in profile and document sections.

Allow phone/SMS-centric contact records because many residents still expect phone-based communication.

## Acceptance Criteria

Every user has exactly one primary role and optional secondary permissions.

A flat can have owner and tenant relationships with date ranges.

Tenant access can be restricted by owner/management permission.

Documents are visible only to authorized roles.

## KPIs

100% of active flats have owner assignment or clear vacant/unassigned status.

100% of active tenants have contact details.

0 document leaks across unrelated users in testing.

# Phase 6: Financial Ledger Engine

## Business Goal

Create a reliable finance engine for aidat, utilities, services, rent, deposits, refunds and management accounting.

## Market Insight

Accounting and payment automation are core expectations in Buildium, Yardi Breeze, DoorLoop, and Apsiyon-like products. The finance module must be ledger-based, not a simple balance field.

## Business Requirements

Create owner accounts.

Create tenant accounts.

Create deposit accounts.

Create management company account.

Record accruals.

Record payments.

Record service debits.

Record utilities.

Record rent-related transactions.

Calculate balances from transaction history.

Generate statements.

Export financial records.

Support audit and reversal rules.

## Sub-Modules

Account setup.

Ledger.

Journal posting.

Accrual engine.

Balance engine.

Statement generator.

Finance dashboard.

Reversal/adjustment controls.

## AI Opportunities

AI explanation of balance.

AI detection of unusual ledger entries.

AI monthly finance summary.

AI accountant assistant for transaction search.

## Turkish Service Considerations

Residents must see clear, understandable statements.

Accountants need precision and exports.

Finance disputes are likely; every figure must be traceable.

## Acceptance Criteria

Balance is calculated from ledger entries.

Manual balance editing is not allowed except through controlled adjustment entries.

Financial entries cannot be deleted after posting; they can only be reversed.

All financial actions are audited.

## KPIs

100% of balances reconcile to ledger.

100% of posted transactions include source, user, timestamp and status.

Statement export works for owner, tenant and accounting views.

# Phase 7: Payments, Deposits, Reconciliation And Debt Restrictions

## Business Goal

Implement payment collection, deposit lifecycle, automatic offsetting and debt-based restrictions.

## Market Insight

Online bank integrations, card collection, ACH/card payments and payment automation are market standards. Debt restriction is especially important in the client's requirement.

## Business Requirements

Accept online payments through selected provider.

Support manual payment posting.

Reconcile bank/payment provider records.

Block deposits at move-in.

Use deposits for debts or damages during checkout.

Refund remaining deposit.

Automatically offset rent against owner debt where required.

Apply debt thresholds.

Block paid services when debt > 0.

Block booking when debt > configured threshold.

Disable or flag access card when debt > configured threshold.

Notify users before and after restrictions.

## Sub-Modules

Payment provider adapter.

Payment intent.

Bank import.

Reconciliation queue.

Deposit center.

Debt rule engine.

Restriction engine.

Notification workflow.

## AI Opportunities

AI unmatched payment suggestions.

AI debt risk ranking.

AI payment reminder drafting.

AI deposit settlement explanation.

## Turkish Service Considerations

Debt messaging must be firm but respectful.

Restrictions must be transparent and legally reviewed.

Users should always see how to resolve a blocked status.

Payment receipts must be clear.

## Acceptance Criteria

System rejects service orders when debt rule says blocked.

System blocks booking when configured threshold is exceeded.

Deposit cannot be refunded until checkout rules are completed.

Every payment and restriction has audit trail.

## KPIs

100% payment records linked to account and flat where possible.

95% of payment imports auto-match after rules mature.

Debt report can be produced daily.

# Phase 8: Service Catalogue And Service Order Flow

## Business Goal

Create a structured service catalogue and order process that turns resident requests into accountable operational work.

## Market Insight

Maintenance requests are standard in global property platforms. Local systems also include service/reservation functionality. The client explicitly asks for cleaning, transfer, repairs and tours.

## Business Requirements

Create service catalogue.

Define price.

Define SLA.

Define responsible staff/contractor.

Define availability.

Allow owner/tenant to order allowed services.

Check debt before order acceptance.

Collect payment or debit balance.

Create service order.

Create task/ticket automatically.

Notify requester and staff.

Track status.

Attach completion report.

## Sub-Modules

Service catalogue admin.

Service order wizard.

Debt check.

Payment/debit step.

Ticket creation.

Status tracker.

Completion report.

## AI Opportunities

AI service category suggestion.

AI urgency detection.

AI suggested SLA.

AI response draft for manager.

AI service trend detection.

## Turkish Service Considerations

Use familiar service names.

Show price and expected completion time before confirmation.

Provide clear rejection reason if debt blocks service.

Make staff accountability visible without overexposing internal details.

## Acceptance Criteria

A service order cannot skip debt check.

A paid service cannot create a task until payment/debit is accepted.

Requester can track status.

Manager can see all open service orders.

## KPIs

Resident can create a service request in under 90 seconds.

100% service orders create traceable tickets.

SLA compliance report is available.

# Phase 9: Task, Workforce, SLA And Field Reporting

## Business Goal

Give staff and managers a complete ticket/task system for site operations.

## Market Insight

Yardi Breeze highlights electronic maintenance requests, smartphone photo/video capture, invoices/POs, and progress notes. Atlassian highlights request management, incident management, problem management, asset management, knowledge management, AI and APIs. This confirms that the service module should be a true ticketing/work management module.

## Business Requirements

Create task/ticket records.

Categorize task type.

Set priority.

Set SLA.

Assign staff/contractor.

Track status.

Add internal notes.

Add requester updates.

Upload photos/videos.

Attach documents, invoices or purchase orders if needed.

Escalate overdue tasks.

Measure staff performance.

Support security/cleaning/technical tour control.

## Sub-Modules

Ticket board.

Queues.

Assignment.

SLA timers.

Escalations.

Media reports.

Staff PWA.

Tour control.

Staff performance dashboard.

## AI Opportunities

AI routing.

AI prioritization.

AI duplicate ticket detection.

AI summary of long ticket history.

AI preventive maintenance suggestions.

## Turkish Service Considerations

Managers need proof of completed work.

Residents want clear updates.

Staff need simple mobile screens.

Overdue issues should be visible to managers early.

## Acceptance Criteria

Every service request has a ticket.

Every ticket has status, priority, assignee and SLA.

Staff can complete tickets from mobile.

Completed ticket includes report and evidence where required.

## KPIs

90% of tickets assigned within defined SLA.

Overdue tickets visible on manager dashboard.

Staff completion reports include required media for selected categories.

# Phase 10: Booking, Letting, Move-In And Checkout

## Business Goal

Manage booking, payment, deposit, access, move-in preparation and checkout settlement from one workflow.

## Market Insight

Reservation and leasing flows are standard in local and global products. The client's requirement combines booking, deposit, access and task creation, so the workflow must be end-to-end.

## Business Requirements

Availability calendar.

Booking creation.

Payment verification.

Deposit hold.

Move-in task creation.

Access activation.

Tenant portal activation.

Checkout inspection.

Debt calculation.

Deposit deduction.

Remaining deposit refund.

Access deactivation.

Final statement.

## Sub-Modules

Booking calendar.

Booking record.

Availability rules.

Move-in wizard.

Checkout wizard.

Deposit settlement.

Access action queue.

Final statement generator.

## AI Opportunities

AI booking conflict detection.

AI checkout risk summary.

AI missing checklist alerts.

AI final statement explanation.

## Turkish Service Considerations

Move-in and checkout must feel official and documented.

Deposit disputes are sensitive; all deductions need evidence and explanation.

Access activation/deactivation needs strict approval and logs.

## Acceptance Criteria

Booking cannot be confirmed without required payment/deposit status.

Move-in automatically creates preparation tasks.

Checkout cannot complete until inspection and settlement are complete.

Access activation/deactivation is logged.

## KPIs

100% bookings have payment/deposit status.

100% checkouts produce final settlement.

0 unlogged access changes.

# Phase 11: Communication, Notifications And Documents

## Business Goal

Centralize communication and records so residents, owners, staff and managers do not rely on scattered calls or personal messages.

## Market Insight

Email/text communication, portals, file storage, chat support, owner/resident centers and notifications are market-standard features. In Turkey, SMS and direct communication remain especially important.

## Business Requirements

Client-management chat.

Internal team chat.

Threading by flat, ticket, booking, account or service order.

Push notifications where supported.

Email notifications.

SMS notifications.

Announcement broadcasting.

Document vault.

Statement and report sharing.

Notification templates.

Delivery tracking.

## Sub-Modules

Chat inbox.

Internal channels.

Announcement composer.

Notification engine.

Template library.

Document center.

Delivery logs.

## AI Opportunities

AI reply drafts.

AI announcement drafts.

AI conversation summaries.

AI translation support if multilingual.

AI sentiment/urgency detection.

## Turkish Service Considerations

Residents should not feel ignored.

Keep official communication in the system.

Allow managers to use formal, respectful Turkish.

SMS should be used for payment/debt/access-critical messages.

## Acceptance Criteria

Messages are linked to operational records.

Users only see messages they are authorized to see.

Notifications are logged.

Documents have permission controls.

## KPIs

100% critical notifications have delivery status.

Manager can search communication by flat/user/ticket.

Resident can access shared documents from portal.

# Phase 12: Web App, PWA And Mobile Web Experience

## Business Goal

Deliver mobile usability through responsive web/PWA without building native apps at launch.

## Market Insight

Native mobile apps are common in the market, but PWA is the faster and more cost-effective launch path. The business requirement is mobile access, not necessarily native code. PWA satisfies the practical user need for app-like access from phone.

## Business Requirements

Responsive web app.

PWA installability.

Role-based mobile navigation.

Resident payment/service/chat/document screens.

Staff task screens.

Manager mobile dashboard.

Push notifications where supported.

Offline-friendly draft capture for staff tasks where feasible.

Fast loading on mobile networks.

## Sub-Modules

PWA manifest.

Responsive layout system.

Mobile navigation.

Install prompt.

Staff task mobile UI.

Resident portal mobile UI.

Manager mobile summary.

## AI Opportunities

Mobile AI assistant.

Voice-ready Turkish commands.

AI "today's priorities" summary.

AI help for residents.

## Turkish Service Considerations

Some users will access from older devices.

Keep screens light and simple.

Use larger tap targets.

SMS/email fallback should exist for users who do not install PWA.

## Acceptance Criteria

Main flows work on mobile viewport.

PWA install prompt works on supported browsers.

Staff can complete assigned task from phone.

Resident can request service and view balance from phone.

## KPIs

Lighthouse mobile performance target agreed during TRD.

Service request creation works on common Android and iOS browsers.

Critical buttons meet accessibility tap target guidelines.

# Phase 13: External Integrations

## Business Goal

Connect the CRM with real operational systems: payments, banks, identity, access, cameras, meters, SMS, email and push.

## Market Insight

Integration capability is a market differentiator. Apsiyon highlights bank integrations, card collection, access control and meter/billing. Buildium highlights open API. DoorLoop and Yardi emphasize payments, accounting and operations.

## Business Requirements

Payment provider integration.

Bank integration or import.

Identity verification adapter.

Access card/barrier integration.

Camera event reference integration.

Meter reading/billing integration.

SMS provider.

Email provider.

Push notifications.

Webhook framework.

Integration health dashboard.

## Sub-Modules

Integration registry.

Credential storage.

Webhook processor.

Retry queue.

Integration logs.

Manual retry.

Vendor-specific adapters.

Health dashboard.

## AI Opportunities

AI failed-integration summary.

AI anomaly detection in meter data.

AI unmatched bank transaction matching.

AI vendor issue explanation for support team.

## Turkish Service Considerations

Local banks and providers may vary.

Vendor details must be confirmed early.

Access integrations are sensitive and require fallback procedures.

Payment failures must be explained clearly to users.

## Acceptance Criteria

Each integration has test mode.

Each external call is logged.

Failed integration actions can be retried or manually resolved.

Access and payment integrations have human-safe fallback.

## KPIs

99% of successful payment provider events processed.

Integration errors visible within monitoring dashboard.

No silent failure for access or payment events.

# Phase 14: AI Premium Layer And Advanced Analytics

## Business Goal

Use AI to reduce workload, increase decision quality, improve response time and differentiate the proposal from standard competitors.

## Market Insight

Apsiyon markets AI assistants and AI use cases such as request categorization, billing error prediction, voice/NLP, predictive reporting, meter analytics, preventive maintenance and anomaly detection. DoorLoop markets an AI assistant for tenant requests, daily tasks, insights and reports. AI is now a competitive expectation in premium products.

## Business Requirements

AI manager assistant.

AI resident assistant.

AI accountant assistant.

AI staff assistant.

Daily operations briefing.

Debt risk prioritization.

Service request categorization.

Urgency detection.

Recommended task assignment.

Billing anomaly detection.

Meter anomaly detection.

Predictive maintenance suggestions.

Report generation.

Natural language search.

AI approval workflow.

AI audit log.

## Sub-Modules

AI command center.

Prompt templates.

Retrieval/search layer.

AI event log.

Recommendation queue.

Human approval workflow.

Evaluation dataset.

Safety rules.

## AI Guardrails

AI cannot post payments.

AI cannot refund deposits.

AI cannot disable or activate access.

AI cannot change ledger records.

AI cannot message users automatically without configured approval unless explicitly allowed for low-risk templates.

AI must show source data for recommendations.

AI must log prompts, outputs and accepted/declined recommendations.

## Turkish Service Considerations

Turkish language quality is essential.

AI should sound professional and respectful.

AI should not overpromise legal/accounting conclusions.

Human approval is important for trust.

## Acceptance Criteria

AI briefing shows source-linked recommendations.

AI service categorization can be reviewed and corrected.

AI cannot execute restricted actions directly.

AI outputs are logged.

## KPIs

AI categorization reaches agreed accuracy threshold after training/evaluation.

Manager saves measurable time on daily review.

AI suggestions have acceptance/decline tracking.

# Phase 15: QA, Security, Performance, UAT, Training And Launch

## Business Goal

Launch the product safely with tested workflows, trained users, support process, monitoring and rollback planning.

## Market Insight

Competitors emphasize onboarding, support, training and migration. For non-technical users, implementation quality is as important as software quality.

## Business Requirements

Test plan.

UAT plan.

Security review.

Performance testing.

Backup and restore testing.

Role-based test coverage.

Finance workflow testing.

Payment integration testing.

Access integration testing.

AI safety testing.

Turkish copy review.

Training materials.

Go-live checklist.

Support process.

Post-launch success review.

## Sub-Modules

QA suite.

Security checklist.

UAT scripts.

Training portal/material.

Launch runbook.

Monitoring dashboard.

Incident response process.

## AI Opportunities

AI test-case generation support.

AI release notes.

AI training help assistant.

AI support ticket classification after launch.

## Turkish Service Considerations

Launch support should be hands-on.

Training should be role-specific.

Managers and accountants should receive extra care.

Residents should receive simple instructions and FAQs.

## Acceptance Criteria

Mandatory scenarios pass UAT.

Security checks pass.

Backups are verified.

Launch runbook approved.

Training completed for managers/accountants/staff.

## KPIs

0 critical defects at launch.

100% mandatory scenarios pass.

Support response SLA agreed and active.

First month adoption report delivered.

# 10. Mandatory Business Workflows

# 10.1 Service Ticket Workflow

_Diagram: Service Ticket Workflow. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Service Ticket Workflow. Source retained in this document for regeneration._

flowchart TD

A[Resident selects service] --> B[System checks role permission]

B --> C[System checks debt status]

C -->|Debt blocks service| D[Reject request with payment guidance]

C -->|Allowed| E[Show price and SLA]

E --> F[Payment or account debit]

F --> G[Create service order]

G --> H[Create ticket/task]

H --> I[Assign staff or contractor]

I --> J[Notify requester and assignee]

J --> K[Staff completes with photo/video report]

K --> L[Manager review if required]

L --> M[Close ticket and update report]

M --> N[Audit log and analytics update]

# 10.2 Payment And Debt Restriction Workflow

_Diagram: Payment And Debt Restriction Workflow. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Payment And Debt Restriction Workflow. Source retained in this document for regeneration._

flowchart TD

A[Accrual posted] --> B[Balance updated from ledger]

B --> C[Payment due date monitored]

C --> D{Payment received?}

D -->|Yes| E[Reconcile payment]

E --> F[Clear or reduce debt]

D -->|No| G[Debt created]

G --> H[Reminder notification]

H --> I{Debt threshold exceeded?}

I -->|No| J[Continue monitoring]

I -->|Yes| K[Apply restrictions]

K --> L[Block paid services]

K --> M[Block booking if threshold applies]

K --> N[Flag or disable access if configured]

N --> O[Notify user and manager]

# 10.3 Move-In Workflow

_Diagram: Move-In Workflow. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Move-In Workflow. Source retained in this document for regeneration._

flowchart TD

A[Booking created] --> B[Payment verified]

B --> C[Deposit blocked]

C --> D[Move-in checklist created]

D --> E[Cleaning/preparation tasks created]

E --> F[Access activation requested]

F --> G[Tenant portal enabled]

G --> H[Welcome notification sent]

H --> I[Audit log completed]

# 10.4 Checkout Workflow

_Diagram: Checkout Workflow. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Checkout Workflow. Source retained in this document for regeneration._

flowchart TD

A[Checkout requested] --> B[Inspection task created]

B --> C[Open debts checked]

C --> D[Damage/service costs checked]

D --> E[Deposit settlement calculated]

E --> F{Remaining deposit?}

F -->|Yes| G[Refund request]

F -->|No| H[Close deposit]

G --> I[Access deactivation]

H --> I

I --> J[Final statement generated]

J --> K[Flat status updated]

K --> L[Audit log completed]

# 10.5 Access Restriction Workflow

_Diagram: Access Restriction Workflow. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Access Restriction Workflow. Source retained in this document for regeneration._

flowchart TD

A[Debt or checkout event] --> B[Restriction engine evaluates rule]

B --> C{Access action required?}

C -->|No| D[No access change]

C -->|Yes| E[Create access action request]

E --> F[Human approval if configured]

F --> G[Send to access adapter]

G --> H{Integration success?}

H -->|Yes| I[Update access status]

H -->|No| J[Retry or manual fallback]

I --> K[Notify manager]

J --> K

K --> L[Audit log completed]

# 11. Core Business Rules

## 11.1 Finance Rules

Every user/flat financial movement must be represented as a transaction or journal entry.

Balances must be calculated from ledger records.

Posted finance records cannot be deleted.

Corrections must be made through reversal or adjustment entries.

Every financial action must record actor, timestamp, source, amount, currency and status.

Deposits must be separated from normal balances.

Deposit usage must be linked to checkout, debt, damage or approved adjustment.

Refunds must require approval and audit.

## 11.2 Debt Rules

Debt > 0 can block paid services if configured.

Debt > configured threshold can block bookings.

Debt > configured threshold can flag or disable access cards if configured and legally approved.

Users must receive clear explanation and payment path.

Managers must see restricted users/flats in dashboard.

## 11.3 Service Rules

Every service order must pass role permission check.

Every paid service must pass debt check.

Every accepted service must create a ticket/task.

Every completed service must have completion status and report.

Selected service categories require photo/video evidence.

## 11.4 Booking Rules

Booking requires availability.

Booking requires payment status according to configuration.

Move-in requires deposit hold if configured.

Move-in creates preparation tasks.

Checkout requires inspection and settlement.

## 11.5 Access Rules

Access activation/deactivation must be logged.

Access changes should use integration adapter when available.

Failed access integration actions must be visible.

Manual fallback process must exist.

AI cannot directly activate or disable access.

# 12. Reporting Requirements

## 12.1 Executive Dashboard

Income.

Expenses.

Outstanding debt.

Debt aging.

Open tasks.

Overdue tasks.

Booking status.

Occupancy.

Service volume.

Staff SLA performance.

AI risk highlights.

## 12.2 Finance Reports

Daily cash flow.

Receivables.

Debt list.

Debt aging.

Accruals.

Payments.

Refunds.

Deposits.

Ledger export.

Owner/tenant statements.

## 12.3 Operations Reports

Service requests by category.

Open/closed tickets.

SLA compliance.

Overdue tickets.

Staff performance.

Repeated faults.

Media report completeness.

## 12.4 Booking Reports

Availability.

Check-ins.

Checkouts.

Deposit exposure.

Booking revenue.

Upcoming move-ins.

Pending inspections.

## 12.5 AI Reports

Daily manager briefing.

Debt risk list.

Anomaly detection report.

Repeated fault report.

Service category trends.

AI recommendation acceptance rate.

# 13. Non-Functional Business Requirements

## 13.1 Usability

Turkish-first language.

Simple resident flows.

Dense manager/accounting views.

Mobile-friendly for all urgent workflows.

Clear statuses.

Clear next actions.

Accessible contrast and touch targets.

## 13.2 Reliability

Financial data must be durable.

Payment events must not be lost.

Access events must not fail silently.

Backups and restore process required.

Monitoring required for integrations and background jobs.

## 13.3 Compliance And Privacy

KVKK-aware data handling.

Data minimization.

Purpose limitation.

Document access control.

Audit logs.

Retention policy.

Special category data caution, especially identity/biometric/camera/access data.

## 13.4 Performance

Dashboard should load quickly for 769 flats.

Search should work quickly for users, flats, accounts and tickets.

Mobile screens should be optimized for slower networks.

Reports should use optimized database queries and background generation where needed.

## 13.5 Supportability

Admin/support tools.

Error logs.

Integration logs.

Training material.

Role-specific onboarding.

Client success handover.

# 14. Edge Cases And Exception Handling

The following edge cases must be considered during product design, technical design, UAT and production launch.

## 14.1 User And Role Edge Cases

One owner owns multiple flats.

One flat has multiple owners.

Owner changes during an active tenant period.

Tenant changes before checkout is fully completed.

Tenant has limited permission because owner does not authorize full access.

Staff member is also a resident.

Accountant should see financial data but not private chat content unless related to a finance case.

Manager needs temporary emergency access to a restricted module.

User loses access to email/phone.

Duplicate user profiles are imported from Excel.

## 14.2 Flat And Occupancy Edge Cases

Flat is vacant but has outstanding owner debt.

Flat is under maintenance and cannot be booked.

Flat is occupied but owner relationship is missing.

Flat number formats are inconsistent across old spreadsheets.

Multiple blocks use the same flat number.

Historical ownership/tenancy needs to remain searchable.

A flat changes status while a booking is pending.

## 14.3 Finance Edge Cases

Partial payment.

Overpayment.

Payment posted to wrong account.

Duplicate payment webhook.

Bank transfer has missing reference.

Payment succeeds at provider but webhook is delayed.

Payment fails after user leaves checkout.

Accrual is posted incorrectly and must be reversed.

Refund is requested but bank provider fails.

Deposit is not enough to cover checkout debt.

Currency mismatch if foreign-currency payments are later allowed.

Tax/KDV treatment differs by service type.

Legacy opening balances are imported incorrectly.

## 14.4 Debt And Restriction Edge Cases

Debt threshold changes after restrictions are already active.

User pays enough to reduce but not fully clear debt.

Access card restriction is legally disputed.

Service is emergency repair and should bypass normal paid-service restriction.

Booking should be blocked for tenant but not for owner/admin override.

Restriction notification fails to deliver.

Manual override is applied and must be audited.

## 14.5 Service And Ticket Edge Cases

Service is requested for wrong flat.

Service requires manager approval before payment.

Service is free but still requires a task.

Service needs multiple staff members.

Ticket is duplicated.

Ticket is urgent but all staff are unavailable.

Staff uploads wrong photo/video.

Media upload fails from mobile.

Resident disputes ticket completion.

Contractor completes work outside the system.

SLA pause is required while waiting for resident response.

## 14.6 Booking, Move-In And Checkout Edge Cases

Booking overlaps because of timezone/date boundary issue.

Booking is cancelled after deposit is blocked.

Payment is made but booking confirmation fails.

Move-in access activation fails.

Checkout inspection finds damage exceeding deposit.

Checkout is completed but access deactivation fails.

Tenant leaves without formal checkout.

Booking needs manual admin override.

Same flat has maintenance block during booking window.

## 14.7 Communication Edge Cases

SMS fails but email succeeds.

Resident claims notification was not received.

User replies by email/SMS if two-way support is later enabled.

Announcement is sent to wrong audience.

Chat contains sensitive personal data.

Staff internal note is accidentally exposed to resident.

Multilingual text is needed for foreign owners/tenants.

## 14.8 Integration Edge Cases

Payment provider downtime.

Bank file format changes.

Access vendor API changes.

Webhook replay attack.

Integration credentials expire.

Camera/meter system has no API.

Vendor returns success but action is not reflected physically.

Retry queue grows without alerting.

## 14.9 AI Edge Cases

AI recommends wrong priority.

AI summarizes ledger incorrectly.

AI tries to answer legal/accounting questions beyond its scope.

AI exposes data across roles.

AI produces overly informal Turkish text.

AI hallucinated source or unsupported conclusion.

User treats AI suggestion as final decision.

AI recommendation is accepted by unauthorized role.

## 14.10 Security And Privacy Edge Cases

User attempts to view another flat's documents.

Staff downloads resident identity document without permission.

Audit log contains too much personal data.

Old documents exceed retention period.

Browser session remains open on shared computer.

Exported Excel/PDF is sent to wrong person.

Backup restore exposes production data in test environment.

# 15. Open Questions For Client

What is the exact block/floor/flat structure for all 769 flats?

Is the property used for long-term tenancy, short-term letting, holiday rentals, or mixed use?

What are the exact debt thresholds for service, booking and access restrictions?

Which bank or payment provider must be used?

Is card payment required at launch or can manual/bank transfer posting be first?

Which access card/barrier system is currently installed?

Are camera systems required at launch or only later?

Is meter reading/billing required at launch?

What documents must be stored for owners, tenants and staff?

What data currently exists in Excel or another system?

Which languages are required at launch?

Who will approve refunds and access restrictions?

What legal wording is required for debt/access restrictions?

What is the expected support model after launch?

Is native mobile app officially removed from launch scope and accepted as PWA-first?

Which Turkish competitor does the client already know or currently use?

Are they expecting Apsiyon-like AI/access/meter features at launch or roadmap level?

Are professional facility services such as cleaning/security/maintenance provided internally or by an external company?

Are emergency services allowed to bypass debt restrictions?

What are the legal boundaries for access blocking due to debt?

# 16. Recommended Delivery Strategy

## 16.1 Client Demo Strategy

For the first client-facing demonstration, build a realistic clickable web/PWA demo with:

769-flat dashboard.

Block/flat matrix.

Owner/tenant profiles.

Ledger and debt view.

Service ticket creation with debt check.

Task assignment and staff completion report.

Booking, move-in and checkout flow.

AI manager briefing.

PWA mobile screens for resident and staff.

Reporting preview.

This proves vision fast while the production system is built properly.

## 16.2 Production Strategy

Production should be built in controlled phases:

Foundation and data.

Users and permissions.

Finance ledger.

Payments/deposits/restrictions.

Services/tickets/tasks.

Booking/move-in/checkout.

Communication/documents.

PWA.

Integrations.

AI.

QA/security/launch.

## 16.3 Commercial Positioning

The offer should be positioned as:

"A premium AI-powered residential site operating system for Turkish complexes, combining finance, services, bookings, access, communication, reporting and AI management in one secure web platform."

# 17. BRD Approval Checklist

Business objectives approved.

Native mobile removed from launch scope and replaced by PWA.

15 phases approved.

User roles approved.

Core workflows approved.

Finance rules approved.

Debt restrictions approved.

Service/ticket model approved.

Integration list approved.

AI guardrails approved.

Turkish top-player benchmark reviewed.

Edge-case list reviewed.

Open questions answered or accepted as TBD.

# Product Requirements Document

# AI-Powered Residential Site Management CRM

Version: 0.3

Date: 26 June 2026

Prepared for: Product, design, engineering, QA and delivery teams

Related documents:

BRD: docs/requirements/option-3-ai-site-crm/BRD.md

TRD: docs/requirements/option-3-ai-site-crm/TRD.md

Market Annex: docs/requirements/option-3-ai-site-crm/Market-Research-Annex.md

# Executive At-A-Glance

The MVP should prove the operating model: 769 flats, role access, ledger basics, service desk and PWA workflows.

V1 adds payments, deposits, restrictions, bookings, communication, documents, reports and AI assistant v1.

V2 expands integrations, meter/billing, advanced reconciliation, predictive AI and optional native wrappers.

# Reader Guide

| Item | Detail |
| --- | --- |
| Document type | Product Requirements Document |
| Primary audience | Product, design, engineering, QA and delivery teams |
| Status | Current delivery baseline v0.3 |
| Last reconciled | 26 June 2026 |
| Confidentiality | STRICTLY CONFIDENTIAL |

# Visual Navigation

Product Roadmap (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

Product Operating Model (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

Product Module Interaction Model (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

# Current Delivery Baseline

This PRD defines the product target and acceptance criteria. It must be read together with docs/PROJECT-HANDBOOK.md for current implementation status.

As of 26 June 2026, phases 1-4 are complete as a local/product foundation, phase 5 is ready for UAT review, phases 6-7 are in active build, and phases 8-15 remain planned production work. Product requirements below are target scope unless a section explicitly says the capability is already implemented.

# 1. Executive Summary

## Problem Statement

The client needs to manage a 769-flat residential complex with owners, tenants, staff, accounting, payments, services, bookings, deposits, debt restrictions, access rules, communication, reporting and audit history. The current implemented concept is a useful foundation, but the required product is a full site management operating platform.

## Proposed Solution

Build a Turkish-first AI-powered residential site management CRM as a responsive web application and installable PWA. The product will cover the client's mandatory requirements and add premium capabilities such as AI manager briefing, AI service triage, debt-risk insights, anomaly detection, workflow automation, modern dashboards and auditable operations.

## Success Criteria

100% of 769 flats can be represented with block, floor, status, owner/tenant relationship and account state.

100% of financial activity is recorded through an auditable ledger.

100% of accepted service requests create trackable tickets/tasks.

Mandatory scenarios pass UAT: service order, tenant move-in, checkout and late-payment/debt restriction.

Resident, staff and manager PWA workflows pass mobile viewport E2E tests.

AI suggestions are source-linked, permission-aware and blocked from direct finance/access execution.

# 2. Market And Competitive Context

## 2.1 Turkish Top-Five Benchmark

The product must compete against or at least be credible beside the following Turkish market benchmarks:

Apsiyon: broad site/apartment management suite with aidat, bank integration, card collection, reservation, access control, meter/billing, e-mail/SMS, mobile and AI positioning.

Senyonet: site/facility management platform with public relations, finance, accounting, security, requests, announcements, events, reservations, document management, support and training.

Yönetimcell: simple site/apartment program with aidat tracking, bank integration, credit card/Masterpass collection, resident payments, reports, Excel export, manager/resident apps and staff job tracking.

Aidatım: hybrid software/service model with private assistant, accounting/legal support, setup/migration, smart bank matching, reports, meter reading, e-mail/SMS and account sharing.

Siteplus: adjacent integrated-facility-management benchmark with professional site management, security, cleaning, alarm monitoring, landscaping and technical maintenance/repair.

## 2.2 Product Positioning

The product should be positioned as:

A premium AI-powered residential site operating system for Turkish complexes, combining finance, services, bookings, access, communication, reporting and management intelligence in one secure web platform.

## 2.3 Differentiation

The strongest differentiators are:

PWA-first delivery for fast launch without native app delay.

True service desk/ticketing module.

Ledger-based finance engine.

Debt restriction workflows with audit and human override.

AI manager/accountant/resident/staff assistants.

Turkish-first service psychology.

Support for professional facility operations, not only resident payments.

# 3. User Personas

## 3.1 Administrator

As an administrator, I need full configuration access so that the system can be safely operated, secured and maintained.

## 3.2 Site Manager

As a site manager, I need one dashboard for debts, tasks, bookings, access issues, resident communication and AI recommendations so that I can control daily operations.

## 3.3 Accountant

As an accountant, I need accurate ledgers, accruals, payments, deposits, refunds, reconciliation and reports so that financial records are correct and auditable.

## 3.4 Owner

As an owner, I need to see my balance, payments, statements, tenant/rental information, documents and service requests so that I can manage my flat transparently.

## 3.5 Tenant

As a tenant, I need to pay allowed balances, request services, receive notifications, chat with management and access permitted documents so that I can handle daily needs without calling management.

## 3.6 Staff / Technician / Security

As staff, I need assigned tasks, SLA, location details, notes, photo/video upload and completion controls so that I can complete work correctly from my phone.

# 4. Product Scope

## 4.1 In Scope For Launch

Web admin app.

Installable PWA for manager, resident, owner, tenant and staff workflows.

Site/block/floor/flat data model.

User, role and permission management.

Owner/tenant/staff profiles.

Finance ledger.

Accruals, payments, deposits, refunds and statements.

Debt restriction rules.

Service catalogue.

Service order workflow.

Ticket/task management.

SLA and media reports.

Booking, move-in and checkout workflows.

Chat, announcements, notifications and documents.

Reporting dashboard.

Integration-ready architecture.

AI assistant and recommendation layer with human approval.

Audit logs.

QA, UAT, security and launch support.

## 4.2 Out Of Scope For Launch

Native iOS app.

Native Android app.

Full offline-first operation.

Fully autonomous AI financial actions.

Fully autonomous AI access actions.

Full camera video storage unless legally and technically approved.

Payroll/leave as a first-launch module.

Complex ERP integration unless separately scoped.

# 5. Functional Requirements By Module

## 5.1 Core Site Data

User stories:

As a manager, I want to view all 769 flats by block/floor so that I can understand the site at a glance.

As an admin, I want to import flats from Excel so that setup is faster.

As a manager, I want to filter flats by debt, status, owner and tenant so that I can find operational problems quickly.

Acceptance criteria:

Flat records include site, block, floor, number, type and status.

Import preview validates duplicates and missing fields before commit.

Flat matrix supports all 769 flats.

Flat history is not overwritten when owner/tenant changes.

## 5.2 User And Role Management

User stories:

As an admin, I want to assign users to roles so that permissions are controlled.

As a manager, I want to link owners and tenants to flats so that communication and finance are correct.

As an owner, I want tenant permissions to be controlled so that private owner data is protected.

Acceptance criteria:

Roles include owner, tenant, staff, manager, accountant and admin.

Users can be linked to one or more flats.

Tenant permissions can be limited.

Document visibility follows role and relationship rules.

## 5.3 Finance Ledger

User stories:

As an accountant, I want balances calculated from ledger entries so that records are reliable.

As an owner, I want to see transaction history so that I understand my balance.

As a manager, I want debt reports so that collection can be managed.

Acceptance criteria:

Financial entries cannot be deleted after posting.

Reversals reference original entries.

Balance equals ledger total.

Statements can be exported.

## 5.4 Payments, Deposits And Restrictions

User stories:

As a resident, I want to pay online so that I can clear my balance quickly.

As an accountant, I want payment reconciliation so that bank/provider records match accounts.

As a manager, I want debt restrictions so that unpaid balances affect services/bookings/access according to policy.

Acceptance criteria:

Duplicate payment webhooks do not double-post.

Deposits can be blocked, used and refunded with audit history.

Debt restrictions are enforced by backend APIs.

Users see clear payment guidance when blocked.

## 5.5 Service Catalogue And Tickets

User stories:

As a tenant, I want to request cleaning, transfer, repair or tour services so that I can get help.

As a manager, I want every service request to create a ticket so that work is trackable.

As staff, I want clear assigned tasks so that I know what to do next.

Acceptance criteria:

Service order checks debt before acceptance.

Paid service requires payment/debit before task creation.

Every accepted service order creates a ticket/task.

Ticket includes status, priority, SLA and assignee.

## 5.6 Workforce, SLA And Media Reports

User stories:

As staff, I want to upload photo/video completion evidence so that work can be verified.

As a manager, I want overdue tasks highlighted so that service quality is controlled.

As a resident, I want to track service progress so that I know what is happening.

Acceptance criteria:

Staff can complete a ticket from mobile web.

Required media categories enforce upload before completion.

SLA breach is visible on dashboard.

Internal notes are not exposed to residents.

## 5.7 Booking, Move-In And Checkout

User stories:

As a manager, I want availability calendar so that bookings do not overlap.

As an accountant, I want deposits linked to booking so that checkout settlement is accurate.

As a manager, I want checkout workflow so that debts, damages, refunds and access are handled correctly.

Acceptance criteria:

Overlapping bookings are blocked.

Move-in creates preparation tasks.

Checkout requires inspection and settlement.

Access activation/deactivation creates auditable request.

## 5.8 Communication And Documents

User stories:

As a resident, I want to chat with management so that issues stay in one place.

As a manager, I want announcements so that I can communicate with the right audience.

As an owner, I want documents and statements so that records are accessible.

Acceptance criteria:

Threads can link to flat, ticket, booking or account.

Notification delivery status is logged.

Documents have permission controls.

Sensitive document access is auditable where required.

## 5.9 Reporting And Dashboard

User stories:

As a manager, I want a dashboard showing income, debt, tasks and bookings so that I can prioritize.

As an accountant, I want exportable financial reports so that I can work with external records.

As management, I want staff and SLA reports so that service quality can be measured.

Acceptance criteria:

Dashboard data comes from backend views/services.

Reports support filters and date ranges.

Reports export to Excel/CSV and PDF where required.

Metrics drill down to source records.

## 5.10 AI Layer

User stories:

As a manager, I want an AI daily briefing so that I know what needs attention.

As an accountant, I want AI to explain balance anomalies so that I can investigate faster.

As staff, I want AI to prioritize tasks so that urgent work is not missed.

As a resident, I want AI help for simple questions so that I get answers faster.

Acceptance criteria:

AI output is logged.

AI recommendations include source/context.

AI cannot post payments, refund deposits or change access directly.

AI respects RBAC and data permissions.

AI Turkish tone is professional and respectful.

# 6. UX Requirements

Turkish-first interface.

Clear navigation for each role.

Calm, professional visual system.

Dashboard optimized for scanning.

Resident flows must be short and simple.

Staff flows must be mobile-first.

Accountant screens must prioritize precision, filters and exports.

Debt and restriction messages must be clear and respectful.

Critical workflows must use guided wizards.

Mobile PWA must support common Android and iOS browsers.

# 7. AI System Requirements

## 7.1 AI Tools Required

Natural language assistant.

Retrieval over authorized system data.

Prompt templates per role.

AI recommendation queue.

Approval/decline workflow.

AI event log.

AI evaluation set.

## 7.2 AI Evaluation Strategy

AI must be evaluated against:

Service category classification.

Urgency detection.

Debt summary accuracy.

Ledger explanation accuracy.

Turkish language quality.

Permission boundary safety.

Refusal behavior for restricted actions.

## 7.3 AI Non-Goals

No autonomous payments.

No autonomous refunds.

No autonomous access changes.

No final legal advice.

No hidden data access across roles.

# 8. Edge Cases

The product must handle:

Multiple owners for one flat.

One owner with multiple flats.

Tenant permission restrictions.

Duplicate imports.

Partial payments.

Overpayments.

Duplicate/delayed payment webhooks.

Deposit shortfall.

Emergency service override.

Debt threshold changes.

Booking overlap.

Checkout without tenant cooperation.

Failed access integration.

Failed SMS/email delivery.

Media upload failure.

Staff internal-note privacy.

AI hallucination.

AI unauthorized action attempt.

KVKK-sensitive document and media handling.

# 9. Technical Specifications Summary

Architecture:

Next.js 16 App Router.

React 19.

TypeScript.

Tailwind CSS v4.

Supabase Auth.

Supabase PostgreSQL.

Row Level Security.

Supabase Storage/S3-compatible storage.

Supabase Realtime where suitable.

PostgreSQL full-text search.

pgvector for AI retrieval.

Optional FastAPI/LangGraph worker for advanced AI orchestration.

Security:

RBAC.

RLS.

Audit logs.

Idempotency keys.

Validation.

KVKK-aware data handling.

OWASP ASVS-aligned security checks.

Testing:

Unit tests for finance, restrictions, deposits and permissions.

Integration tests for payments, access, notifications and RLS.

Playwright E2E for mandatory scenarios.

AI evaluation tests.

# 10. Roadmap

## MVP

Core site/flat data.

User/role model.

Finance ledger basics.

Service/ticket workflow.

Basic PWA resident/staff screens.

Dashboard.

## V1

Payments.

Deposits.

Debt restrictions.

Booking/move-in/checkout.

Communication/documents.

Reports.

AI manager/accountant assistant v1.

## V2

Access integrations.

Meter/billing integration.

Advanced reconciliation.

Advanced AI anomaly detection.

Native app wrapper only if explicitly approved.

Expanded professional facility management workflows.

# 11. Product Operating Model

The product should be understood as four connected experiences, not one generic CRM screen. Each experience has a different job and therefore a different product standard.

_Diagram: Product Operating Model. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Product Operating Model. Source retained in this document for regeneration._

flowchart TD

A[Manager command center] --> B[Finance and debt control]

A --> C[Service desk and workforce control]

A --> D[Booking, move-in and checkout control]

E[Resident and owner PWA] --> F[Balance, payment, documents and requests]

G[Staff PWA] --> H[Assigned work, SLA, notes and media proof]

I[Accountant workspace] --> J[Ledger, reconciliation, statements and exports]

B --> K[Audit and reporting layer]

C --> K

D --> K

F --> K

H --> K

J --> K

K --> L[AI briefing and recommendations]

Product implication:

Manager screens should prioritize control, exceptions and approvals.

Resident screens should prioritize simplicity, trust and fast completion.

Staff screens should prioritize mobile task execution and proof of work.

Accountant screens should prioritize accuracy, filters, exports and audit trail.

# 12. Product Module Interaction Model

The main product risk is treating modules as separate pages. The platform only works if finance, restrictions, tickets, bookings, access and communications share one operational state.

_Diagram: Product Module Interaction Model. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Product Module Interaction Model. Source retained in this document for regeneration._

flowchart TD

A[Flat and user relationship] --> B[Account and ledger]

B --> C[Debt status]

C --> D[Restriction rules]

D --> E[Service order decision]

D --> F[Booking decision]

D --> G[Access action request]

E --> H[Ticket and task]

F --> I[Move-in or checkout workflow]

H --> J[Staff completion report]

I --> K[Deposit settlement]

G --> L[Integration event]

J --> M[Resident communication]

K --> B

L --> N[Audit log]

M --> N

Design rule:

A user should never need to understand the internal module boundaries.

Every module should show the current state, the next action and the reason behind any block.

Critical actions must explain the source record: debt amount, booking, ticket, deposit, access request or approval.

# 13. Screen And Workflow Inventory

| Area | Primary Screens | Must Support | Product Quality Bar |
| --- | --- | --- | --- |
| Manager command center | Dashboard, debt list, task board, booking calendar, approvals, AI briefing | Exception review, assignment, approval, communication | Clear priorities and no hidden operational risk |
| Resident/owner PWA | Home, balance, payment, service request, booking status, documents, chat | Fast mobile completion and simple language | Fewer steps, clear receipts, respectful debt messaging |
| Staff PWA | Task list, task detail, route/checkpoint, media upload, completion form | Mobile execution, SLA visibility, offline draft where feasible | No administrative clutter during field work |
| Accountant workspace | Ledger, accruals, payments, deposits, reconciliation, reports, exports | Accuracy, reversals, audit trail, statement generation | Finance actions are traceable and hard to misuse |
| Admin workspace | Roles, permissions, site setup, integrations, rules, audit logs | Safe configuration and controlled overrides | Dangerous settings are explicit and logged |
| AI command center | Briefing, recommendations, approval queue, evaluation results | Source-linked recommendations and human approval | AI is useful but never silently authoritative |

# 14. MVP Acceptance Matrix

| Capability | MVP Acceptance Standard | Evidence Required |
| --- | --- | --- |
| 769-flat model | Blocks, floors, flats, status and relationships load correctly | Seed/import result and flat matrix review |
| Role model | Admin, manager, accountant, owner, tenant and staff permissions work | Role-based navigation and blocked access tests |
| Ledger basics | Balances are derived from ledger lines, not editable totals | Unit tests and accountant review scenario |
| Service desk | Accepted service request always creates a ticket/task | E2E test and audit log record |
| Staff mobile flow | Staff can open, update and complete a task with media | Mobile viewport Playwright test |
| Resident PWA flow | Resident can view balance, submit request and see status | Mobile viewport Playwright test |
| Dashboard | Manager sees debt, tickets, bookings and risk priorities | Dashboard source-data drill-down |
| AI guardrails | AI cannot execute payment, refund, ledger or access changes | AI safety test cases |
| Audit log | Critical writes create actor, timestamp and entity history | Audit log inspection |

# 15. Risks

Finance logic errors could create trust and legal issues.

Access restriction rules need legal review.

Payment/bank integrations depend on vendor selection.

Native mobile demand could expand scope if not controlled.

AI must be guarded to prevent unsafe decisions.

Data migration quality may affect launch timeline.

Turkish copy and support quality will heavily affect adoption.

# 16. PRD Approval Checklist

Problem and solution approved.

PWA-first scope approved.

Native mobile launch exclusion approved.

Turkish top-five benchmark reviewed.

Functional requirements approved.

Product operating model approved.

Module interaction model approved.

MVP acceptance matrix approved.

Edge cases reviewed.

AI guardrails approved.

Technical architecture accepted.

MVP/V1/V2 roadmap approved.

# Technical Requirements Document

# AI-Powered Residential Site Management CRM

Version: 0.3

Date: 26 June 2026

Prepared for: Internal architecture, estimation and delivery planning

Prepared by: 1Cati / Product and Engineering

Related BRD: docs/requirements/option-3-ai-site-crm/BRD.md

Primary delivery model: Web application and installable PWA

Native mobile scope: Excluded from launch scope unless later approved

# Executive At-A-Glance

A modular monolith on Next.js and Supabase is the safest first production architecture because the domains are tightly coupled.

Finance must be ledger-based, immutable after posting and protected by idempotency, RBAC, RLS and audit logs.

AI must be source-linked, role-aware and blocked from direct finance, refund, ledger and access-control execution.

# Reader Guide

| Item | Detail |
| --- | --- |
| Document type | Technical Requirements Document |
| Primary audience | Architecture, engineering, QA, security and implementation teams |
| Status | Current delivery baseline v0.3 |
| Last reconciled | 26 June 2026 |
| Confidentiality | STRICTLY CONFIDENTIAL |

# Visual Navigation

High-Level System Architecture (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

Data Model Overview (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

Ticket Lifecycle (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

Payment Flow (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

Access Flow (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

Control Architecture (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

# Current Technical Baseline

This TRD defines the target technical architecture and implementation controls. It must be read together with docs/PROJECT-HANDBOOK.md for current implementation status.

As of 26 June 2026, the repository has a real local Supabase foundation, RBAC/RLS-oriented schema work, operational APIs, seeded local data, fuzzy/search support, dashboard realtime publication and polling fallback. It is not yet a production customer deployment; Supabase cloud setup, production data migration, final RLS/security review, provider integrations, UAT and launch handover remain required.

# 1. Technical Executive Summary

This TRD defines the technical requirements for building a full residential site management CRM for a 769-flat complex. The system must support site/flat data, users, owners, tenants, staff, finance, payments, deposits, restrictions, services, tickets, bookings, communication, documents, reports, integrations, AI assistance, security, audit logs and PWA access.

The recommended architecture is a modular monolith-first platform using the existing Next.js and Supabase foundation. A modular monolith is the right first production architecture because the product has heavy domain coupling: finance affects service orders, service orders create tasks, bookings create deposits and access actions, and access restrictions depend on debt. Premature microservices would increase delivery risk. The architecture should still be API-first and module-separated so services can be extracted later if scale or team structure demands it.

The launch system should use:

Next.js App Router for the web app and PWA.

TypeScript for all application code.

React 19 for UI.

Tailwind CSS v4 and shadcn/base UI patterns for the design system.

Supabase Auth for authentication.

Supabase PostgreSQL for core data and financial ledger.

Supabase Row Level Security for data isolation.

Supabase Storage or S3-compatible storage for documents and media.

Supabase Realtime for chat, live task updates and dashboard updates where suitable.

PostgreSQL full-text search and pgvector for AI retrieval.

Optional FastAPI or separate AI worker service for advanced AI workflows.

Playwright for end-to-end tests.

OWASP ASVS-aligned security controls.

KVKK-aware data handling.

# 2. Current Repository Baseline

The current web app already includes:

Next.js 16.2.6.

React 19.2.4.

TypeScript.

Tailwind CSS v4.

Supabase client packages.

next-intl.

next-themes.

shadcn/base UI dependencies.

lucide-react icons.

Playwright E2E testing.

ESLint, Prettier and typecheck scripts.

Current package commands:

pnpm dev

pnpm build

pnpm lint

pnpm typecheck

pnpm test:e2e

The existing stack is a good foundation for the web/PWA product. The missing parts are the real domain database schema, server-side business logic, finance engine, APIs, workflow orchestration, integrations, AI safety layer, and complete test coverage.

# 3. Architecture Principles

## 3.1 Product Architecture Principles

Web/PWA first.

API-first backend boundaries.

Modular domain structure.

Ledger-based finance.

Audit-first operations.

Human approval for sensitive AI actions.

Turkish-first UX and content.

Secure by default.

Integration adapter pattern.

Incremental delivery by phase.

## 3.2 Technical Architecture Principles

Use PostgreSQL for transactional consistency.

Avoid deleting financial records; use reversals.

Use row-level security for user isolation.

Use server-side validation for all writes.

Use idempotency keys for payments and ledger writes.

Use background jobs for slow or retryable work.

Use structured audit logs.

Use feature flags for phased rollout.

Use type-safe contracts between UI and business logic.

Use monitoring and alerting from early production.

## 3.3 AI Architecture Principles

AI assists, recommends and drafts.

AI does not directly perform financial or access-control actions.

AI outputs must be logged.

AI recommendations must include source data.

AI should be evaluated through a test set.

AI must respect role permissions and data boundaries.

# 4. High-Level System Architecture

_Diagram: High-Level System Architecture. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: High-Level System Architecture. Source retained in this document for regeneration._

flowchart TD

subgraph Client["Client Layer"]

Web["Next.js Web App"]

PWA["Installable PWA"]

StaffMobile["Staff Mobile Web"]

ResidentMobile["Resident Mobile Web"]

end

subgraph App["Application Layer"]

Routes["Next.js App Router"]

ServerActions["Server Actions"]

ApiRoutes["API Routes"]

I18n["next-intl"]

UI["Design System Components"]

end

subgraph Domain["Domain Modules"]

Core["Core Site Module"]

Identity["User/RBAC Module"]

Finance["Finance Ledger Module"]

Payment["Payment/Deposit Module"]

ServiceDesk["Service Desk/Ticket Module"]

Booking["Booking/Move-In/Checkout Module"]

Comms["Communication Module"]

Reports["Reporting Module"]

AI["AI Operations Module"]

Integrations["Integration Adapter Module"]

Audit["Audit Module"]

end

subgraph Data["Data Layer"]

Postgres["Supabase PostgreSQL"]

RLS["Row Level Security"]

Storage["Supabase Storage / S3"]

Realtime["Supabase Realtime"]

Vector["pgvector"]

end

subgraph External["External Systems"]

Banks["Banks / Payment Providers"]

SMS["SMS Provider"]

Email["Email Provider"]

Push["Push Provider"]

Access["Cards / Barriers"]

IdentityProvider["Identity Verification"]

Cameras["Camera Systems"]

Meters["Meter/Billing Systems"]

end

Web --> Routes

PWA --> Routes

StaffMobile --> Routes

ResidentMobile --> Routes

Routes --> ServerActions

Routes --> ApiRoutes

ServerActions --> Domain

ApiRoutes --> Domain

Domain --> Postgres

Postgres --> RLS

Domain --> Storage

Comms --> Realtime

AI --> Vector

Payment --> Banks

Comms --> SMS

Comms --> Email

Comms --> Push

Integrations --> Access

Integrations --> IdentityProvider

Integrations --> Cameras

Integrations --> Meters

Domain --> Audit

Audit --> Postgres

# 5. Recommended Technology Stack

| Layer | Recommended Technology | Reason |
| --- | --- | --- |
| Frontend | Next.js 16 App Router | Already used; supports SSR, routing, API/server actions and PWA-friendly delivery |
| UI | React 19, Tailwind CSS v4, shadcn/base UI, lucide-react | Existing stack; accessible components and consistent design system |
| Language | TypeScript | Type safety for business-critical finance and permissions logic |
| Auth | Supabase Auth | Existing stack and integrates with Supabase database/RLS |
| Database | Supabase PostgreSQL | Strong ACID transactions, relational model, ledger integrity, reporting |
| Authorization | PostgreSQL RLS + app-level RBAC | Defense in depth for owner/tenant/staff data isolation |
| Files | Supabase Storage or S3-compatible storage | Documents, identity files, task photos/videos, reports |
| Realtime | Supabase Realtime | Chat, task status, notification counters, live dashboards |
| Search | PostgreSQL full-text search | Search flats, users, tickets, transactions and documents metadata |
| AI retrieval | pgvector | Retrieve policies, tickets, ledger explanations and knowledge snippets |
| AI orchestration | Next.js server module first; optional FastAPI/LangGraph worker later | Start simple; separate when workflows become heavy |
| Background jobs | Supabase Edge Functions/cron initially; queue service later if needed | Payment reconciliation, reminders, report generation, retries |
| Charts | Recharts or equivalent React charting library | Dashboard and reporting visuals |
| Testing | Playwright, Vitest/React Testing Library if added | E2E and unit coverage |
| Monitoring | Sentry, Vercel logs/analytics, OpenTelemetry where practical | Error tracking and operational visibility |
| Security baseline | OWASP ASVS, KVKK-aware controls | Security and privacy expectations |

# 6. Turkish Competitor Technical Implications

The Turkish market benchmark changes the technical scope in practical ways. Apsiyon, Senyonet, Yönetimcell, Aidatım and Siteplus show that the platform must not only display CRM data. It must support finance, resident self-service, reporting, communication, payment collection, work tracking, access/security workflows, support/training and integration readiness.

| Turkish Player | Technical Capabilities To Account For | Required Technical Response |
| --- | --- | --- |
| Apsiyon | Aidat tracking, online bank integrations, card collection, reservations, manager mobile, e-mail/SMS, access control, meter/billing, AI positioning | Keep payments, access, reservations, meter/billing and AI in core architecture/roadmap |
| Senyonet | Communication/public relations, finance, accounting, security, reservations, document management, support/training | Build connected modules, not disconnected pages; include documents, security events and training/support outputs |
| Yönetimcell | Aidat tracking, bank integration, credit card/Masterpass, resident payment view, reporting/Excel export, manager/resident/staff mobile apps, job tracking | PWA must cover mobile use cases; export and staff task tracking are required |
| Aidatım | Private assistant, management software, accounting/legal support, migration/setup, smart bank matching, payroll/leave, reporting, meter reading, e-mail/SMS | Add reconciliation queue, migration tooling, support workflows and future payroll/meter extensibility |
| Siteplus | Integrated facility management, professional site management, security, cleaning, alarm monitoring, landscaping, technical maintenance/repair | Service desk must support real field operations, contractor/staff queues, SLA, media evidence and incident tracking |

Technical design consequences:

Do not design finance as a dashboard-only module; it must be ledger-based.

Do not design service as a contact form; it must be a ticketing/workforce module.

Do not design access as a static status; it must use an action queue and integration adapter.

Do not design mobile as an afterthought; PWA workflows must be first-class.

Do not design AI as open chat only; it must be role-aware and source-linked.

Do not design migration as a manual afterthought; import validation is required.

Do not design reports as screenshots; Excel/PDF export is required.

# 7. Application Surfaces

## 7.1 Web Admin App

Technical responsibilities:

Admin shell.

Dashboard.

Role-based navigation.

Management screens.

Accounting screens.

Service desk.

Booking.

Reports.

Integrations.

AI command center.

## 7.2 PWA Resident/Owner/Tenant Surface

Technical responsibilities:

Mobile-responsive layout.

PWA manifest.

Service worker where appropriate.

Balance.

Payment.

Service request.

Booking status.

Documents.

Chat.

Notifications.

## 7.3 Staff PWA Surface

Technical responsibilities:

Assigned tasks.

SLA and priority.

Flat/location detail.

Photo/video upload.

Completion form.

Offline draft capture where feasible.

Tour control support.

## 7.4 Manager PWA Surface

Technical responsibilities:

Today's priorities.

Urgent debt/access/ticket alerts.

Approvals.

AI briefing.

Staff workload.

Announcements.

# 8. Domain Modules

## 8.1 Core Site Module

Responsibilities:

Site.

Blocks.

Floors.

Flats.

Flat status.

Flat metadata.

Occupancy history.

Import/export.

Key entities:

sites

blocks

flats

flat_status_events

occupancies

import_batches

import_errors

## 8.2 User And RBAC Module

Responsibilities:

User profiles.

Roles.

Permissions.

Flat relationships.

Staff groups.

Identity status.

Document access.

Key entities:

profiles

roles

permissions

role_permissions

user_roles

staff_groups

staff_group_members

identity_verifications

## 8.3 Finance Ledger Module

Responsibilities:

Accounts.

Journal entries.

Transactions.

Accruals.

Balances.

Statements.

Reversals.

Reports.

Key entities:

accounts

journal_entries

journal_lines

transactions

accrual_batches

account_balances

statement_runs

finance_adjustments

## 8.4 Payment And Deposit Module

Responsibilities:

Payment intents.

Manual payment posting.

Provider webhooks.

Bank import.

Reconciliation.

Deposits.

Refunds.

Debt restrictions.

Key entities:

payment_intents

payment_events

bank_imports

bank_import_lines

reconciliation_matches

deposits

deposit_events

refund_requests

restriction_rules

restriction_events

## 8.5 Service Desk And Ticket Module

Responsibilities:

Service catalogue.

Service orders.

Tickets.

Task assignment.

SLA.

Media reports.

Escalation.

Tour control.

Key entities:

service_catalog

service_orders

tickets

ticket_events

ticket_assignments

ticket_sla_events

media_reports

tour_routes

tour_checkpoints

tour_runs

## 8.6 Booking, Move-In And Checkout Module

Responsibilities:

Availability.

Booking.

Payment verification.

Move-in.

Checkout.

Deposit settlement.

Access action generation.

Key entities:

bookings

booking_events

availability_blocks

move_in_checklists

checkout_inspections

settlements

access_action_requests

## 8.7 Communication And Notification Module

Responsibilities:

Chat.

Internal communication.

Announcements.

Notifications.

Templates.

Delivery logs.

Key entities:

message_threads

messages

message_participants

announcements

notification_templates

notifications

notification_deliveries

## 8.8 Documents Module

Responsibilities:

Document metadata.

Access permissions.

Statements.

Reports.

Identity files.

Ticket media.

Key entities:

documents

document_permissions

document_versions

generated_documents

## 8.9 Reporting Module

Responsibilities:

Dashboard metrics.

Finance reports.

Operations reports.

Booking reports.

Staff reports.

Export jobs.

Key entities:

report_definitions

report_runs

export_jobs

dashboard_snapshots

## 8.10 AI Operations Module

Responsibilities:

AI prompts.

AI responses.

AI recommendations.

AI approvals.

AI evaluations.

Retrieval knowledge.

Key entities:

ai_events

ai_recommendations

ai_approval_actions

ai_eval_cases

ai_eval_results

knowledge_documents

knowledge_chunks

## 8.11 Integration Module

Responsibilities:

Payment providers.

Banks.

Identity providers.

Access systems.

Cameras.

Meters.

SMS/email/push.

Webhooks.

Retry queue.

Key entities:

integration_connections

integration_credentials

integration_events

webhook_events

integration_retries

integration_health_checks

## 8.12 Audit Module

Responsibilities:

Immutable audit records.

Actor tracking.

Before/after snapshots.

IP/device metadata.

Sensitive action review.

Key entities:

audit_logs

security_events

admin_actions

# 9. Data Model Overview

_Diagram: Data Model Overview. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Data Model Overview. Source retained in this document for regeneration._

erDiagram

sites ||--o{ blocks : contains

blocks ||--o{ flats : contains

flats ||--o{ occupancies : has

profiles ||--o{ occupancies : linked_to

profiles ||--o{ accounts : owns

flats ||--o{ accounts : has

accounts ||--o{ journal_lines : records

journal_entries ||--o{ journal_lines : contains

flats ||--o{ bookings : booked_for

bookings ||--o{ deposits : secures

bookings ||--o{ checkout_inspections : closes_with

service_catalog ||--o{ service_orders : ordered_as

service_orders ||--o{ tickets : creates

tickets ||--o{ ticket_events : has

tickets ||--o{ media_reports : has

profiles ||--o{ tickets : assigned

message_threads ||--o{ messages : contains

profiles ||--o{ messages : sends

documents ||--o{ document_permissions : secured_by

integration_connections ||--o{ integration_events : emits

profiles ||--o{ audit_logs : actor

ai_events ||--o{ ai_recommendations : creates

# 10. Database Requirements

## 10.1 PostgreSQL Requirements

Use UUID primary keys unless existing system integration requires numeric IDs.

Use created_at, updated_at, created_by, updated_by on operational tables.

Use immutable records for financial postings.

Use explicit status enums through check constraints or enum tables.

Use foreign keys for critical relationships.

Use indexes for search and dashboard filters.

Use views/materialized views for heavy dashboard/reporting calculations where needed.

Use RLS for tenant/owner/staff data isolation.

## 10.2 Critical Indexes

Required indexes include:

flats(site_id, block_id, floor, number)

flats(status)

occupancies(flat_id, start_date, end_date)

occupancies(user_id)

accounts(owner_user_id)

accounts(flat_id)

journal_lines(account_id, posted_at)

journal_entries(source_type, source_id)

transactions(status, posted_at)

payment_events(provider, provider_event_id)

tickets(status, priority, assigned_to)

tickets(flat_id)

tickets(sla_due_at)

bookings(flat_id, date_range)

messages(thread_id, created_at)

notifications(user_id, status)

audit_logs(entity_type, entity_id, created_at)

ai_events(user_id, created_at)

## 10.3 Ledger Integrity Rules

Journal entries must balance.

Posted entries cannot be edited.

Reversal entries must reference original entries.

Every account balance must be derivable from journal lines.

Every payment event must be idempotent.

Manual corrections require accountant/admin permission.

Financial data must be backed up and restorable.

# 11. API Requirements

## 11.1 API Style

Use Next.js server actions for tightly coupled app mutations and API routes for external/integration-facing endpoints. Keep business logic in domain services, not directly inside UI components.

## 11.2 API Standards

All write APIs must include:

Authentication.

Authorization.

Input validation.

Idempotency key where needed.

Domain rule validation.

Audit logging.

Structured error handling.

Transaction boundary.

## 11.3 Core API Examples

Core site:

GET /api/sites/:siteId/overview

GET /api/blocks

POST /api/blocks

GET /api/flats

POST /api/flats

GET /api/flats/:flatId

POST /api/imports/flats/preview

POST /api/imports/flats/commit

Users:

GET /api/users

POST /api/users

GET /api/users/:userId

POST /api/occupancies

PATCH /api/occupancies/:id

Finance:

GET /api/accounts/:accountId

GET /api/accounts/:accountId/ledger

POST /api/accruals

POST /api/journal-entries

POST /api/journal-entries/:id/reverse

GET /api/reports/debts

GET /api/reports/cash-flow

Payments and deposits:

POST /api/payments/intents

POST /api/payments/manual

POST /api/webhooks/payments/:provider

POST /api/deposits/block

POST /api/deposits/use

POST /api/deposits/refund-request

GET /api/restrictions/:flatId

Services and tickets:

GET /api/services/catalog

POST /api/services/catalog

POST /api/service-orders

GET /api/tickets

POST /api/tickets/:ticketId/assign

POST /api/tickets/:ticketId/status

POST /api/tickets/:ticketId/media

POST /api/tours/:tourId/runs

Bookings:

GET /api/bookings/availability

POST /api/bookings

POST /api/bookings/:bookingId/check-in

POST /api/bookings/:bookingId/check-out

POST /api/bookings/:bookingId/settlement

Communication:

GET /api/messages/threads

POST /api/messages/threads

POST /api/messages

POST /api/announcements

POST /api/notifications/send

AI:

POST /api/ai/ask

POST /api/ai/recommendations

POST /api/ai/recommendations/:id/approve

POST /api/ai/recommendations/:id/decline

Integrations:

GET /api/integrations

POST /api/integrations

POST /api/webhooks/:integration

POST /api/integrations/:id/retry

# 12. Service Desk / Ticketing Technical Requirements

## 12.1 Ticket Lifecycle

_Diagram: Ticket Lifecycle. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Ticket Lifecycle. Source retained in this document for regeneration._

stateDiagram-v2

[*] --> New

New --> Triage

Triage --> WaitingForPayment

Triage --> Assigned

WaitingForPayment --> Assigned

Assigned --> InProgress

InProgress --> WaitingForResident

WaitingForResident --> InProgress

InProgress --> ManagerReview

ManagerReview --> Completed

ManagerReview --> Rework

Rework --> InProgress

Completed --> Closed

New --> Cancelled

Assigned --> Cancelled

Closed --> [*]

Cancelled --> [*]

## 12.2 Ticket Fields

Required fields:

id

site_id

flat_id

requester_id

category

priority

status

assigned_to

sla_due_at

source_type

source_id

description

internal_notes

created_at

closed_at

## 12.3 SLA Rules

SLA starts when ticket is accepted or assigned, depending on category configuration.

Emergency priority must have separate SLA.

Overdue tickets must appear on manager dashboard.

SLA pause rules must be explicitly configured.

SLA changes must be audited.

## 12.4 Media Requirements

Allow photo/video upload.

Store original metadata.

Compress or limit media size where needed.

Attach media to ticket and completion report.

Restrict media visibility by role.

Do not expose staff internal notes to residents.

# 13. Payment, Deposit And Restriction Technical Flow

## 13.1 Payment Flow

_Diagram: Payment Flow. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Payment Flow. Source retained in this document for regeneration._

sequenceDiagram

participant User

participant WebApp

participant PaymentModule

participant Provider

participant Ledger

participant Audit

User->>WebApp: Start payment

WebApp->>PaymentModule: Create payment intent

PaymentModule->>Provider: Create provider payment

Provider-->>PaymentModule: Provider reference

PaymentModule-->>WebApp: Payment URL/reference

User->>Provider: Complete payment

Provider->>PaymentModule: Webhook event

PaymentModule->>PaymentModule: Verify signature and idempotency

PaymentModule->>Ledger: Post payment journal entry

Ledger-->>PaymentModule: Posted

PaymentModule->>Audit: Write audit log

PaymentModule-->>WebApp: Updated payment status

## 13.2 Deposit Flow

Deposit is created during booking/move-in.

Deposit amount is blocked and linked to booking/flat/user.

Deposit cannot be used except through approved settlement.

Deposit events track block, partial use, full use, refund request, refund paid and closed.

Refund requires permission and audit.

## 13.3 Restriction Flow

Restriction engine evaluates debt rules.

Result creates restriction event.

UI displays restriction status.

Service and booking APIs must call restriction check before accepting request.

Access actions are queued and sent through integration adapter.

AI cannot execute restriction changes directly.

# 14. Access, Security And Physical-System Integration

## 14.1 Access Integration Requirements

Support adapter pattern because the vendor is unknown.

Store external card/access identifiers separately from user IDs.

Queue access activation/deactivation actions.

Log every request and result.

Retry failed vendor calls.

Provide manual fallback status.

Require high privilege for manual override.

## 14.2 Access Flow

_Diagram: Access Flow. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Access Flow. Source retained in this document for regeneration._

flowchart TD

A[Business event: move-in, checkout, debt restriction] --> B[Restriction/access service evaluates]

B --> C[Create access action request]

C --> D{Approval required?}

D -->|Yes| E[Manager/Admin approval]

D -->|No| F[Send to integration adapter]

E --> F

F --> G[Vendor API / manual export]

G --> H{Success?}

H -->|Yes| I[Update access status]

H -->|No| J[Retry queue and alert]

I --> K[Audit log]

J --> K

## 14.3 Camera Integration Requirements

Camera integration should not be first-core unless required by client. Recommended first version:

Store camera system references or event IDs.

Link events to tickets/access incidents where provided.

Avoid storing raw video unless there is clear legal basis, storage plan and retention policy.

Apply strict permissions and retention.

## 14.4 Meter Integration Requirements

Adapter pattern.

Store meter readings.

Validate reading anomalies.

Generate utility accruals after approval.

AI can flag unusual usage but not auto-bill without rules/approval.

# 15. AI Technical Architecture

## 15.1 AI Components

AI prompt templates.

AI context builder.

Retrieval layer.

AI event log.

AI recommendation queue.

Approval workflow.

Evaluation dataset.

Safety policy engine.

## 15.2 AI Data Sources

AI may read only authorized data:

Flats.

User profiles allowed by role.

Tickets.

Service orders.

Booking status.

Ledger summaries.

Reports.

Documents marked as AI-readable.

Knowledge base articles.

Policies and rules.

AI must not read:

Unauthorized user data.

Raw secrets.

Payment credentials.

Private identity documents unless explicitly allowed and legally approved.

Camera/media files unless included in a controlled AI workflow.

## 15.3 AI Use Cases

Manager:

Daily briefing.

Debt risk summary.

Overdue task summary.

Staff workload summary.

Booking and checkout risk alerts.

Accountant:

Ledger explanation.

Unmatched payment suggestions.

Debt aging summary.

Billing anomaly alerts.

Resident:

Balance explanation.

Service request help.

Document lookup.

Booking status help.

Staff:

Task summary.

Suggested next task order.

Completion report draft.

## 15.4 AI Guardrails

No direct payment posting.

No direct refund.

No direct access activation/deactivation.

No direct ledger mutation.

No automatic legal/accounting conclusions.

Human approval required for sensitive recommendations.

Prompt and output logging required.

Source-linked recommendations required.

## 15.5 AI Evaluation

Evaluation cases should include:

Service categorization.

Urgency classification.

Debt summary accuracy.

Ledger explanation accuracy.

Turkish response quality.

Permission boundary tests.

Refusal behavior for restricted actions.

Minimum acceptance should be defined per use case before production release.

# 16. Security Requirements

## 16.1 Authentication

Supabase Auth.

Email/password or magic link depending on client preference.

MFA for admin/accountant/manager roles if feasible.

Session expiry and refresh handling.

Secure password reset.

## 16.2 Authorization

App-level RBAC.

PostgreSQL RLS.

Permission checks at every write endpoint.

Role-specific navigation.

Data-level checks for owner/tenant/flat relationship.

## 16.3 Audit Logging

Audit required for:

Login and admin actions.

Role changes.

Permission changes.

Financial postings.

Payment events.

Deposit events.

Refund requests.

Restriction events.

Access activation/deactivation.

Booking changes.

Service/ticket status changes.

Document access/download for sensitive documents.

AI recommendations and approvals.

## 16.4 Data Protection

KVKK-aware processing.

Document access policies.

Retention policy.

Data export/deletion policy where legally possible.

Encryption in transit.

Encryption at rest through provider defaults.

No secrets in client code.

Secure credential storage for integration keys.

## 16.5 OWASP Controls

The system should align with OWASP ASVS categories including:

Authentication.

Session management.

Access control.

Validation.

Stored cryptography.

Error handling and logging.

Data protection.

Communication security.

Malicious input handling.

API security.

# 17. Reporting And Analytics Technical Requirements

## 17.1 Dashboard Metrics

Dashboard metrics should come from database views or service-level aggregation, not hardcoded frontend calculations.

Required metrics:

Total flats.

Occupied/vacant/maintenance flats.

Total debt.

Debt by age bucket.

Income.

Expenses.

Payments today.

Open tickets.

Overdue tickets.

SLA compliance.

Upcoming bookings.

Pending checkouts.

Deposit exposure.

AI risk count.

## 17.2 Report Generation

Reports should support:

Filters.

Date ranges.

Export to Excel/CSV.

Export to PDF for statements where required.

Saved report definitions.

Background generation for heavy reports.

Audit record for sensitive exports.

## 17.3 Analytics Architecture

Initial version:

PostgreSQL views.

Materialized views where necessary.

Scheduled refresh jobs.

Later version:

Dedicated analytics warehouse if data volume or reporting load grows.

Event stream for operational analytics.

# 18. PWA Technical Requirements

## 18.1 PWA Scope

The PWA must support:

Installable app metadata.

Responsive layout.

Mobile navigation.

App icons.

Service worker strategy where appropriate.

Push notification support where browser support and provider allow.

Offline-friendly drafts for staff completion forms if feasible.

## 18.2 PWA Non-Goals At Launch

Native App Store submission.

Native Play Store submission.

Native biometric APIs.

Heavy offline-first sync for all modules.

Native camera scanning beyond browser upload/camera capture.

## 18.3 Mobile Performance Requirements

Avoid large unneeded client bundles.

Lazy-load heavy modules.

Optimize images.

Use server rendering for important screens.

Keep staff/resident flows minimal.

# 19. Integration Architecture

## 19.1 Adapter Pattern

Each integration must implement a common adapter contract:

connect

validateCredentials

send

receiveWebhook

parseEvent

retry

healthCheck

disconnect

## 19.2 Integration Reliability

All integrations must support:

Idempotency.

Webhook signature verification where available.

Retry with backoff.

Dead-letter/error queue.

Manual retry.

Integration health status.

Audit logs.

## 19.3 Integration Priority

Priority 1:

Payment provider or bank import.

SMS/email.

Access integration if client confirms vendor and launch dependency.

Priority 2:

Identity verification.

Push notifications.

Bank reconciliation improvements.

Priority 3:

Cameras.

Meter readings/billing.

Advanced open API/webhooks.

# 20. Phase-By-Phase Technical Delivery

# Phase 1: Discovery, Requirement Lock And Market Benchmark

Technical deliverables:

System context diagram.

Initial domain model.

Integration inventory.

Data migration inventory.

Risk register.

Non-functional requirements.

Engineering outputs:

Architecture decision log.

Open questions.

Technical assumptions.

Definition of done:

Signed technical assumptions.

Confirmed native mobile exclusion and PWA-first decision.

# Phase 2: UX/UI Design System And Product Navigation

Technical deliverables:

Design system tokens.

Component inventory.

Route map.

Role navigation map.

PWA layout patterns.

Engineering outputs:

Shared UI primitives.

Responsive shells.

Prototype routes.

Definition of done:

Role-based UI shells approved.

Prototype covers core workflows.

# Phase 3: Platform Foundation, Auth, RBAC And Audit

Technical deliverables:

Auth setup.

RBAC tables.

Permission middleware.

RLS policies.

Audit log schema.

Protected route system.

Engineering outputs:

profiles, roles, permissions, audit_logs.

Auth pages.

Role-aware navigation.

Definition of done:

Unauthorized role access blocked.

All test writes produce audit logs.

# Phase 4: Site, Block, Floor, Flat And Data Import

Technical deliverables:

Site/block/flat schema.

Flat matrix query.

Import preview/commit APIs.

Data validation rules.

Engineering outputs:

Flat matrix UI.

Flat detail.

Import wizard.

Definition of done:

769 flats load and filter correctly.

Import errors shown before commit.

# Phase 5: User, Owner, Tenant And Staff Management

Technical deliverables:

Extended profile schema.

Occupancy relationships.

Document metadata.

Identity status.

Staff groups.

Engineering outputs:

User directory.

Owner/tenant/staff detail pages.

Document vault foundation.

Definition of done:

Users link to flats with correct permission boundaries.

# Phase 6: Financial Ledger Engine

Technical deliverables:

Account schema.

Journal entry schema.

Posting service.

Balance views.

Statement generation.

Reversal logic.

Engineering outputs:

Account ledger UI.

Accrual posting.

Statement export.

Definition of done:

Balances reconcile to journal lines.

Posted entries cannot be edited directly.

# Phase 7: Payments, Deposits, Reconciliation And Debt Restrictions

Technical deliverables:

Payment intent model.

Provider webhook endpoint.

Bank import model.

Reconciliation service.

Deposit service.

Restriction engine.

Engineering outputs:

Payment screen.

Deposit center.

Restriction center.

Accountant approval queue.

Definition of done:

Debt restrictions are enforced by APIs, not only UI.

# Phase 8: Service Catalogue And Service Order Flow

Technical deliverables:

Service catalogue schema.

Service order state machine.

Debt check integration.

Task/ticket creation integration.

Engineering outputs:

Service catalogue admin.

Resident service order wizard.

Service order detail.

Definition of done:

Accepted service order always creates a ticket/task.

# Phase 9: Task, Workforce, SLA And Field Reporting

Technical deliverables:

Ticket schema.

SLA rules.

Assignment service.

Media upload.

Ticket event timeline.

Tour control schema.

Engineering outputs:

Ticket board.

Staff PWA task view.

Completion report.

SLA dashboard.

Definition of done:

Staff can complete ticket with media from mobile.

# Phase 10: Booking, Letting, Move-In And Checkout

Technical deliverables:

Booking schema.

Availability query.

Move-in workflow.

Checkout workflow.

Settlement service.

Access action queue.

Engineering outputs:

Booking calendar.

Move-in wizard.

Checkout wizard.

Settlement view.

Definition of done:

Booking, move-in, checkout mandatory scenario passes E2E.

# Phase 11: Communication, Notifications And Documents

Technical deliverables:

Message thread schema.

Notification engine.

Email/SMS provider adapter.

Document permissions.

Delivery logs.

Engineering outputs:

Chat inbox.

Announcement composer.

Notification center.

Document vault.

Definition of done:

Messages, notifications and documents respect role permissions.

# Phase 12: Web App, PWA And Mobile Web Experience

Technical deliverables:

PWA manifest.

Mobile navigation.

Installable shell.

Mobile performance optimization.

Push support where feasible.

Engineering outputs:

Resident mobile web.

Staff mobile web.

Manager mobile summary.

Definition of done:

Core mobile workflows pass Playwright mobile viewport tests.

# Phase 13: External Integrations

Technical deliverables:

Integration registry.

Adapter interfaces.

Webhook processor.

Retry queue.

Health dashboard.

Vendor-specific adapters.

Engineering outputs:

Integration settings.

Event logs.

Manual retry UI.

Definition of done:

Each launch integration has test mode, logs and retry handling.

# Phase 14: AI Premium Layer And Advanced Analytics

Technical deliverables:

AI orchestration.

Retrieval layer.

AI event log.

Recommendation queue.

Approval workflow.

Evaluation suite.

Engineering outputs:

AI command center.

AI dashboard cards.

AI recommendations.

AI approval/decline UI.

Definition of done:

AI cannot perform restricted actions directly.

AI output is logged and source-linked.

# Phase 15: QA, Security, Performance, UAT, Training And Launch

Technical deliverables:

Playwright suite.

Unit/integration tests.

Security test checklist.

Load test plan.

Backup/restore drill.

Monitoring.

Launch runbook.

Engineering outputs:

UAT scripts.

Training content.

Operational dashboards.

Release checklist.

Definition of done:

All mandatory client scenarios pass.

No critical security issues remain.

Go-live checklist approved.

# 21. Testing Strategy

## 21.1 Unit Tests

Required for:

Ledger posting.

Balance calculation.

Debt restrictions.

Deposit settlement.

Booking availability.

SLA calculation.

Permission checks.

AI guardrail functions.

## 21.2 Integration Tests

Required for:

Payment webhook idempotency.

Bank import reconciliation.

Access action queue.

Notification delivery.

File permissions.

RLS behavior.

## 21.3 E2E Tests

Required scenarios:

Login by role.

Owner views balance.

Tenant submits service request.

Debt blocks service.

Payment clears restriction.

Staff completes ticket with media.

Booking created.

Move-in completed.

Checkout completed.

Accountant posts accrual.

Manager views dashboard.

AI recommendation approval.

## 21.4 UAT Tests

Business UAT must include:

Service order.

Tenant move-in.

Checkout.

Debt accumulation.

Payment reconciliation.

Access restriction.

Reporting.

Mobile PWA.

# 22. Deployment And Environments

## 22.1 Environments

Local development.

Preview/staging.

UAT.

Production.

## 22.2 Environment Requirements

Each environment must have:

Separate database.

Separate storage bucket.

Separate API keys.

Separate integration credentials.

Seed/demo data.

Backup configuration.

## 22.3 CI/CD

Pipeline should run:

Install dependencies.

Typecheck.

Lint.

Unit tests.

Build.

Playwright smoke tests.

Database migration check.

Deployment preview.

## 22.4 Database Migrations

All schema changes through versioned migrations.

Production migrations reviewed before deployment.

Finance-related migrations require rollback plan.

Data migrations tested on staging copy.

# 23. Observability And Operations

## 23.1 Logging

Use structured logs with:

Request ID.

User ID where safe.

Site ID.

Module.

Entity type.

Entity ID.

Error code.

## 23.2 Metrics

Track:

API errors.

API latency.

Payment webhook failures.

Integration retries.

Notification failures.

Ticket SLA breach count.

AI recommendation volume.

AI approval rate.

## 23.3 Alerts

Alerts required for:

Payment webhook failure spike.

Access integration failures.

Database errors.

High error rate.

Failed backup.

Queue backlog.

Critical AI safety violation.

# 24. Data Migration Requirements

## 24.1 Source Types

Likely sources:

Excel flat lists.

Owner/tenant contact spreadsheets.

Accounting exports.

Existing debt lists.

Service history if available.

Booking records if available.

## 24.2 Migration Process

Collect source files.

Map columns.

Validate data.

Preview import.

Resolve errors.

Commit import.

Run reconciliation reports.

Get client sign-off.

## 24.3 Migration Risks

Duplicate contacts.

Missing flat numbers.

Incorrect owner/tenant relationships.

Historical finance inconsistencies.

Unsupported document formats.

Encoding/language issues.

# 25. Technical Edge Cases And Failure Modes

## 25.1 Finance And Payment Failure Modes

Duplicate provider webhook must not double-post payment.

Delayed webhook must update payment status when received.

Failed provider signature verification must reject the event.

Manual payment correction must create reversal/adjustment, not edit original record.

Overpayment must create credit balance or refund workflow based on business rule.

Deposit shortfall must create receivable and settlement note.

Refund provider failure must keep refund request pending and alert accounting.

Payment against wrong flat/account must require accountant correction workflow.

## 25.2 Access And Physical-System Failure Modes

Vendor API unavailable: queue action and alert manager.

Vendor success but physical card still active: allow manual verification and incident record.

Debt threshold changed: recompute restrictions and record rule version.

Emergency service override: require privileged reason and audit.

Access action generated by checkout but integration is disconnected: show unresolved access action.

## 25.3 Ticket And Workforce Failure Modes

Media upload fails: save ticket completion as draft and retry upload.

Staff loses network: preserve local draft where feasible.

Duplicate ticket: support merge/link action.

SLA pause: require reason and timeline event.

Contractor outside system: manager can record external completion with evidence.

Wrong flat selected: allow controlled correction with audit.

## 25.4 Booking And Occupancy Failure Modes

Overlapping bookings must be blocked at database/service level.

Maintenance status must block availability.

Checkout cannot close if unresolved access/deposit settlement exists.

Tenant changed mid-booking: create occupancy event, not overwrite history.

Timezone/date range boundaries must use site timezone consistently.

## 25.5 Communication And Document Failure Modes

Failed SMS/email delivery must be visible.

Sensitive document download must be permission checked and optionally audited.

Staff internal notes must never appear in resident portal.

Announcement audience must be previewed before sending.

Document retention/delete policies must not remove finance/audit records unlawfully.

## 25.6 AI Failure Modes

AI must refuse restricted actions.

AI must not return data beyond user's role.

AI recommendations must show confidence/source.

AI hallucination reports should be captured for evaluation.

AI output in Turkish must use professional tone.

AI should not provide legal/accounting final advice; it can recommend human review.

# 26. Non-Goals For Launch

The following are excluded from first launch unless separately approved:

Native iOS app.

Native Android app.

Full offline-first operation.

Full camera video storage.

Full meter integration if vendor not confirmed.

Custom ERP accounting integration.

Multi-property enterprise marketplace.

Fully autonomous AI finance actions.

Fully autonomous access restriction actions.

# 27. Technical Open Questions

Which payment provider or bank must be integrated first?

Is card payment required at launch?

Which access control vendor is installed?

Does access vendor provide API, file import, or manual admin panel only?

Are cameras required at launch?

Is meter reading/billing required at launch?

Is identity verification external provider required or manual document review enough?

What is the required retention period for documents, audit logs and media?

What languages are required for launch?

Does the client require hosting in Turkey or EU?

Is Supabase acceptable for production hosting and data residency?

What are expected concurrent users?

Are there legal constraints around access blocking due to debt?

Who approves refunds and access changes?

Which reports are legally/operationally mandatory?

Which Turkish competitor is the client comparing us against?

Does the client require Apsiyon-like access/meter/AI capability at launch or in roadmap?

Which professional facility management services are in-house vs outsourced?

Should emergency maintenance bypass debt restriction with manager approval?

Does the client need payroll/leave features later, as seen in some Turkish market offerings?

# 28. Technical Design Addendum

## 28.1 Control Architecture

The platform should apply sensitive controls in layers. UI visibility is useful, but it is not a security boundary. Server-side authorization, database policies, idempotency, audit logs and approval queues must carry the actual control responsibility.

_Diagram: Control Architecture. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Control Architecture. Source retained in this document for regeneration._

flowchart TD

A[User request] --> B[Authenticated session]

B --> C[App-level RBAC check]

C --> D[Domain rule validation]

D --> E[Database transaction]

E --> F[PostgreSQL RLS and constraints]

F --> G[Audit log write]

G --> H[Notification or integration event]

D --> I{Sensitive action?}

I -->|No| E

I -->|Yes| J[Approval queue]

J --> K[Authorized reviewer decision]

K --> E

Required rule:

Finance, deposit, refund, access and AI recommendation approvals must be enforced by server-side services and database rules, not only by hidden buttons.

## 28.2 Integration Lifecycle

Every external integration must behave like an auditable state machine. This is especially important for payments, banks, access cards/barriers, SMS/email, identity verification and meter systems.

_Diagram: Integration Lifecycle. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Integration Lifecycle. Source retained in this document for regeneration._

flowchart TD

A[Integration configured] --> B[Test mode validation]

B --> C[Credential health check]

C --> D[Event received or outbound action queued]

D --> E[Signature and idempotency check]

E --> F[Domain mapping]

F --> G{Success?}

G -->|Yes| H[Persist event and update domain record]

G -->|No| I[Retry queue]

I --> J[Alert and manual resolution]

H --> K[Audit and dashboard status]

J --> K

Required rule:

No payment, access or notification integration may fail silently.

Each integration must expose status, last successful event, last failed event, retry count and manual fallback guidance.

## 28.3 Data Lifecycle

_Diagram: Data Lifecycle. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Data Lifecycle. Source retained in this document for regeneration._

flowchart TD

A[Data collection] --> B[Purpose and role classification]

B --> C[Storage with access policy]

C --> D[Operational use]

D --> E[Report or export]

D --> F[AI-readable summary if allowed]

E --> G[Audit and retention record]

F --> G

G --> H[Retention review]

H --> I[Archive, anonymize or retain]

Data design rules:

Personal, financial, identity, media, access and AI-event data must be classified.

Export actions should be audited where they include personal or financial data.

AI retrieval should use explicit AI-readable flags and role-filtered context building.

Retention decisions require legal/accounting review before production launch.

## 28.4 Engineering Gates

| Gate | Required Evidence | Exit Standard |
| --- | --- | --- |
| Architecture gate | Domain model, data model, sequence flows, risk register | Critical flows are technically coherent |
| Security gate | RBAC/RLS checks, ASVS checklist, secret handling, audit events | No critical/high unresolved issue |
| Finance gate | Ledger tests, reversal tests, idempotency tests, accountant review | Balances reconcile and postings are immutable |
| Integration gate | Test mode, webhook verification, retry queue, manual fallback | No silent failure path |
| AI gate | Prompt logs, source links, role tests, restricted-action refusals | AI cannot mutate sensitive records directly |
| Launch gate | UAT evidence, backup/restore drill, monitoring, support runbook | Business owner accepts go-live readiness |

# 29. Technical Approval Checklist

Architecture approved.

Web/PWA launch scope approved.

Native mobile exclusion approved.

Tech stack approved.

Data model approved.

Finance ledger approach approved.

RBAC/RLS approach approved.

API approach approved.

Integration strategy approved.

AI guardrails approved.

Security/KVKK approach approved.

Turkish top-player technical implications reviewed.

Edge-case and failure-mode coverage reviewed.

Control architecture approved.

Integration lifecycle approved.

Data lifecycle approved.

Engineering gates approved.

Test strategy approved.

Deployment strategy approved.

Open technical questions assigned.

# Third-Party Integration And Vendor Plan

Status: active decision plan

Last reviewed: 26 June 2026

Confidentiality: STRICTLY CONFIDENTIAL

This document turns the broad "external integrations" scope into concrete implementation decisions for the 1Cati ERP. It is not a final procurement decision. Final provider choice still needs Ataberk approval, commercial quote, contract review, KVKK/legal review, production credentials and UAT proof.

# 1. Executive Decision

1Cati should not hard-code one vendor into the core ERP. The correct architecture is an adapter layer with one stable internal contract per capability:

| Capability | Internal contract | Provider can change without rewriting ERP |
| --- | --- | --- |
| Card/payment collection | payment_intents, payment_events, ledger_entries | Yes |
| Bank reconciliation | bank_import_batches, bank_transactions, reconciliation_matches | Yes |
| SMS/email/push | notification_messages, notification_attempts, templates | Yes |
| Digital wallet/top-up | resident_wallet_accounts, wallet_movements, ledger postings | Yes |
| Access/barrier/security | access_requests, access_events, integration_jobs | Yes |
| Documents/storage | documents, storage_objects, signed URL policy | Yes |
| AI provider | ai_events, ai_sources, ai_approvals | Yes |
| Monitoring | integration_health, audit_logs, incident events | Yes |

Recommended MVP stack for Turkey/Alanya:

Payment: bank transfer/import first, then shortlist iyzico and PayTR for card/online collection; keep Param, Sipay and Paycell as commercial alternates after quotes.

SMS: shortlist Netgsm and Ileti Merkezi; use SMS only for OTP and high-priority notices, because push/email are cheaper for routine messages.

Email: Postmark for transactional reliability or Amazon SES for lowest-cost scale; Brevo/Mailgun/SendGrid are fallback choices if deliverability or regional procurement requires them.

Push: Firebase Cloud Messaging for PWA push; OneSignal only if non-technical staff need a richer campaign console.

Wallet/top-up: do not become an electronic money custodian. Implement an internal ledger balance and connect Papara/Paycell or a bank/payment provider only if Ataberk explicitly wants resident stored-value/top-up behavior and legal review approves it.

Access/security: do not choose a hardware vendor blind. Inventory the installed gate, barrier, card, camera and visitor systems first; then build the adapter against the confirmed API. Candidate families can include Hikvision, Dahua, ZKTeco, dormakaba or local installer APIs, but only after site inspection.

Accounting/e-invoice: keep export-first in MVP; integrate Logo, Mikro, Parasut or Uyumsoft only after the accountant confirms the target workflow.

Monitoring: Sentry plus Vercel/Supabase logs for application errors, with Better Stack or UptimeRobot for external uptime checks.

# 2. External Dependency And Cost Register

This section is the active management view for external dependencies, paid tools and 3rd-party services. It is intentionally grouped so Ataberk, WAMOCON, finance and engineering can see what must be bought, what can wait, what is quote-based and what needs a Jira ticket before production credentials are used.

Completeness assessment on 26 June 2026: the dependency categories below are complete enough for delivery planning and Jira tracking, but not complete enough for final purchase. Exact prices, commercial terms, data-processing terms, Turkish tax treatment and production credentials must be confirmed with the selected vendor before contract signature.

| Group | Dependency | Required for | Cost status | Owner and decision gate |
| --- | --- | --- | --- | --- |
| Core cloud | Supabase Cloud Pro | Production Postgres, Auth, Realtime, Storage, backups and operational database hosting | Paid cloud plan plus metered usage/compute/storage/egress; use the public pricing page as the procurement source | Engineering proposes region/env model; Ataberk approves billing owner, budget cap, backup policy and production project |
| Core hosting | Vercel Pro | Production hosting, preview deployments, team workflow and managed Next.js deployment | Paid team plan plus usage; confirm current public pricing before purchase | Engineering and finance approve account owner, domains, spend alerts and environment separation |
| Delivery tooling | Jira Cloud and Xray Cloud | Phase epics, requirements traceability, UAT/Xray tests and delivery reporting | Paid per-user SaaS/subscription; Xray is a separate app/subscription | WAMOCON delivery owner confirms user count, project admin, attachment policy and live-sync approval |
| Monitoring | Sentry plus Better Stack or UptimeRobot | Error tracking, uptime checks, incident triage and integration health alerts | Sentry has paid usage tiers; uptime tools can start low-cost but need production alert rules | Engineering defines alert recipients, severity levels, retention and incident ownership |
| Transactional email | Postmark or Amazon SES | Login, notices, document links, ticket updates and accounting notifications | Usage/monthly email cost; domain setup required | Engineering and operations approve sender domains, DKIM/SPF/DMARC, bounce handling and templates |
| SMS | Netgsm or Ileti Merkezi | OTP, urgent resident notices and service alerts | Quote or volume-based SMS cost; sender name approval may add process time | Operations approves sender ID, consent language, monthly volume cap and fallback rules |
| Push notifications | Firebase Cloud Messaging; OneSignal optional | PWA push and later native/mobile push | FCM is normally no direct messaging subscription, but surrounding cloud usage and optional OneSignal plans must be checked | Product confirms PWA push UX; operations confirms whether a non-technical campaign console is needed |
| Payments | iyzico, PayTR; Param, Sipay, Paycell as alternates | Card/online collection, deposits, refunds and payment webhooks | Provider fees, commissions, settlement timing and virtual POS terms are quote/contract dependent | Finance and legal approve provider, fee model, refund rules, settlement, chargeback process and production credentials |
| Bank reconciliation | Bank CSV/Excel first; later bank API/open-banking partner | Bank import, matching and accounting reconciliation | CSV/Excel has low platform cost; API/open-banking is bank/provider dependent | Accountant confirms bank list, export format, matching tolerance and later API value |
| Wallet/top-up | Internal ledger first; Papara/Paycell only if approved | Resident prepaid balances or top-up behavior | Internal ledger has no provider fee; stored-value provider creates legal/commercial cost | Legal and finance must approve before enabling any stored-value or resident-wallet provider |
| Documents/storage | Supabase Storage first; S3-compatible storage if volumes grow | Contracts, invoices, resident documents and signed URLs | Supabase usage-based storage first; external storage only if volume/security requires it | Engineering approves retention, access policy, backup/export and file-size limits |
| AI provider | Configurable OpenAI-compatible gateway and optional local/on-prem model | Assistant, summaries, triage, reports and analytics | Usage/token or infrastructure cost; exact model pricing can change frequently | Product, security and finance approve data classes, budget cap, logging, retention and human approval gates |
| Access/security hardware | Confirmed gate, barrier, card, camera, VMS/NVR and visitor vendors | Access cards, barrier events, security evidence and visitor workflows | Vendor/API/licensing and installer support are quote-based | Site inspection is mandatory before any adapter build; legal approves restriction and surveillance boundaries |
| Accounting/e-invoice | Export-first; Logo, Mikro, Parasut, Uyumsoft after accountant choice | Turkish accounting/e-invoice workflows and chart mapping | Export-first has low integration cost; live integration requires subscription/API quote | Accountant approves target system, chart-of-accounts mapping and reconciliation process |
| Domain/email operations | DNS, production domain, mailbox or sender tooling | Production launch, sender verification and support communications | Low direct cost but required for production reliability | Ataberk confirms domain owner, DNS access, support inboxes and renewal responsibility |

Cost-management rules:

No paid production account is created without a named Ataberk billing owner and a WAMOCON technical owner.

Every paid provider gets a Jira story or subtask with labels external-dependency, third-party-cost and vendor-decision.

Sandbox/test credentials must be separate from production credentials.

Monthly caps, alert recipients and cancellation/renewal owner must be recorded before live use.

Provider credentials, service-role keys, invoices and commercial quotes must not be attached to public tickets or committed to the repository.

Data-processing, KVKK, retention and support terms must be reviewed before any provider handles resident, finance, identity, document or access-control data.

Jira grouping:

The Jira sync groups external dependencies under Phase 13, "External Integrations", with a dedicated cost-register story.

The Third-Party Integration And Vendor Plan DOCX is included in the managed documentation attachment package.

Jira should show the cost-register story before individual provider-implementation tasks move to production mode.

If a provider becomes launch-critical, create a child task for quote, contract/legal review, sandbox proof, production credential request, UAT proof and rollback/manual fallback.

Provider link register for Jira tickets:

| Category | Official links to include in relevant Jira tickets |
| --- | --- |
| Core cloud and hosting | Supabase Pricing: https://supabase.com/pricing; Supabase Realtime: https://supabase.com/docs/guides/realtime; Supabase RLS: https://supabase.com/docs/guides/database/postgres/row-level-security; Vercel Pricing: https://vercel.com/pricing |
| Delivery tooling | Jira Pricing: https://www.atlassian.com/software/jira/pricing; Xray Cloud Marketplace Pricing: https://marketplace.atlassian.com/apps/1211769/xray-test-management-for-jira?tab=pricing |
| Payments and wallet candidates | iyzico: https://www.iyzico.com/en/; PayTR: https://www.paytr.com/en; Param: https://param.com.tr/; Sipay: https://sipay.com.tr/; Paycell: https://www.paycell.com.tr/; Papara: https://www.papara.com/ |
| Messaging and push | Netgsm: https://www.netgsm.com.tr/; Ileti Merkezi: https://www.iletimerkezi.com/; Postmark Pricing: https://postmarkapp.com/pricing; Amazon SES: https://aws.amazon.com/ses/; Firebase Pricing: https://firebase.google.com/pricing; OneSignal Pricing: https://onesignal.com/pricing |
| Monitoring and uptime | Sentry Pricing: https://sentry.io/pricing/; Better Stack Pricing: https://betterstack.com/pricing; UptimeRobot Pricing: https://uptimerobot.com/pricing/ |
| Access, camera and physical security candidates | Hikvision: https://www.hikvision.com/en/; Dahua Security: https://www.dahuasecurity.com/; ZKTeco: https://www.zkteco.com/en/; dormakaba: https://www.dormakaba.com/ |
| Accounting and e-invoice candidates | Logo Yazilim: https://www.logo.com.tr/; Mikro Yazilim: https://www.mikro.com.tr/; Parasut: https://www.parasut.com/; Uyumsoft: https://www.uyumsoft.com/ |
| AI and security references | OpenAI API Pricing: https://platform.openai.com/docs/pricing; OWASP ASVS: https://owasp.org/www-project-application-security-verification-standard/; WCAG 2.2: https://www.w3.org/TR/WCAG22/ |

# 3. Competitive Baseline

Turkish competitors show that a serious site-management product is expected to cover resident portals, dues/aidat, online collection, bank matching, reservation, mobile management, email/SMS and sometimes access/meter/AI features. Apsiyon publicly lists resident and manager products, bank integrations, card collection, reservations, manager mobile, access control, meters, email/SMS and AI assistants. Senyonet lists dues collection, online bank integration, finance, accounting, security and communication modules. Yonetimcell lists dues, online bank integration, credit card/Masterpass collection, resident/security/staff apps and mobile access. Aidatim lists online card collection, bank account matching, reports, meter billing and email/SMS.

Global property-management players set the same bar at larger scale: Buildium presents accounting/payments, maintenance, resident center, leasing, marketplace integrations, open API and AI/automation; DoorLoop presents accounting, bank sync, leasing, maintenance, owner/resident portals, file storage, communication tools, AI and workflows.

Implication for 1Cati: Phase 13 must be treated as a real product phase, not as a technical afterthought. Integrations need provider selection, adapter contracts, test mode, webhooks, failure queues, audit, monitoring and manual fallback.

# 4. Architecture Rules

| Rule | Requirement |
| --- | --- |
| Adapter isolation | No UI or finance module calls a vendor SDK directly. It calls an internal service/route. |
| Idempotency | Every provider event has a unique provider_event_id; duplicates cannot create duplicate ledger entries or access changes. |
| Signed webhooks | Webhook signatures, timestamps and replay windows are verified before processing. |
| Test mode first | Every adapter has sandbox credentials and a visible test connection state before production mode. |
| Manual fallback | Payment, bank, SMS, access and meter failures always have a manual queue and operator path. |
| Auditability | Sensitive actions write user, role, source, before/after status, provider reference and timestamp. |
| Least privilege | Provider keys are stored only as server-side secrets; service-role keys never reach the browser. |
| RLS and RBAC | Integration data is tenant/site scoped and follows the same RBAC model as the rest of the ERP. |
| Retry safety | Retries use backoff, max attempts, dead-letter state and operator-visible error reasons. |
| Observability | Each adapter reports health, last success, last failure, latency, error rate and queue length. |
| Legal boundary | AI or automation may recommend finance/access actions, but human approval is required for refunds, restrictions and physical access changes. |

# 5. Vendor Shortlist

| Area | Primary shortlist | Why it fits | Decision gate |
| --- | --- | --- | --- |
| Card/online payments | iyzico, PayTR | Turkey-focused payment providers with business payment solutions, virtual POS/API/developer resources and fraud/3DS-style capabilities. | Compare fees, settlement, refund flow, subscriptions/recurring payments, marketplace need, contract, support response and sandbox quality. |
| Payment alternates | Param, Sipay, Paycell | Useful commercial fallback if pricing, settlement or acquiring terms are better for Ataberk. | Get formal quote and technical docs before implementation. |
| Bank reconciliation | Bank CSV/Excel import first; later bank API/open banking partner if approved | Lowest launch risk and keeps accounting in control while data quality is validated. | Confirm bank list, export format, reconciliation tolerance and accountant sign-off. |
| SMS | Netgsm, Ileti Merkezi | Turkey-local SMS economics and sender-name handling are usually better than global SMS for local notices. | Confirm sender ID, pricing, API reliability, delivery reports and KVKK consent flow. |
| Email | Postmark or Amazon SES | Postmark is simple and reliable for transactional mail; SES is low-cost at scale. | Confirm domain ownership, DKIM/SPF/DMARC, bounce handling and support expectations. |
| Push notifications | Firebase Cloud Messaging; OneSignal optional | FCM is the normal technical base for web/mobile push; OneSignal adds a non-technical dashboard if needed. | Confirm PWA push support across target devices and consent UX. |
| Wallet/top-up | Ledger wallet first; Papara/Paycell only if needed | Avoids regulated e-money custody in the MVP while still supporting prepaid balance/accounting semantics. | Legal approval, resident terms, refund rules and provider settlement model. |
| Access/barrier/security | Site hardware adapter after inventory | Physical systems are installer- and device-specific; wrong early selection creates waste. | Collect hardware model, API docs, network topology and legal approval for restrictions. |
| Camera/visitor evidence | Existing VMS/NVR adapter only after approval | Camera data is sensitive and high-risk under KVKK. | Confirm purpose, retention, access rights, consent/signage and technical API. |
| Meter reading | Manual/Excel import first; device adapter later | Meter vendors vary; MVP can still bill with controlled imports. | Confirm meter type, reading format, anomaly rules and dispute workflow. |
| Accounting/e-invoice | Export-first; Logo, Mikro, Parasut, Uyumsoft later | Prevents accounting lock-in before the client accountant validates workflow. | Accountant approval and chart-of-accounts mapping. |
| AI | Configurable OpenAI-compatible gateway plus local/on-prem option | Keeps model choice flexible and allows privacy-sensitive prompts to be routed differently. | Approve data classes allowed for AI, retention, prompt logging and human approval gates. |
| Monitoring/security | Sentry, Vercel logs, Supabase logs, Better Stack/UptimeRobot | Fast operational visibility without building a custom monitoring suite first. | Confirm alert recipients, SLA, escalation and incident log ownership. |

# 6. Phase And Jira Ticket Map

| Phase | Tickets to track |
| --- | --- |
| Phase 3 Platform/auth/security | Secret management, environment separation, RLS verification, webhook signature verification, audit-log standard, demo-mode shutdown. |
| Phase 6 Finance ledger | Immutable ledger postings, correction/reversal rules, account statements, export format, reconciliation data model. |
| Phase 7 Payments/deposits/restrictions | Payment provider shortlist, payment-intent API, webhook idempotency, refunds, deposits, manual bank matching, legal restriction policy. |
| Phase 11 Communication/docs | Email/SMS/push templates, delivery status, retry queue, consent/opt-out, document storage permissions, signed URLs. |
| Phase 12 Mobile PWA | PWA push, installability, offline-friendly views, mobile accessibility, resident payment/service/document flows. |
| Phase 13 Integrations | External dependency and cost register, provider registry, adapter interfaces, sandbox test mode, payment adapter, bank adapter, notification adapter, access/security adapter, wallet/top-up decision, monitoring console, integration runbook. |
| Phase 14 AI/analytics | AI provider gateway, source-grounded answers, confidence, evals, no direct money/access execution, approval workflow. |
| Phase 15 QA/launch | Integration UAT, provider failover tests, RLS tests, accessibility, performance, backup/restore, incident response and training. |

# 7. Acceptance Criteria

Provider can be disabled without breaking the ERP shell.

Payment webhook duplicates cannot double-book money.

Failed SMS/email/push attempts are visible and retryable.

Access-control outage never silently grants or blocks access.

Wallet/top-up is disabled until legal/commercial approval is recorded.

Provider credentials are never exposed to client-side code or Jira attachments.

Integration logs show request ID, provider reference, status, latency, retry count and operator action.

Every production adapter has sandbox evidence, UAT evidence and a rollback/manual fallback path.

# 8. Non-Goals For MVP

1Cati will not operate as an electronic money institution.

1Cati will not directly control biometric access or camera surveillance before legal review.

1Cati will not automate refunds, debt restrictions or physical access changes without human approval.

1Cati will not claim a provider is selected until quotes, contracts and credentials are approved.

# 9. Current Source Baseline

Reviewed sources on 26 June 2026:

Apsiyon: https://www.apsiyon.com/

Senyonet: https://www.senyonet.com.tr/

Yonetimcell: https://www.yonetimcell.com/

Aidatim: https://www.aidatim.com/

Buildium features: https://www.buildium.com/features/

DoorLoop features: https://www.doorloop.com/features

iyzico: https://www.iyzico.com/en/

PayTR: https://www.paytr.com/en

Param: https://param.com.tr/

Sipay: https://sipay.com.tr/

Paycell: https://www.paycell.com.tr/

Papara: https://www.papara.com/

Netgsm: https://www.netgsm.com.tr/

Ileti Merkezi: https://www.iletimerkezi.com/

Supabase Pricing: https://supabase.com/pricing

Supabase Realtime: https://supabase.com/docs/guides/realtime

Supabase RLS: https://supabase.com/docs/guides/database/postgres/row-level-security

Vercel Pricing: https://vercel.com/pricing

Jira Pricing: https://www.atlassian.com/software/jira/pricing

Xray Cloud Marketplace Pricing: https://marketplace.atlassian.com/apps/1211769/xray-test-management-for-jira?tab=pricing

Postmark Pricing: https://postmarkapp.com/pricing

Amazon SES: https://aws.amazon.com/ses/

Sentry Pricing: https://sentry.io/pricing/

Better Stack Pricing: https://betterstack.com/pricing

UptimeRobot Pricing: https://uptimerobot.com/pricing/

Firebase Pricing: https://firebase.google.com/pricing

OneSignal Pricing: https://onesignal.com/pricing

OpenAI API Pricing: https://platform.openai.com/docs/pricing

Hikvision: https://www.hikvision.com/en/

Dahua Security: https://www.dahuasecurity.com/

ZKTeco: https://www.zkteco.com/en/

dormakaba: https://www.dormakaba.com/

Logo Yazilim: https://www.logo.com.tr/

Mikro Yazilim: https://www.mikro.com.tr/

Parasut: https://www.parasut.com/

Uyumsoft: https://www.uyumsoft.com/

Next.js data updates and Server Functions: https://nextjs.org/docs/app/getting-started/updating-data

OWASP ASVS: https://owasp.org/www-project-application-security-verification-standard/

WCAG 2.2: https://www.w3.org/TR/WCAG22/

# Implementation Delivery Plan

# AI-Powered Residential Site Management CRM

Version: 0.3

Date: 26 June 2026

Prepared for: Delivery planning, estimation and client governance

Prepared by: 1Cati / Product and Engineering

Primary delivery model: Phased web application and installable PWA

# Executive At-A-Glance

Delivery should proceed through controlled phases because finance, restrictions, services, bookings, access and audit are tightly connected.

Each phase should produce a usable business capability with evidence, not only static screens or isolated backend tables.

The delivery model includes governance cadence, decision log, workstream ownership, risks and launch handover assets.

# Reader Guide

| Item | Detail |
| --- | --- |
| Document type | Implementation Delivery Plan |
| Primary audience | Delivery leadership, product, engineering, client operations and steering group |
| Status | Current delivery baseline v0.3 |
| Last reconciled | 26 June 2026 |
| Confidentiality | STRICTLY CONFIDENTIAL |

# Visual Navigation

Delivery Workflow (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

# Current Delivery Baseline

As of 26 June 2026, the active delivery control model is 15 phases: phases 1-4 complete as a local/product foundation, phase 5 ready for UAT review, phases 6-7 in active build, and phases 8-15 planned production work.

This plan defines governance and sequencing. It should not be read as proof that every target phase is production complete.

# 1. Executive Summary

This plan converts the requirements package into a practical delivery model. The product should be delivered in controlled phases because the domains are highly connected: user relationships affect finance, finance affects restrictions, restrictions affect services and bookings, bookings affect deposits and access, and all sensitive actions must be auditable.

The recommended delivery approach is a phased modular monolith. Each phase should produce a usable business capability, not only backend tables or static screens. The first client-facing milestone should be a realistic demo that proves the operating model. Production work should then move through foundation, finance, services, bookings, communication, integrations, AI, QA and launch.

# 2. Delivery Principles

Deliver business workflows, not isolated pages.

Make finance and audit foundations early.

Keep PWA mobile workflows in scope from the first usable release.

Gate sensitive domains with legal/accounting review.

Build integrations through adapters and test mode first.

Treat data migration as a workstream, not a final task.

Keep AI behind source links, role checks and human approval.

Use UAT evidence before each major phase is accepted.

# 3. Delivery Workflow

_Diagram: Delivery Workflow. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Delivery Workflow. Source retained in this document for regeneration._

flowchart TD

A[Discovery and scope lock] --> B[Design system and role journeys]

B --> C[Technical foundation, auth, RBAC and audit]

C --> D[Core site and data import]

D --> E[Finance ledger foundation]

E --> F[Payments, deposits and restrictions]

F --> G[Services, tickets and staff PWA]

G --> H[Booking, move-in and checkout]

H --> I[Communication, documents and reports]

I --> J[Integrations and AI layer]

J --> K[Security, performance and UAT]

K --> L[Training, launch and hypercare]

# 4. Phase Plan

| Phase | Business Outcome | Key Deliverables | Acceptance Gate |
| --- | --- | --- | --- |
| 1. Discovery and lock | Shared decision baseline | Final questions, data inventory, legal assumptions, integration inventory | Scope and assumptions signed |
| 2. UX and navigation | Role journeys are clear | Design system, route map, mobile PWA patterns, clickable workflows | Manager/resident/staff/accountant journeys approved |
| 3. Platform foundation | Secure access foundation | Auth, RBAC, RLS, audit log, protected route shell | Unauthorized access blocked and logged |
| 4. Site data | 769-flat model is usable | Site/block/floor/flat schema, import preview, flat matrix | 769 flats load and filter correctly |
| 5. People and roles | Owners, tenants and staff are mapped | Profiles, relationships, staff groups, identity status | Users link to flats with correct permissions |
| 6. Ledger | Finance has a reliable base | Accounts, journal entries, balances, reversals, statements | Balances reconcile to ledger lines |
| 7. Payments and restrictions | Debt affects operations safely | Payment intents, deposits, reconciliation, restriction engine | Restrictions enforced by backend rules |
| 8. Services and tickets | Requests become managed work | Catalogue, service order, ticket creation, SLA, assignment | Accepted service always creates trackable task |
| 9. Staff execution | Field work is visible | Staff PWA, media upload, completion report, tour control | Staff completes task from mobile with proof |
| 10. Booking and checkout | Move-in/out is controlled | Availability, booking, deposit, inspection, settlement, access actions | Mandatory booking/check-in/checkout scenario passes |
| 11. Communication/docs | Official communication is centralized | Chat, announcements, notifications, document vault | Messages and documents respect permissions |
| 12. PWA hardening | Mobile usage is production-ready | Manifest, mobile navigation, performance optimization, push plan | Mobile E2E workflows pass |
| 13. Integrations | External systems are connected safely | Payment/bank/SMS/access adapters, retry queue, health dashboard | No silent integration failure path |
| 14. AI and analytics | Management workload is reduced | AI briefing, recommendations, source links, evaluation set | AI cannot execute restricted actions |
| 15. Launch | Users can adopt safely | UAT, training, runbook, monitoring, hypercare | Go-live checklist accepted |

# 5. Workstreams

| Workstream | Owner | Main Responsibility |
| --- | --- | --- |
| Product and scope | Product lead | Scope lock, acceptance criteria, roadmap decisions |
| UX and content | Design lead | Role journeys, Turkish-first UX, resident/staff simplicity |
| Engineering | Engineering lead | Architecture, implementation, code quality, technical gates |
| Data and migration | Data lead | Source inventory, import validation, reconciliation |
| Finance domain | Finance analyst / accountant | Ledger rules, deposits, statements, reconciliation |
| Security and compliance | Security/compliance lead | RBAC/RLS, KVKK, ASVS, audit, retention |
| QA and UAT | QA lead | Test strategy, UAT scripts, release evidence |
| Client operations | Client owner | Business rules, staff processes, training attendance |

# 6. Governance Cadence

Weekly delivery steering: scope, risks, decisions, timeline.

Twice-weekly product/engineering working session during build phases.

Weekly data migration checkpoint once source files are available.

Security/compliance review before finance, access and document features go live.

UAT readiness review before each major release candidate.

Daily launch standup during final go-live week and first hypercare week.

# 7. Decision Log

| Decision Area | Required Decision | Recommended Default |
| --- | --- | --- |
| Mobile launch scope | Native app or PWA-first | PWA-first, native wrapper later only if approved |
| Payment launch scope | Online provider or manual/bank first | Provider adapter if vendor confirmed; manual/bank fallback |
| Access restriction | Legal and operational boundaries | Human-approved access action queue |
| AI autonomy | What AI can execute | Recommendation only for sensitive actions |
| Hosting and data residency | Supabase/Vercel region choice | Confirm with client/legal before production |
| Data migration | Historical depth | Opening balances plus active users/flats first; history by priority |

# 8. Delivery Risks And Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data quality is poor | Setup delay and trust issues | Import preview, error report, reconciliation sign-off |
| Finance rules are unclear | Wrong balances or disputes | Accountant workshops and ledger acceptance tests |
| Access blocking creates legal risk | Operational and legal escalation | Legal review, human approval and manual fallback |
| Integration vendor is not ready | Delay to payments/access/meter features | Adapter pattern and manual/import fallback |
| Native app expectation returns | Scope and budget expansion | Written PWA-first decision and optional later phase |
| AI overreach | Unsafe recommendations | Guardrails, source links, evaluation and approval queue |

# 9. Delivery Definition Of Done

Feature is connected to the relevant domain data, not mocked in production.

Role permissions are enforced server-side.

Sensitive writes create audit logs.

Acceptance criteria have test evidence.

Mobile behavior is checked for resident/staff workflows.

Turkish copy is reviewed for clarity and tone.

Documentation and training notes are updated.

Open risks are documented with an owner.

# 10. Handover Package

The final launch handover should include:

Production architecture summary.

Environment and deployment notes.

Admin and support playbook.

Data migration report.

UAT evidence.

Security/compliance checklist.

Backup/restore procedure.

Role-based training material.

Post-launch adoption report template.

# Security And Compliance Plan

# AI-Powered Residential Site Management CRM

Version: 0.3

Date: 26 June 2026

Prepared for: Security, privacy, compliance and production readiness

Prepared by: 1Cati / Product and Engineering

Reference baseline: KVKK-aware processing and OWASP ASVS-aligned controls

# Executive At-A-Glance

The system will process personal, financial, document, media, access and AI-event data, so security must be designed into launch scope.

Controls should combine authentication, RBAC, RLS, domain validation, audit logs, monitoring and approval workflows.

Debt-based access restriction, identity data, camera/media handling, payment compliance and retention require legal/accounting review.

# Reader Guide

| Item | Detail |
| --- | --- |
| Document type | Security And Compliance Plan |
| Primary audience | Security, compliance, engineering, product and client leadership |
| Status | Current delivery baseline v0.3 |
| Last reconciled | 26 June 2026 |
| Confidentiality | STRICTLY CONFIDENTIAL |

# Visual Navigation

Security Control Model (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

# Current Security Baseline

As of 26 June 2026, the repository includes RBAC/RLS-oriented migrations, protected dashboard routing, demo-auth fallback controls, audit-oriented tables and AI approval rules. Production still requires environment hardening, demo-auth removal or strict gating, RLS policy review, storage policy review, secrets review, backup/restore proof and client/legal sign-off for debt/access restrictions.

This document is an engineering and delivery checklist, not a legal opinion.

# 1. Executive Summary

The platform will process personal data, owner/tenant relationships, financial records, documents, media uploads, service communications, access actions and AI events. Security and compliance must be designed into the product from the first production release.

This plan is not a legal opinion. It is a delivery checklist for engineering, product and operations. Debt restriction, access blocking, identity verification, camera data, document retention and payment compliance must still be reviewed by legal/accounting specialists before production launch.

# 2. Reference Baseline

| Source | How It Applies |
| --- | --- |
| KVKK Personal Data Protection Law: https://www.kvkk.gov.tr/Icerik/6649/Personal-Data-Protection-Law | Personal data must be processed lawfully, fairly, purposefully and proportionately |
| OWASP ASVS: https://owasp.org/www-project-application-security-verification-standard/ | Provides a structured baseline for testing web application security controls; current official page references ASVS 5.0.0 |
| web.dev PWA guidance: https://web.dev/learn/pwa/ | PWA should be treated as a modern installable web app with responsive design, service worker and secure delivery practices |

# 3. Security Control Model

_Diagram: Security Control Model. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Security Control Model. Source retained in this document for regeneration._

flowchart TD

A[Authentication] --> B[Role and relationship authorization]

B --> C[Server-side domain validation]

C --> D[PostgreSQL RLS and constraints]

D --> E[Immutable audit log]

E --> F[Monitoring and alerting]

C --> G{Sensitive action?}

G -->|No| H[Execute transaction]

G -->|Yes| I[Approval workflow]

I --> H

H --> E

# 4. Data Classification

| Data Class | Examples | Required Controls |
| --- | --- | --- |
| Public/marketing | Public landing page content | Normal web publishing controls |
| Operational | Tickets, bookings, service categories, staff assignments | RBAC, audit for status changes, role-specific visibility |
| Personal | Names, contact data, owner/tenant relationships | Purpose limitation, role access, export caution |
| Financial | Ledger, balances, payments, deposits, refunds | Immutable postings, approval, idempotency, audit, restricted exports |
| Sensitive documents | Identity files, contracts, statements, legal notices | Storage permissions, download audit, retention review |
| Media | Task photos/videos, possible access/camera references | Role limits, retention policy, avoid unnecessary storage |
| Access control | Card/barrier IDs, activation/deactivation events | High privilege, approval, manual fallback, audit |
| AI events | Prompts, context, outputs, accepted/declined suggestions | Source links, role filtering, prompt/output logs, retention policy |

# 5. Control Matrix

| Area | Required Control | Acceptance Evidence |
| --- | --- | --- |
| Authentication | Supabase Auth, secure session refresh, password reset | Login/logout/session tests |
| Authorization | App-level RBAC plus database RLS | Role-based E2E and RLS tests |
| Finance | Immutable ledger, reversals, idempotency keys | Unit and integration tests |
| Files | Private buckets, signed URLs where needed, permission checks | Unauthorized file access test |
| Audit | Actor, timestamp, entity, action and sensitive before/after context | Audit log inspection |
| Integrations | Signature verification, retry queue, health dashboard | Webhook and failure-mode tests |
| AI | Source-linked, role-filtered, no direct sensitive mutations | AI safety/evaluation tests |
| Secrets | No secrets in client code or repository | Secret scan and env review |
| Logging | Structured logs without unnecessary personal data | Log review |
| Backup | Backup and restore drill | Restore evidence |

# 6. Sensitive Workflow Rules

## Finance

Posted records cannot be edited directly.

Corrections must use reversal or adjustment entries.

Refunds require explicit permission and audit.

Duplicate provider events must not double-post.

## Access

Access activation/deactivation must be recorded as an action request.

Manual override requires high privilege, reason and audit.

Debt-based access restriction requires legal review and client policy approval.

Failed access integrations must create visible alerts.

## Documents

Sensitive documents need role and relationship checks.

Downloads of sensitive documents should be auditable where required.

Retention and deletion rules require legal/accounting review.

## AI

AI cannot post payments.

AI cannot refund deposits.

AI cannot mutate ledger records.

AI cannot activate or disable access.

AI recommendations must show source data and be logged.

# 7. Compliance Open Questions

Which data residency requirements apply?

Which user consent and privacy notices are required?

What retention periods apply to financial records, identity documents, media and chat?

What is the legal basis for access restriction due to debt?

Are camera references or video storage required?

Which payment provider compliance rules apply?

Who approves refunds, access changes and sensitive exports?

Which reports are legally required for site management?

# 8. Security Launch Checklist

RBAC and RLS tests pass.

Finance integrity tests pass.

File permission tests pass.

Integration webhook tests pass.

Secrets are not committed.

Audit logs are created for sensitive actions.

Backup/restore drill is complete.

AI guardrail tests pass.

Legal/accounting review is complete for access, debt, payments, identity and retention.

# Data Migration Plan

# AI-Powered Residential Site Management CRM

Version: 0.3

Date: 26 June 2026

Prepared for: Data migration, import validation and launch readiness

Prepared by: 1Cati / Product and Engineering

Primary migration scope: 769 flats, owners, tenants, staff, opening balances, documents and operational history where available

# Executive At-A-Glance

Day-one trust depends on accurate flats, relationships, opening balances, deposits, active bookings, open tickets and essential documents.

Migration must use preview, validation, staging import, reconciliation and client sign-off before production cutover.

Historical data should be migrated only when it is useful, legally appropriate and clean enough to avoid production confusion.

# Reader Guide

| Item | Detail |
| --- | --- |
| Document type | Data Migration Plan |
| Primary audience | Data migration, product, engineering, finance and client operations |
| Status | Current delivery baseline v0.3 |
| Last reconciled | 26 June 2026 |
| Confidentiality | STRICTLY CONFIDENTIAL |

# Visual Navigation

Migration Workflow (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

# Current Migration Baseline

As of 26 June 2026, local Supabase migrations and seed data exist for realistic development and review. Production migration still requires client-approved source files, mapping sign-off, reconciliation, cloud Supabase setup, RLS/security verification and UAT acceptance.

Do not treat seeded local data as final production data.

# 1. Executive Summary

Data migration will decide whether the platform feels trustworthy on day one. The first production migration should focus on correct active records: flats, owner/tenant relationships, user contacts, staff, account opening balances, current debts, deposits, active bookings, open service requests and essential documents.

Historical data should be migrated only where it has business value and acceptable quality. Poor history should not be imported blindly into the production ledger or audit trail.

# 2. Migration Workflow

_Diagram: Migration Workflow. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Migration Workflow. Source retained in this document for regeneration._

flowchart TD

A[Collect source files] --> B[Profile data quality]

B --> C[Map fields to target model]

C --> D[Preview import]

D --> E{Validation errors?}

E -->|Yes| F[Client cleanup and mapping correction]

F --> D

E -->|No| G[Staging import]

G --> H[Reconciliation reports]

H --> I{Client sign-off?}

I -->|No| F

I -->|Yes| J[Production import window]

J --> K[Post-import smoke tests]

K --> L[Migration report and handover]

# 3. Source Inventory

| Source | Expected Content | Migration Priority |
| --- | --- | --- |
| Flat list | Site, block, floor, number, type, status | Critical |
| Owner list | Owner identity, contact, linked flats | Critical |
| Tenant list | Tenant identity, contact, occupancy dates, permissions | Critical |
| Staff list | Staff role, team, contact, employment status | Critical |
| Accounting export | Opening balances, debts, payments, deposits | Critical |
| Service history | Open requests, recent completed work, categories | High if available |
| Booking history | Active/future bookings, deposits, checkout status | High if available |
| Documents | Contracts, statements, identity files, rules, notices | High, with legal review |
| Communication history | Emails/SMS/chat | Optional unless required |
| Access list | Cards, access IDs, active/inactive status | Integration-dependent |

# 4. Data Quality Rules

| Data Area | Validation Rule |
| --- | --- |
| Flats | Block/floor/flat combination must be unique |
| Users | Duplicate email/phone/identity candidates must be flagged |
| Relationships | Owner/tenant must link to an existing flat |
| Occupancy | Dates must not overlap without approved reason |
| Finance | Opening balance must map to an account and source file row |
| Deposits | Deposit must link to booking/flat/user where possible |
| Documents | Document owner, type and visibility must be defined |
| Access | External card/access IDs must not be stored as user IDs |

# 5. Reconciliation Reports

The migration cannot be accepted by file count alone. It needs reconciliation reports:

Total flats imported vs expected 769.

Flats by block/floor/status.

Owners imported and linked to flats.

Tenants imported and linked to flats.

Duplicate people candidates.

Accounts created.

Opening balances by account and total.

Debts by age bucket.

Deposits imported and linked.

Documents imported by type and visibility.

Open bookings and open tickets imported.

Rejected rows with clear reasons.

# 6. Migration Cutover Plan

| Step | Action | Owner |
| --- | --- | --- |
| 1 | Freeze source spreadsheets/exports | Client operations |
| 2 | Run final validation import in staging | Data lead |
| 3 | Review reconciliation report | Client and finance lead |
| 4 | Approve production import window | Steering group |
| 5 | Backup production database before import | Engineering lead |
| 6 | Run production import | Data/engineering lead |
| 7 | Run smoke tests and reconciliation | QA/data lead |
| 8 | Client signs migration acceptance | Client owner |

# 7. Migration Risks

| Risk | Mitigation |
| --- | --- |
| Duplicate users | Candidate matching, manual merge queue, no silent overwrite |
| Wrong opening balances | Finance reconciliation and accountant sign-off |
| Missing flat relationships | Import preview errors and client correction file |
| Bad encoding/language | UTF-8 normalization and sample import review |
| Sensitive document overexposure | Default private visibility and permission mapping |
| Historical data inconsistency | Import active records first; migrate history only by approved scope |

# 8. Acceptance Criteria

100% of expected flats imported or explained.

Owner/tenant/staff records have accepted duplicate handling.

Opening balances reconcile to approved source totals.

Import errors are visible and resolved or accepted.

Sensitive documents are not publicly accessible.

Migration report is stored with source file versions and sign-off.

# QA, UAT And Launch Plan

# AI-Powered Residential Site Management CRM

Version: 0.3

Date: 26 June 2026

Prepared for: QA, UAT, release management and launch readiness

Prepared by: 1Cati / Product and Engineering

Primary goal: Launch safely with tested workflows, trained users and clear support ownership

# Executive At-A-Glance

QA must prove business correctness across finance, service tickets, bookings, access, documents, reports, AI and role permissions.

Mandatory UAT scenarios should block launch when critical or high defects remain unresolved.

Launch readiness requires test evidence, security checks, migration reconciliation, training and support ownership.

# Reader Guide

| Item | Detail |
| --- | --- |
| Document type | QA, UAT And Launch Plan |
| Primary audience | QA, product, engineering, delivery leadership and client operations |
| Status | Current delivery baseline v0.3 |
| Last reconciled | 26 June 2026 |
| Confidentiality | STRICTLY CONFIDENTIAL |

# Visual Navigation

UAT Workflow (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

# Current QA Baseline

As of 26 June 2026, repeatable QA includes TypeScript/ESLint/build checks, Playwright E2E, phase harnesses, a focused phase:06-09 regression harness and Jira/Xray dry-run planning. Production launch still requires UAT with realistic client data, RLS/security review, migration reconciliation, backup/restore proof and signed launch approval.

Generated screenshots, JSON reports and temporary browser output are disposable unless promoted into a maintained Markdown or DOCX reading copy.

# 1. Executive Summary

The platform handles finance, deposits, resident data, service requests, documents, access actions, AI recommendations and audit history. QA must therefore focus on business correctness and operational trust, not only UI behavior.

The launch should not proceed until the mandatory client scenarios pass: role login, flat lookup, ledger balance, payment/restriction behavior, service ticket, staff completion, booking, move-in, checkout, document permission, reporting and AI guardrail behavior.

# 2. Test Strategy

| Layer | Purpose | Example Coverage |
| --- | --- | --- |
| Unit tests | Prove domain rules | Ledger posting, balance calculation, restrictions, deposit settlement, permissions, AI guardrails |
| Integration tests | Prove services work together | Payment webhook idempotency, access action queue, notification delivery, storage permissions, RLS |
| E2E tests | Prove user workflows | Resident service request, debt block, staff completion, manager dashboard, booking and checkout |
| UAT scripts | Prove business acceptance | Client validates scenarios using realistic data |
| Security checks | Prove safe controls | RBAC/RLS, file access, audit logs, ASVS checklist, secrets |
| Performance checks | Prove usability at expected scale | 769-flat dashboard, search, reports, mobile staff/resident flows |

# 3. UAT Workflow

_Diagram: UAT Workflow. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: UAT Workflow. Source retained in this document for regeneration._

flowchart TD

A[Prepare UAT environment] --> B[Load realistic site data]

B --> C[Confirm test users and roles]

C --> D[Run mandatory UAT scripts]

D --> E[Log defects and questions]

E --> F{Critical defect?}

F -->|Yes| G[Fix and rerun affected scripts]

F -->|No| H[Business sign-off]

G --> D

H --> I[Launch readiness review]

I --> J[Go-live or hold decision]

# 4. Mandatory UAT Scenarios

| Scenario | Roles | Acceptance Standard |
| --- | --- | --- |
| Role login and navigation | Admin, manager, accountant, owner, tenant, staff | Each role sees only permitted modules |
| 769-flat lookup | Manager | Flats filter by block, floor, status, owner/tenant and debt |
| Owner balance and statement | Owner, accountant | Balance matches ledger and statement export |
| Tenant service request | Tenant, manager, staff | Request creates service order, ticket and status trail |
| Debt blocks service | Tenant, manager | User sees clear reason and payment path |
| Payment clears restriction | Tenant, accountant | Payment posts once and restriction status updates |
| Staff task completion | Staff, manager | Staff completes task with notes and media proof |
| Booking creation | Manager, accountant | Availability prevents overlap and links deposit |
| Move-in | Manager, staff, tenant | Preparation tasks, access request and welcome notification are created |
| Checkout | Manager, accountant | Inspection, debt check, settlement and access action are complete |
| Document access | Owner, tenant, staff | Users cannot view unauthorized documents |
| AI recommendation | Manager, accountant | AI shows sources and cannot execute restricted action |
| Reporting | Manager, accountant | Dashboard and exports match source records |

# 5. Defect Severity Model

| Severity | Definition | Launch Impact |
| --- | --- | --- |
| Critical | Finance corruption, role data leak, broken login, lost payment/access event | Blocks launch |
| High | Mandatory workflow blocked or incorrect audit/restriction behavior | Blocks launch unless formal waiver |
| Medium | Workaround exists but workflow is inefficient or confusing | Fix before launch if in core flow |
| Low | Cosmetic or low-impact content issue | Can move to launch backlog |

# 6. Release Gates

| Gate | Required Evidence | Owner |
| --- | --- | --- |
| Feature complete | Scope checklist and demo | Product lead |
| Test complete | Unit/integration/E2E/UAT evidence | QA lead |
| Security ready | RBAC/RLS, ASVS-aligned checklist, secret check | Security lead |
| Data ready | Migration report and reconciliation sign-off | Data lead |
| Operations ready | Support runbook, monitoring, backup/restore evidence | Delivery lead |
| Training ready | Role-based training delivered or scheduled | Client operations |
| Launch decision | Open risks accepted and go-live approved | Steering group |

# 7. Launch Runbook

## Pre-Launch

Freeze scope for launch release.

Confirm environment variables and secrets.

Run database migrations in staging.

Load or verify production seed/migration data.

Complete backup/restore drill.

Complete smoke tests in production-like environment.

Prepare rollback plan.

Prepare client support contacts.

## Launch Day

Confirm production deployment.

Run smoke test: login, dashboard, flat lookup, service request, ledger read, document access.

Monitor logs, errors, payments/integrations and notification delivery.

Keep launch bridge open for decision-makers and support.

Record issues in one launch tracker.

## Hypercare

Daily issue review for first week.

Track adoption by role.

Review support themes.

Review finance and ticket correctness.

Produce first-month adoption and stability report.

# 8. QA Exit Checklist

No unresolved critical defects.

High defects resolved or formally accepted.

Mandatory UAT scenarios passed.

Role permissions tested.

Finance ledger tested.

Debt and restriction behavior tested.

Mobile PWA workflows tested.

AI guardrail tests passed.

Backup/restore evidence exists.

Launch runbook approved.

# Requirements Traceability Matrix

# AI-Powered Residential Site Management CRM

Version: 0.3

Date: 26 June 2026

Prepared for: Scope control, QA planning and stakeholder sign-off

Prepared by: 1Cati / Product and Engineering

Purpose: Connect business needs to product requirements, technical controls and test evidence

# Executive At-A-Glance

Traceability prevents business requirements from disappearing between BRD, PRD, TRD, QA and launch planning.

Every launch requirement should have product coverage, technical coverage, security/compliance controls and acceptance evidence.

Open traceability items should be resolved or formally accepted before scope lock and launch readiness approval.

# Reader Guide

| Item | Detail |
| --- | --- |
| Document type | Requirements Traceability Matrix |
| Primary audience | Product, QA, delivery leadership, engineering and client stakeholders |
| Status | Current delivery baseline v0.3 |
| Last reconciled | 26 June 2026 |
| Confidentiality | STRICTLY CONFIDENTIAL |

# Visual Navigation

Traceability Flow (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

# Current Traceability Baseline

As of 26 June 2026, traceability is controlled through the 15-phase ERP model. Phases 1-4 have local/product foundation evidence, phase 5 is ready for UAT review, phases 6-7 are active build, and phases 8-15 require implementation, tests and sign-off before being treated as complete.

The matrix below describes required coverage, not automatic completion.

# 1. Executive Summary

This matrix keeps the documentation package connected. It prevents a common delivery failure: a business requirement appears in the BRD, but the PRD, TRD, test plan or launch checklist does not carry it through.

Each major requirement must have a product owner, a technical owner, acceptance evidence and a release gate. Items without traceability should not be treated as launch-ready.

# 2. Traceability Flow

_Diagram: Traceability Flow. Source is included below; regenerate a rendered diagram only when a stakeholder export explicitly needs it._

_Figure: Traceability Flow. Source retained in this document for regeneration._

flowchart TD

A[Business requirement] --> B[Product requirement]

B --> C[Technical requirement]

C --> D[Test case]

D --> E[UAT evidence]

E --> F[Launch decision]

C --> G[Security or compliance control]

G --> E

# 3. Core Traceability Matrix

| ID | Business Requirement | Product Coverage | Technical Coverage | Acceptance Evidence |
| --- | --- | --- | --- | --- |
| BR-001 | Represent all 769 flats | Core site data, flat matrix | Site/block/flat schema, import APIs | Import report and flat matrix UAT |
| BR-002 | Role-based access for all users | User and role management | Supabase Auth, RBAC, RLS | Role navigation and blocked access tests |
| BR-003 | Reliable finance balances | Finance ledger | Journal entries, balances, reversals | Ledger unit tests and accountant UAT |
| BR-004 | Payments and reconciliation | Payments/deposits module | Payment intents, webhooks, idempotency | Payment integration tests |
| BR-005 | Debt restrictions | Restriction rules | Restriction engine, backend checks | Debt-block E2E and legal approval |
| BR-006 | Service requests become work | Service catalogue and tickets | Service orders, tickets, SLA events | Service request E2E |
| BR-007 | Staff completion evidence | Workforce and media reports | Storage, media reports, ticket events | Mobile staff E2E |
| BR-008 | Booking, move-in and checkout | Booking workflows | Availability, deposits, settlement, access queue | Booking/check-in/checkout UAT |
| BR-009 | Communication and documents | Chat, announcements, vault | Message threads, notifications, document permissions | Permission and delivery tests |
| BR-010 | Reporting dashboard | Reporting module | Views/materialized views, exports | Dashboard source-data review |
| BR-011 | AI assistance with guardrails | AI layer | AI events, recommendations, approvals, retrieval | AI eval and restricted-action tests |
| BR-012 | Auditability | Audit module | Immutable audit logs | Audit inspection for critical actions |
| BR-013 | PWA mobile access | Resident/staff/manager PWA | Manifest, mobile shells, responsive routes | Mobile viewport tests |
| BR-014 | Integrations | Integration layer | Adapters, webhooks, retry queue | Integration health and failure tests |
| BR-015 | Security and privacy | Security requirements | RBAC/RLS, storage policies, ASVS checklist | Security launch checklist |

# 4. Release Traceability Gates

| Release | Minimum Traceability Evidence |
| --- | --- |
| Demo | Clickable role journeys, sample data, workflow demonstration |
| MVP | BR-001, BR-002, BR-003, BR-006, BR-007, BR-010, BR-012, BR-013 |
| V1 | MVP plus BR-004, BR-005, BR-008, BR-009, BR-011 |
| V2 | V1 plus BR-014 and advanced AI/analytics |
| Launch | All launch-scoped requirements have UAT evidence and accepted risks |

# 5. Open Traceability Items

| Topic | Why It Is Open | Required Decision |
| --- | --- | --- |
| Payment provider | Vendor not confirmed | Choose provider or approve manual/bank-first flow |
| Access vendor | API capability unknown | Confirm vendor, API/export/manual fallback |
| Legal access restriction boundary | Debt-based access action is sensitive | Legal review and client policy approval |
| Data retention | Retention periods not confirmed | Legal/accounting retention policy |
| Native app | Excluded from launch but may return | Written PWA-first approval |
| Meter/camera integrations | Vendor and legal basis unknown | Confirm roadmap vs launch requirement |

# 6. Traceability Acceptance Checklist

Every launch requirement has a product owner.

Every launch requirement has technical coverage.

Every sensitive requirement has a security/compliance control.

Every mandatory scenario has a test case.

Every UAT result is linked to the requirement it validates.

Open decisions are tracked before scope lock.

# Market Research Annex

# AI-Powered Residential Site Management CRM

Version: 0.3

Date: 26 June 2026

Purpose: Phase-by-phase market research and best-practice comparison for the 15-phase delivery plan.

# Executive At-A-Glance

Turkish benchmarks show that aidat, payments, resident access, communication, reservations, reporting and support are baseline expectations.

The strongest proposal angle is not another basic CRM; it is a finance-first operating system with real service desk workflows.

AI should be positioned as a controlled assistant for triage, briefing, anomaly detection and reporting, not as an autonomous decision-maker.

# Reader Guide

| Item | Detail |
| --- | --- |
| Document type | Market Research Annex |
| Primary audience | Strategy, sales, product and delivery leadership |
| Status | Current delivery baseline v0.3 |
| Last reconciled | 26 June 2026 |
| Confidentiality | STRICTLY CONFIDENTIAL |

# Visual Navigation

Market Benchmark Implications (source retained in this Markdown; regenerate a rendered diagram only when a stakeholder export explicitly needs it)

# Current Use Note

This annex supports the 15-phase delivery plan and product positioning. It is planning evidence, not current implementation proof. Current implementation status is maintained in docs/PROJECT-HANDBOOK.md.

# 1. Research Position

The client request should be treated as a full residential operations platform, not a simple CRM. Market research shows that serious competitors already provide property accounting, payments, resident/owner portals, service requests, maintenance workflows, mobile access, communication, reporting, integrations, onboarding and increasingly AI assistance.

The correct business response is to match the client's mandatory scope and add AI, workflow clarity, premium web/PWA UX, stronger reporting, and Turkish-localized service delivery.

# 2. Competitor And Best-Practice Sources

| Source | Relevant Findings |
| --- | --- |
| Apsiyon | Turkish baseline for aidat tracking, bank integrations, card collection, reservation, manager/resident mobile, access control, meter/billing, email/SMS and AI assistant positioning |
| Senyonet | Turkish site/facility software benchmark for communication/public relations, finance, accounting, security, reservations, document management, support and training |
| Yönetimcell | Turkish usability benchmark for aidat tracking, bank integration, credit card/Masterpass collection, resident payment access, reporting/Excel export and staff job tracking |
| Aidatım | Turkish hybrid benchmark combining management software, private assistant, accounting/legal support, migration/setup, bank matching, reports, meter billing and e-mail/SMS |
| Siteplus | Adjacent integrated facility management benchmark for professional site management, security, cleaning, technical maintenance and field operations |
| Buildium | Global property management baseline: accounting, payments, maintenance requests, resident center, owner portal, leasing, marketplace, open API, automation and AI |
| Yardi Breeze | Global baseline: online balances/payments, automated rent/fee posting, maintenance requests, smartphone photos/videos, accounting and owner reports |
| DoorLoop | Global baseline: accounting, bank sync, financial reports, leasing, CRM, maintenance, mobile app, owner portal, file storage, rent collection, tenant management, communication and AI |
| Atlassian Jira Service Management | Ticketing/service desk baseline: request intake, incident/request workflows, SLA, assignment, automation, reporting and AI |
| web.dev PWA | PWA baseline: installable mobile web experience, one codebase, service worker/caching capabilities and app-like web behavior |
| OWASP ASVS | Security baseline for authentication, access control, validation, logging, API security and data protection |
| KVKK | Turkish data protection baseline for personal data processing, purpose limitation, proportionate processing and protection obligations |

# 3. Phase-By-Phase Market Research Matrix

| Phase | What The Market Does | Best Practice For Our Product | AI / Time-Saving Add-On | Turkish Adaptation |
| --- | --- | --- | --- | --- |
| 1. Discovery and benchmark | Competitors sell onboarding, migration and training, not only software | Start with operating model, finance rules, integration inventory and data migration plan | AI meeting summaries, gap analysis and scope checklist | Turkish examples, clear business language, visible implementation confidence |
| 2. UX/UI design system | Market leaders emphasize simple portals, dashboards and guided workflows | Role-based navigation, calm dashboard, clear statuses and mobile-first resident/staff flows | AI briefing cards and next-best-action prompts | Turkish-first wording, respectful tone, low clutter, visible support |
| 3. Platform foundation, auth, RBAC, audit | Mature platforms restrict owner/resident/staff access and preserve operational logs | Auth, RBAC, RLS, audit logs and secure admin settings from day one | AI audit summary and unusual action detection | Trust depends on "who did what and when" clarity |
| 4. Site/block/flat/import | Competitors support migration from Excel and structured property setup | 769-flat matrix, import preview, validation and data quality dashboard | AI duplicate/missing-data detection | Managers commonly rely on spreadsheets; import must be simple |
| 5. User/owner/tenant/staff management | Owner portals, resident centers and tenant management are standard | Profile, documents, relationships, identity status, staff groups | AI duplicate contacts and missing document alerts | Strong privacy and clear contact/SMS support |
| 6. Financial ledger | Accounting is a core market feature | Ledger-based balances, accruals, statements, reversals and exports | AI balance explanation and anomaly detection | Financial disputes require official, traceable records |
| 7. Payments/deposits/restrictions | Online bank/card collection and automated payments are standard | Payment provider, bank import, reconciliation, deposit lifecycle, debt rules | AI unmatched payment suggestions and debt-risk ranking | Debt language must be firm, clear and respectful |
| 8. Service catalogue/order flow | Maintenance and service requests are expected | Service catalogue, debt check, payment/debit, order, ticket, notification | AI category, urgency and SLA suggestions | Show price/SLA before confirmation; explain blocked requests |
| 9. Tasks/workforce/SLA/media | Global tools support maintenance photos/videos, notes and progress | Ticket board, staff PWA, SLA, media report, tour control | AI routing, duplicate ticket detection and workload balancing | Staff need simple mobile screens and managers need proof |
| 10. Booking/move-in/checkout | Reservation/leasing workflows are common | Availability, payment, deposit, move-in tasks, access, checkout settlement | AI booking conflict and checkout risk summaries | Deposits and access changes need clear documentation |
| 11. Communication/documents | Portals, email/SMS, files and chat are standard | Linked chat, announcements, delivery logs, document vault | AI reply drafts, summaries and announcement drafts | SMS/email still important; official communication should stay in system |
| 12. Web/PWA mobile experience | Mobile apps are common; PWA can satisfy mobile access faster | Responsive web app, installable PWA, mobile staff/resident workflows | Mobile AI help and voice-ready Turkish commands | Works for users who do not want app store installation |
| 13. Integrations | Market differentiators include payment, banks, access, meters and APIs | Adapter layer, webhooks, retries, integration health and manual fallback | AI integration failure summaries and anomaly alerts | Local vendors vary; fallback process must be planned |
| 14. AI and analytics | AI assistants are increasingly promoted by competitors | Manager/accountant/resident/staff AI, recommendations, approval workflow | Daily briefing, anomaly detection, predictive maintenance, report generation | Turkish quality and human approval are critical for trust |
| 15. QA/security/UAT/training/launch | Competitors sell support and implementation services | UAT scripts, security review, training, launch runbook, monitoring | AI test assistance and support triage | Hands-on launch support and role-specific training are essential |

# 4. Market Gap Opportunities

The strongest competitive opportunities are:

Combine Turkish site management needs with a modern global SaaS UX.

Replace vague "service management" with a real service desk/ticketing system.

Build a true finance ledger, not a simple balance table.

Make debt restrictions configurable, auditable and transparent.

Use PWA to deliver mobile access faster than native development.

Add AI, but keep AI controlled with human approval.

Make the dashboard action-oriented, not only informational.

Treat support, migration and training as part of the product offer.

Make access integrations auditable and failure-aware.

Make Turkish copy, SMS/email, receipts and official-looking statements central to trust.

# 5. Top Five Turkey Player Deep-Dive

These five players are included because they are publicly visible and relevant to the client's requested scope. They should be treated as benchmarks, not as a legally ranked market-share list.

## 5.1 Apsiyon

Observed capabilities:

Aidat tracking.

Online bank integrations.

Card collection.

Reservation.

Free website.

Manager mobile.

E-mail and SMS.

Access control products.

Meter reading and billing.

AI assistants and digital-assistant positioning.

Implications:

Our product must include finance, payments, communication and reservation as baseline.

Access and meter integrations should be planned even if not launched in phase one.

AI should be useful in real operational scenarios: debt, request triage, reporting and anomaly detection.

## 5.2 Senyonet

Observed capabilities:

Site, apartment, facility, hotel, office, AVM and management-company positioning.

Public relations/communication module.

Finance module.

Accounting module.

Security module.

Requests, announcements, events, reservations and document management.

Bank, cash and current account visibility.

Collections, invoicing, budgeting and reporting.

Visitor, personnel, cargo and vehicle tracking.

Support and training.

Implications:

Our platform must support connected operations, not only CRM records.

Security/visitor workflows should be considered in access/integration planning.

Support/training should be part of the delivery model.

## 5.3 Yönetimcell

Observed capabilities:

Aidat tracking.

Online bank integration.

Credit card and Masterpass collection.

Resident account/payment access.

Reports and Excel exports.

Multi-site/apartment management.

Manager mobile app.

Resident aidat tracking app.

Staff job-tracking app.

Implications:

Simplicity and learnability are competitive advantages in Turkey.

Export and reporting are mandatory for managers and management companies.

Staff job tracking validates the need for a proper ticket/task module.

PWA must cover the core value of mobile apps without delaying launch.

## 5.4 Aidatım

Observed capabilities:

Private assistant.

Management software.

Accounting support.

Legal support.

Setup and transition help.

Credit card collection.

Bank account tracking with smart matching.

Leave and payroll.

Monthly/yearly analysis and reports.

Current account tracking and expense sharing.

Meter reading and billing.

E-mail and SMS.

Account sharing.

Implications:

Migration, setup and support must be part of the offer.

Smart reconciliation should be included in finance roadmap.

Payroll/leave can remain non-goal for launch but should be extensible later.

Legal review is required for debt, access and collection workflows.

## 5.5 Siteplus

Observed capabilities:

Integrated facility management.

Professional site management.

Private security.

Cleaning.

Alarm monitoring.

Landscaping.

Pest control and disinfection.

Technical maintenance and repair.

Implications:

Our service module must support real field operations.

Work queues should cover cleaning, security, repair and technical maintenance.

Media evidence, SLA, staff/contractor assignment and incident tracking are critical.

The system should work for a professional facility management company, not only resident self-service.

# 6. Edge-Case Coverage Summary

The expanded BRD/TRD now includes edge cases across:

Multiple owners and multi-flat ownership.

Tenant permission limits.

Vacant flats with owner debt.

Duplicate imports.

Partial payments and overpayments.

Delayed/duplicate payment webhooks.

Deposit shortfall and refund failure.

Debt threshold changes.

Emergency maintenance override.

Service ticket duplicates.

Media upload failures.

Booking overlaps.

Access integration failure.

SMS/email delivery failure.

Staff internal notes leaking to residents.

AI hallucination, role leakage and unauthorized action.

Document retention and KVKK privacy risks.

The key product rule is that risky cases must be handled by state machines, audit logs and approval workflows, not by informal manual edits.

# 7. Recommended Differentiators For Proposal

## 7.1 Business Differentiators

Full 769-flat operating model.

Finance-first architecture.

Service desk/ticketing module.

Web/PWA launch instead of slow native app dependency.

AI manager assistant.

AI debt-risk and anomaly detection.

Turkish-first onboarding and support.

Audit and accountability at every critical action.

## 7.2 UX Differentiators

Flat matrix by block/floor.

One-click view of debt status per flat.

Resident self-service with simple mobile web.

Staff task mobile view with photo/video reports.

Manager daily briefing.

Accountant ledger and export tools.

## 7.3 Technical Differentiators

API-first modular architecture.

PostgreSQL ledger.

RLS/RBAC security.

Integration adapter layer.

AI recommendations with human approval.

PWA-first delivery.

End-to-end test coverage for mandatory scenarios.

# 8. Research Caveats

This annex uses public competitor and best-practice information available on 24 June 2026. It is suitable for product planning and proposal positioning. It is not a legal compliance opinion and should be reviewed by legal/accounting specialists before finalizing debt restriction, access blocking, identity verification, camera processing, retention and payment compliance rules.

# Source Register

# AI-Powered Residential Site Management CRM

Version: 0.3

Date: 26 June 2026

Documentation review: 26 June 2026

Prepared for: Evidence tracking and documentation quality control

Prepared by: 1Cati / Product and Engineering

Purpose: Record the external reference baseline used by the requirements package

# Executive At-A-Glance

The register records the public sources used for planning, positioning and security/compliance baseline decisions.

Competitor sources are used as capability signals, not as legal rankings or vendor certifications.

The register should be updated whenever new pricing, compliance, integration or vendor-specific sources are used.

# Reader Guide

| Item | Detail |
| --- | --- |
| Document type | Source Register |
| Primary audience | Strategy, product, delivery leadership and QA reviewers |
| Status | Current delivery baseline v0.3 |
| Last reconciled | 26 June 2026 |
| Confidentiality | STRICTLY CONFIDENTIAL |

# Visual Navigation

No generated figures are required for this document.

# 1. Source Use Policy

This register records public sources used for planning and positioning. It is not a legal opinion, market-share ranking or vendor certification. Product, security and legal decisions should be validated with the client, selected vendors and qualified legal/accounting advisors before launch.

Public product, pricing, legal and security pages can change. Before final client approval, production launch, legal review or commercial claims, re-check all source links and record the review date here.

# 2. Source Register

| Source | URL | Used For |
| --- | --- | --- |
| Apsiyon | https://www.apsiyon.com/ | Turkish site-management baseline: aidat, payments, resident/manager capabilities, access/meter/AI positioning |
| Senyonet | https://www.senyonet.com.tr/ | Turkish facility/site management benchmark: finance, accounting, security, communication, support/training |
| Yonetimcell | https://www.yonetimcell.com/ | Simplicity, aidat tracking, resident payment access, reports and staff job-tracking benchmark |
| Aidatim | https://www.aidatim.com/ | Hybrid software/service benchmark: support, setup, accounting/legal support, bank matching |
| Siteplus | https://www.siteplus.com.tr/ | Integrated facility operations benchmark: cleaning, security, technical maintenance |
| Buildium | https://www.buildium.com/features/ | Global property management capability baseline |
| Yardi Breeze | https://www.yardibreeze.com/features/ | Global accounting, maintenance and owner reporting baseline |
| DoorLoop | https://www.doorloop.com/features | Global property CRM, payments, maintenance, owner/tenant portal and AI baseline |
| Jira Service Management | https://www.atlassian.com/software/jira/service-management/features | Service desk workflow, SLA, assignment and automation baseline |
| Jira Pricing | https://www.atlassian.com/software/jira/pricing | Jira Cloud subscription and user-count planning source |
| Xray Cloud Marketplace Pricing | https://marketplace.atlassian.com/apps/1211769/xray-test-management-for-jira?tab=pricing | Xray Cloud app/subscription planning source |
| iyzico | https://www.iyzico.com/en/ | Turkey payment provider shortlist and online-payment capability baseline |
| PayTR | https://www.paytr.com/en | Turkey payment provider shortlist and virtual POS/payment-link capability baseline |
| Param | https://param.com.tr/ | Turkey payment-provider alternate for commercial comparison |
| Sipay | https://sipay.com.tr/ | Turkey payment-provider alternate for commercial comparison |
| Paycell | https://www.paycell.com.tr/ | Payment/wallet/top-up alternate and commercial comparison source |
| Netgsm | https://www.netgsm.com.tr/ | Turkey-local SMS provider shortlist and SMS delivery capability baseline |
| Ileti Merkezi | https://www.iletimerkezi.com/ | Turkey-local SMS provider shortlist and sender/delivery capability baseline |
| Papara | https://www.papara.com/ | Digital wallet/top-up decision baseline; used only as a candidate after legal review |
| Postmark | https://postmarkapp.com/ | Transactional email provider baseline |
| Postmark Pricing | https://postmarkapp.com/pricing | Transactional email cost planning source |
| Amazon SES | https://aws.amazon.com/ses/ | Low-cost scalable email provider baseline |
| Firebase Cloud Messaging | https://firebase.google.com/docs/cloud-messaging | PWA/mobile push notification baseline |
| Firebase Pricing | https://firebase.google.com/pricing | Firebase/FCM surrounding cloud-cost planning source |
| OneSignal Pricing | https://onesignal.com/pricing | Optional non-technical push/campaign console pricing source |
| Supabase Pricing | https://supabase.com/pricing | Supabase Cloud Pro and metered usage planning source |
| Supabase Realtime | https://supabase.com/docs/guides/realtime | Realtime subscription and broadcast baseline |
| Supabase Row Level Security | https://supabase.com/docs/guides/database/postgres/row-level-security | Database authorization baseline |
| Vercel Pricing | https://vercel.com/pricing | Production hosting and team/deployment cost planning source |
| Sentry Pricing | https://sentry.io/pricing/ | Error monitoring and event-retention cost planning source |
| Better Stack Pricing | https://betterstack.com/pricing | Uptime/incident monitoring cost planning source |
| UptimeRobot Pricing | https://uptimerobot.com/pricing/ | External uptime monitoring cost planning source |
| OpenAI API Pricing | https://platform.openai.com/docs/pricing | AI provider/token-cost planning source for the configurable model gateway |
| Hikvision | https://www.hikvision.com/en/ | Candidate access/camera hardware family; confirm installed model before adapter work |
| Dahua Security | https://www.dahuasecurity.com/ | Candidate camera/VMS/NVR hardware family; confirm installed model before adapter work |
| ZKTeco | https://www.zkteco.com/en/ | Candidate access-control hardware family; confirm installed model before adapter work |
| dormakaba | https://www.dormakaba.com/ | Candidate access-control hardware family; confirm installed model before adapter work |
| Logo Yazilim | https://www.logo.com.tr/ | Accounting/e-invoice candidate after accountant workflow decision |
| Mikro Yazilim | https://www.mikro.com.tr/ | Accounting/e-invoice candidate after accountant workflow decision |
| Parasut | https://www.parasut.com/ | Accounting/e-invoice candidate after accountant workflow decision |
| Uyumsoft | https://www.uyumsoft.com/ | Accounting/e-invoice candidate after accountant workflow decision |
| Next.js data updates | https://nextjs.org/docs/app/getting-started/updating-data | Server Functions and mutation architecture baseline |
| WCAG 2.2 | https://www.w3.org/TR/WCAG22/ | Accessibility baseline |
| web.dev PWA | https://web.dev/learn/pwa/ | PWA-first delivery rationale and mobile web expectations |
| OWASP ASVS | https://owasp.org/www-project-application-security-verification-standard/ | Web application security verification baseline; official page references ASVS 5.0.0 |
| KVKK | https://www.kvkk.gov.tr/Icerik/6649/Personal-Data-Protection-Law | Turkish personal data protection baseline |

# 3. Evidence Handling Rules

Do not present the Turkish competitor list as a legal market-share ranking.

Use competitor claims only as public capability signals.

Keep legal/compliance wording conservative.

Confirm payment, bank, access, camera and meter vendor details before implementation.

Update this register if new sources are used for pricing, compliance or vendor-specific integration decisions.

Re-check pricing pages before procurement because public SaaS prices, metered limits and vendor quote terms can change.