# Third-Party Integration And Vendor Plan

Status: active decision plan

Last reviewed: 26 June 2026

Confidentiality: STRICTLY CONFIDENTIAL

This document turns the broad "external integrations" scope into concrete implementation decisions for the 1Cati ERP. It is not a final procurement decision. Final provider choice still needs Ataberk approval, commercial quote, contract review, KVKK/legal review, production credentials and UAT proof.

# 1. Executive Decision

1Cati should not hard-code one vendor into the core ERP. The correct architecture is an adapter layer with one stable internal contract per capability:

| Capability | Internal contract | Provider can change without rewriting ERP |
| --- | --- | --- |
| Card/payment collection | payment_intents, payment_events, ledger_entries | Yes |
| Bank reconciliation | bank_import_batches, bank_transactions, reconciliation_matches | Yes |
| SMS/email/push | notification_messages, notification_attempts, templates | Yes |
| Digital wallet/top-up | resident_wallet_accounts, wallet_movements, ledger postings | Yes |
| Access/barrier/security | access_requests, access_events, integration_jobs | Yes |
| Documents/storage | documents, storage_objects, signed URL policy | Yes |
| AI provider | ai_events, ai_sources, ai_approvals | Yes |
| Monitoring | integration_health, audit_logs, incident events | Yes |

Recommended MVP stack for Turkey/Alanya:

Payment: bank transfer/import first, then shortlist iyzico and PayTR for card/online collection; keep Param, Sipay and Paycell as commercial alternates after quotes.

SMS: shortlist Netgsm and Ileti Merkezi; use SMS only for OTP and high-priority notices, because push/email are cheaper for routine messages.

Email: Postmark for transactional reliability or Amazon SES for lowest-cost scale; Brevo/Mailgun/SendGrid are fallback choices if deliverability or regional procurement requires them.

Push: Firebase Cloud Messaging for PWA push; OneSignal only if non-technical staff need a richer campaign console.

Wallet/top-up: do not become an electronic money custodian. Implement an internal ledger balance and connect Papara/Paycell or a bank/payment provider only if Ataberk explicitly wants resident stored-value/top-up behavior and legal review approves it.

Access/security: do not choose a hardware vendor blind. Inventory the installed gate, barrier, card, camera and visitor systems first; then build the adapter against the confirmed API. Candidate families can include Hikvision, Dahua, ZKTeco, dormakaba or local installer APIs, but only after site inspection.

Accounting/e-invoice: keep export-first in MVP; integrate Logo, Mikro, Parasut or Uyumsoft only after the accountant confirms the target workflow.

Monitoring: Sentry plus Vercel/Supabase logs for application errors, with Better Stack or UptimeRobot for external uptime checks.

# 2. External Dependency And Cost Register

This section is the active management view for external dependencies, paid tools and 3rd-party services. It is intentionally grouped so Ataberk, WAMOCON, finance and engineering can see what must be bought, what can wait, what is quote-based and what needs a Jira ticket before production credentials are used.

Completeness assessment on 26 June 2026: the dependency categories below are complete enough for delivery planning and Jira tracking, but not complete enough for final purchase. Exact prices, commercial terms, data-processing terms, Turkish tax treatment and production credentials must be confirmed with the selected vendor before contract signature.

| Group | Dependency | Required for | Cost status | Owner and decision gate |
| --- | --- | --- | --- | --- |
| Core cloud | Supabase Cloud Pro | Production Postgres, Auth, Realtime, Storage, backups and operational database hosting | Paid cloud plan plus metered usage/compute/storage/egress; use the public pricing page as the procurement source | Engineering proposes region/env model; Ataberk approves billing owner, budget cap, backup policy and production project |
| Core hosting | Vercel Pro | Production hosting, preview deployments, team workflow and managed Next.js deployment | Paid team plan plus usage; confirm current public pricing before purchase | Engineering and finance approve account owner, domains, spend alerts and environment separation |
| Delivery tooling | Jira Cloud and Xray Cloud | Phase epics, requirements traceability, UAT/Xray tests and delivery reporting | Paid per-user SaaS/subscription; Xray is a separate app/subscription | WAMOCON delivery owner confirms user count, project admin, attachment policy and live-sync approval |
| Monitoring | Sentry plus Better Stack or UptimeRobot | Error tracking, uptime checks, incident triage and integration health alerts | Sentry has paid usage tiers; uptime tools can start low-cost but need production alert rules | Engineering defines alert recipients, severity levels, retention and incident ownership |
| Transactional email | Postmark or Amazon SES | Login, notices, document links, ticket updates and accounting notifications | Usage/monthly email cost; domain setup required | Engineering and operations approve sender domains, DKIM/SPF/DMARC, bounce handling and templates |
| SMS | Netgsm or Ileti Merkezi | OTP, urgent resident notices and service alerts | Quote or volume-based SMS cost; sender name approval may add process time | Operations approves sender ID, consent language, monthly volume cap and fallback rules |
| Push notifications | Firebase Cloud Messaging; OneSignal optional | PWA push and later native/mobile push | FCM is normally no direct messaging subscription, but surrounding cloud usage and optional OneSignal plans must be checked | Product confirms PWA push UX; operations confirms whether a non-technical campaign console is needed |
| Payments | iyzico, PayTR; Param, Sipay, Paycell as alternates | Card/online collection, deposits, refunds and payment webhooks | Provider fees, commissions, settlement timing and virtual POS terms are quote/contract dependent | Finance and legal approve provider, fee model, refund rules, settlement, chargeback process and production credentials |
| Bank reconciliation | Bank CSV/Excel first; later bank API/open-banking partner | Bank import, matching and accounting reconciliation | CSV/Excel has low platform cost; API/open-banking is bank/provider dependent | Accountant confirms bank list, export format, matching tolerance and later API value |
| Wallet/top-up | Internal ledger first; Papara/Paycell only if approved | Resident prepaid balances or top-up behavior | Internal ledger has no provider fee; stored-value provider creates legal/commercial cost | Legal and finance must approve before enabling any stored-value or resident-wallet provider |
| Documents/storage | Supabase Storage first; S3-compatible storage if volumes grow | Contracts, invoices, resident documents and signed URLs | Supabase usage-based storage first; external storage only if volume/security requires it | Engineering approves retention, access policy, backup/export and file-size limits |
| AI provider | Configurable OpenAI-compatible gateway and optional local/on-prem model | Assistant, summaries, triage, reports and analytics | Usage/token or infrastructure cost; exact model pricing can change frequently | Product, security and finance approve data classes, budget cap, logging, retention and human approval gates |
| Access/security hardware | Confirmed gate, barrier, card, camera, VMS/NVR and visitor vendors | Access cards, barrier events, security evidence and visitor workflows | Vendor/API/licensing and installer support are quote-based | Site inspection is mandatory before any adapter build; legal approves restriction and surveillance boundaries |
| Accounting/e-invoice | Export-first; Logo, Mikro, Parasut, Uyumsoft after accountant choice | Turkish accounting/e-invoice workflows and chart mapping | Export-first has low integration cost; live integration requires subscription/API quote | Accountant approves target system, chart-of-accounts mapping and reconciliation process |
| Domain/email operations | DNS, production domain, mailbox or sender tooling | Production launch, sender verification and support communications | Low direct cost but required for production reliability | Ataberk confirms domain owner, DNS access, support inboxes and renewal responsibility |

Cost-management rules:

No paid production account is created without a named Ataberk billing owner and a WAMOCON technical owner.

Every paid provider gets a Jira story or subtask with labels external-dependency, third-party-cost and vendor-decision.

Sandbox/test credentials must be separate from production credentials.

Monthly caps, alert recipients and cancellation/renewal owner must be recorded before live use.

Provider credentials, service-role keys, invoices and commercial quotes must not be attached to public tickets or committed to the repository.

Data-processing, KVKK, retention and support terms must be reviewed before any provider handles resident, finance, identity, document or access-control data.

Jira grouping:

The Jira sync groups external dependencies under Phase 13, "External Integrations", with a dedicated cost-register story.

The Third-Party Integration And Vendor Plan DOCX is included in the managed documentation attachment package.

Jira should show the cost-register story before individual provider-implementation tasks move to production mode.

If a provider becomes launch-critical, create a child task for quote, contract/legal review, sandbox proof, production credential request, UAT proof and rollback/manual fallback.

Provider link register for Jira tickets:

| Category | Official links to include in relevant Jira tickets |
| --- | --- |
| Core cloud and hosting | Supabase Pricing: https://supabase.com/pricing; Supabase Realtime: https://supabase.com/docs/guides/realtime; Supabase RLS: https://supabase.com/docs/guides/database/postgres/row-level-security; Vercel Pricing: https://vercel.com/pricing |
| Delivery tooling | Jira Pricing: https://www.atlassian.com/software/jira/pricing; Xray Cloud Marketplace Pricing: https://marketplace.atlassian.com/apps/1211769/xray-test-management-for-jira?tab=pricing |
| Payments and wallet candidates | iyzico: https://www.iyzico.com/en/; PayTR: https://www.paytr.com/en; Param: https://param.com.tr/; Sipay: https://sipay.com.tr/; Paycell: https://www.paycell.com.tr/; Papara: https://www.papara.com/ |
| Messaging and push | Netgsm: https://www.netgsm.com.tr/; Ileti Merkezi: https://www.iletimerkezi.com/; Postmark Pricing: https://postmarkapp.com/pricing; Amazon SES: https://aws.amazon.com/ses/; Firebase Pricing: https://firebase.google.com/pricing; OneSignal Pricing: https://onesignal.com/pricing |
| Monitoring and uptime | Sentry Pricing: https://sentry.io/pricing/; Better Stack Pricing: https://betterstack.com/pricing; UptimeRobot Pricing: https://uptimerobot.com/pricing/ |
| Access, camera and physical security candidates | Hikvision: https://www.hikvision.com/en/; Dahua Security: https://www.dahuasecurity.com/; ZKTeco: https://www.zkteco.com/en/; dormakaba: https://www.dormakaba.com/ |
| Accounting and e-invoice candidates | Logo Yazilim: https://www.logo.com.tr/; Mikro Yazilim: https://www.mikro.com.tr/; Parasut: https://www.parasut.com/; Uyumsoft: https://www.uyumsoft.com/ |
| AI and security references | OpenAI API Pricing: https://platform.openai.com/docs/pricing; OWASP ASVS: https://owasp.org/www-project-application-security-verification-standard/; WCAG 2.2: https://www.w3.org/TR/WCAG22/ |

# 3. Competitive Baseline

Turkish competitors show that a serious site-management product is expected to cover resident portals, dues/aidat, online collection, bank matching, reservation, mobile management, email/SMS and sometimes access/meter/AI features. Apsiyon publicly lists resident and manager products, bank integrations, card collection, reservations, manager mobile, access control, meters, email/SMS and AI assistants. Senyonet lists dues collection, online bank integration, finance, accounting, security and communication modules. Yonetimcell lists dues, online bank integration, credit card/Masterpass collection, resident/security/staff apps and mobile access. Aidatim lists online card collection, bank account matching, reports, meter billing and email/SMS.

Global property-management players set the same bar at larger scale: Buildium presents accounting/payments, maintenance, resident center, leasing, marketplace integrations, open API and AI/automation; DoorLoop presents accounting, bank sync, leasing, maintenance, owner/resident portals, file storage, communication tools, AI and workflows.

Implication for 1Cati: Phase 13 must be treated as a real product phase, not as a technical afterthought. Integrations need provider selection, adapter contracts, test mode, webhooks, failure queues, audit, monitoring and manual fallback.

# 4. Architecture Rules

| Rule | Requirement |
| --- | --- |
| Adapter isolation | No UI or finance module calls a vendor SDK directly. It calls an internal service/route. |
| Idempotency | Every provider event has a unique provider_event_id; duplicates cannot create duplicate ledger entries or access changes. |
| Signed webhooks | Webhook signatures, timestamps and replay windows are verified before processing. |
| Test mode first | Every adapter has sandbox credentials and a visible test connection state before production mode. |
| Manual fallback | Payment, bank, SMS, access and meter failures always have a manual queue and operator path. |
| Auditability | Sensitive actions write user, role, source, before/after status, provider reference and timestamp. |
| Least privilege | Provider keys are stored only as server-side secrets; service-role keys never reach the browser. |
| RLS and RBAC | Integration data is tenant/site scoped and follows the same RBAC model as the rest of the ERP. |
| Retry safety | Retries use backoff, max attempts, dead-letter state and operator-visible error reasons. |
| Observability | Each adapter reports health, last success, last failure, latency, error rate and queue length. |
| Legal boundary | AI or automation may recommend finance/access actions, but human approval is required for refunds, restrictions and physical access changes. |

# 5. Vendor Shortlist

| Area | Primary shortlist | Why it fits | Decision gate |
| --- | --- | --- | --- |
| Card/online payments | iyzico, PayTR | Turkey-focused payment providers with business payment solutions, virtual POS/API/developer resources and fraud/3DS-style capabilities. | Compare fees, settlement, refund flow, subscriptions/recurring payments, marketplace need, contract, support response and sandbox quality. |
| Payment alternates | Param, Sipay, Paycell | Useful commercial fallback if pricing, settlement or acquiring terms are better for Ataberk. | Get formal quote and technical docs before implementation. |
| Bank reconciliation | Bank CSV/Excel import first; later bank API/open banking partner if approved | Lowest launch risk and keeps accounting in control while data quality is validated. | Confirm bank list, export format, reconciliation tolerance and accountant sign-off. |
| SMS | Netgsm, Ileti Merkezi | Turkey-local SMS economics and sender-name handling are usually better than global SMS for local notices. | Confirm sender ID, pricing, API reliability, delivery reports and KVKK consent flow. |
| Email | Postmark or Amazon SES | Postmark is simple and reliable for transactional mail; SES is low-cost at scale. | Confirm domain ownership, DKIM/SPF/DMARC, bounce handling and support expectations. |
| Push notifications | Firebase Cloud Messaging; OneSignal optional | FCM is the normal technical base for web/mobile push; OneSignal adds a non-technical dashboard if needed. | Confirm PWA push support across target devices and consent UX. |
| Wallet/top-up | Ledger wallet first; Papara/Paycell only if needed | Avoids regulated e-money custody in the MVP while still supporting prepaid balance/accounting semantics. | Legal approval, resident terms, refund rules and provider settlement model. |
| Access/barrier/security | Site hardware adapter after inventory | Physical systems are installer- and device-specific; wrong early selection creates waste. | Collect hardware model, API docs, network topology and legal approval for restrictions. |
| Camera/visitor evidence | Existing VMS/NVR adapter only after approval | Camera data is sensitive and high-risk under KVKK. | Confirm purpose, retention, access rights, consent/signage and technical API. |
| Meter reading | Manual/Excel import first; device adapter later | Meter vendors vary; MVP can still bill with controlled imports. | Confirm meter type, reading format, anomaly rules and dispute workflow. |
| Accounting/e-invoice | Export-first; Logo, Mikro, Parasut, Uyumsoft later | Prevents accounting lock-in before the client accountant validates workflow. | Accountant approval and chart-of-accounts mapping. |
| AI | Configurable OpenAI-compatible gateway plus local/on-prem option | Keeps model choice flexible and allows privacy-sensitive prompts to be routed differently. | Approve data classes allowed for AI, retention, prompt logging and human approval gates. |
| Monitoring/security | Sentry, Vercel logs, Supabase logs, Better Stack/UptimeRobot | Fast operational visibility without building a custom monitoring suite first. | Confirm alert recipients, SLA, escalation and incident log ownership. |

# 6. Phase And Jira Ticket Map

| Phase | Tickets to track |
| --- | --- |
| Phase 3 Platform/auth/security | Secret management, environment separation, RLS verification, webhook signature verification, audit-log standard, demo-mode shutdown. |
| Phase 6 Finance ledger | Immutable ledger postings, correction/reversal rules, account statements, export format, reconciliation data model. |
| Phase 7 Payments/deposits/restrictions | Payment provider shortlist, payment-intent API, webhook idempotency, refunds, deposits, manual bank matching, legal restriction policy. |
| Phase 11 Communication/docs | Email/SMS/push templates, delivery status, retry queue, consent/opt-out, document storage permissions, signed URLs. |
| Phase 12 Mobile PWA | PWA push, installability, offline-friendly views, mobile accessibility, resident payment/service/document flows. |
| Phase 13 Integrations | External dependency and cost register, provider registry, adapter interfaces, sandbox test mode, payment adapter, bank adapter, notification adapter, access/security adapter, wallet/top-up decision, monitoring console, integration runbook. |
| Phase 14 AI/analytics | AI provider gateway, source-grounded answers, confidence, evals, no direct money/access execution, approval workflow. |
| Phase 15 QA/launch | Integration UAT, provider failover tests, RLS tests, accessibility, performance, backup/restore, incident response and training. |

# 7. Acceptance Criteria

Provider can be disabled without breaking the ERP shell.

Payment webhook duplicates cannot double-book money.

Failed SMS/email/push attempts are visible and retryable.

Access-control outage never silently grants or blocks access.

Wallet/top-up is disabled until legal/commercial approval is recorded.

Provider credentials are never exposed to client-side code or Jira attachments.

Integration logs show request ID, provider reference, status, latency, retry count and operator action.

Every production adapter has sandbox evidence, UAT evidence and a rollback/manual fallback path.

# 8. Non-Goals For MVP

1Cati will not operate as an electronic money institution.

1Cati will not directly control biometric access or camera surveillance before legal review.

1Cati will not automate refunds, debt restrictions or physical access changes without human approval.

1Cati will not claim a provider is selected until quotes, contracts and credentials are approved.

# 9. Current Source Baseline

Reviewed sources on 26 June 2026:

Apsiyon: https://www.apsiyon.com/

Senyonet: https://www.senyonet.com.tr/

Yonetimcell: https://www.yonetimcell.com/

Aidatim: https://www.aidatim.com/

Buildium features: https://www.buildium.com/features/

DoorLoop features: https://www.doorloop.com/features

iyzico: https://www.iyzico.com/en/

PayTR: https://www.paytr.com/en

Param: https://param.com.tr/

Sipay: https://sipay.com.tr/

Paycell: https://www.paycell.com.tr/

Papara: https://www.papara.com/

Netgsm: https://www.netgsm.com.tr/

Ileti Merkezi: https://www.iletimerkezi.com/

Supabase Pricing: https://supabase.com/pricing

Supabase Realtime: https://supabase.com/docs/guides/realtime

Supabase RLS: https://supabase.com/docs/guides/database/postgres/row-level-security

Vercel Pricing: https://vercel.com/pricing

Jira Pricing: https://www.atlassian.com/software/jira/pricing

Xray Cloud Marketplace Pricing: https://marketplace.atlassian.com/apps/1211769/xray-test-management-for-jira?tab=pricing

Postmark Pricing: https://postmarkapp.com/pricing

Amazon SES: https://aws.amazon.com/ses/

Sentry Pricing: https://sentry.io/pricing/

Better Stack Pricing: https://betterstack.com/pricing

UptimeRobot Pricing: https://uptimerobot.com/pricing/

Firebase Pricing: https://firebase.google.com/pricing

OneSignal Pricing: https://onesignal.com/pricing

OpenAI API Pricing: https://platform.openai.com/docs/pricing

Hikvision: https://www.hikvision.com/en/

Dahua Security: https://www.dahuasecurity.com/

ZKTeco: https://www.zkteco.com/en/

dormakaba: https://www.dormakaba.com/

Logo Yazilim: https://www.logo.com.tr/

Mikro Yazilim: https://www.mikro.com.tr/

Parasut: https://www.parasut.com/

Uyumsoft: https://www.uyumsoft.com/

Next.js data updates and Server Functions: https://nextjs.org/docs/app/getting-started/updating-data

OWASP ASVS: https://owasp.org/www-project-application-security-verification-standard/

WCAG 2.2: https://www.w3.org/TR/WCAG22/