# 1Çatı Phase 2-5 Stakeholder Delivery Report

Prepared for management and stakeholders | 25 June 2026

Status: Phases 2, 3, 4 and 5 are implemented and verified in browser QA. The system is now a usable site-management command center, not only a static prototype.

# Executive Summary

The next four delivery phases have been completed as a working web application layer. The implementation now covers role-based navigation, platform controls, audit visibility, site/unit data management, import validation, staff records, resident/user records and permission visibility. The app remains focused on a web-first CRM because this is faster to deliver, easier for office teams to adopt, and simpler to secure than a separate mobile app at this stage.

| Area | Current result |
| --- | --- |
| Completed phases | 4 of 4 in this batch: Phase 2, Phase 3, Phase 4, Phase 5. |
| Business value | Management can see the operation, validate imported data, control roles, and track audit decisions in one place. |
| QA result | 30/30 E2E tests passed; 26/26 browser-audit routes passed; 5/5 manual browser QA steps passed. |
| Backend/API check | Phase-status API returns HTTP 200, 4 completed phases, 0 rejected import rows, 5 controls, and 5 audit events. |

# How the app works now

| Step | Plain-language workflow |
| --- | --- |
| 1. Open dashboard | Management starts from the Site Management Center and sees risks, metrics, AI priorities and the completed phase cards. |
| 2. Manage units | The Daire Matrisi page shows blocks, floors, unit status, debt, access status and service pressure. |
| 3. Validate imports | Before Excel/list data becomes operational, the import center separates valid rows, warnings and rejected rows. |
| 4. Manage people | The users and roles page shows staff, owners, tenants, guests, workload and role coverage. |
| 5. Control access | The settings area shows platform controls, RBAC permissions and audit events for sensitive decisions. |
| 6. Use AI safely | AI is used as an assistant for prioritization and summaries; sensitive finance/access actions remain visible and auditable. |

# Phase Completion Detail

| Phase | Implemented | What it does | How to use it |
| --- | --- | --- | --- |
| Phase 2 | UX/UI and role-based navigation | Creates a modern dashboard, sidebar navigation, mobile layout, phase cards, metrics, charts, 3D site simulation and AI assistant area. | Open Dashboard. Use the left menu. Critical numbers are at the top; detailed tables and search are below. |
| Phase 3 | Platform, Auth, RBAC and audit foundation | Shows platform controls, role visibility, demo/real auth boundary, audit events and security settings. | Open Ayarlar. Review controls, RBAC matrix and audit events such as AUD-2401. |
| Phase 4 | Site, block, floor, unit and import control | Models the site portfolio and import quality gate with 769 unit handling, warning rows and zero rejected rows. | Open Daire Matrisi. Use block overview, unit matrix and import validation before trusting source lists. |
| Phase 5 | Owners, tenants, guests, staff and roles | Shows resident/user records, staff workload, approval limits, language/access hints and role coverage. | Open Kullanıcılar & Roller. Search staff or roles and check who can approve finance, restrict access or export data. |

# Screenshot Evidence

## Phase 2-5 Delivery Hub

Dashboard showing all four completed phase cards, role navigation, metrics and the AI assistant area.

## Phase 3 Platform and Audit Controls

Settings screen showing security controls, RBAC matrix, audit trail and theme control.

## Phase 4 Import Validation

Daire Matrisi screen showing import status, valid rows, warnings, zero rejected rows and a unit search.

## Phase 5 Users, Staff and Role Coverage

Users and roles screen showing staff workload, role principle, staff search and permission matrix.

## Mobile Dashboard Check

Mobile dashboard view proving the phase hub and key management cards stack correctly on a small screen.

# QA and Acceptance Evidence

| Quality gate | Result | Meaning for management |
| --- | --- | --- |
| Lint | Passed | The frontend code follows the configured quality rules. |
| TypeScript | Passed | The app compiles at type level without known type errors. |
| Full E2E | 30/30 passed | Desktop and mobile user journeys, login, pitch, dashboard and API checks are working. |
| Browser audit | 26/26 routes passed | Core pages have no detected console/page errors or horizontal overflow at desktop/mobile sizes. |
| Manual QA | 5/5 passed | A browser checked the new phase hub, import search, users search, platform audit and mobile dashboard. |

Important limitation: this batch proves the product workflow and data model using the current local/demo data layer. Production rollout still needs final database connection hardening, real Supabase policies, real customer data migration, live Jira/GitHub release governance, backups and user acceptance testing with the client.

# Design and Operating Principles Followed

• Web-first delivery to reduce delivery risk and make office workflows faster.

• Server-first architecture where possible, with client-side components only for interactive UI.

• Role-based navigation and permission visibility so each team sees only relevant work.

• Audit trail for sensitive finance, access and AI-supported decisions.

• Responsive Turkish UI with simple language, visible status badges and searchable operational tables.

• Security and accessibility aligned with current best-practice references: OWASP ASVS, Supabase RLS guidance and WCAG 2.2.

# Recommended Next Steps

| Priority | Next step | Reason |
| --- | --- | --- |
| 1 | Run stakeholder walkthrough | Confirm whether the management view and Turkish workflow copy match the client expectation. |
| 2 | Connect real production database policies | Move from demo-safe data to secure tenant/site scoped production data. |
| 3 | Start Phase 6+ service workflow | The next biggest value area is a full ticket/service lifecycle with SLA, assignment, vendor and cost handling. |
| 4 | Client UAT pack | Prepare test accounts, acceptance scenarios and sign-off checklist for the client. |