STRICTLY CONFIDENTIAL

REQUIREMENTS TRACEABILITY MATRIX

AI-Powered Residential Site Management CRM

Business-to-product-to-technical-to-test traceability for scope control and launch sign-off

Scope control

Test coverage

Sign-off evidence

Prepared for: Ataberk Estate digital transformation planning

Prepared by: 1Cati / Product and Engineering

Design refresh: 25 June 2026

Status: Consulting-ready v0.2

# Table of Contents

Executive review map generated from the main document structure.

1. Executive Summary

2. Traceability Flow

3. Core Traceability Matrix

4. Release Traceability Gates

5. Open Traceability Items

6. Traceability Acceptance Checklist

# Executive At-A-Glance

- Traceability prevents business requirements from disappearing between BRD, PRD, TRD, QA and launch planning.

- Every launch requirement should have product coverage, technical coverage, security/compliance controls and acceptance evidence.

- Open traceability items should be resolved or formally accepted before scope lock and launch readiness approval.

# Reader Guide

| Document type | Requirements Traceability Matrix |
| --- | --- |
| Primary audience | Product, QA, delivery leadership, engineering and client stakeholders |
| Status | Consulting-ready v0.2 |
| Confidentiality | STRICTLY CONFIDENTIAL |
| Design preset | Arial Narrow consulting report; black text; light-grey table and diagram system |

# Visual Navigation

Figure: Traceability Flow

# 1. Executive Summary

This matrix keeps the documentation package connected. It prevents a common delivery failure: a business requirement appears in the BRD, but the PRD, TRD, test plan or launch checklist does not carry it through.

Each major requirement must have a product owner, a technical owner, acceptance evidence and a release gate. Items without traceability should not be treated as launch-ready.

# 2. Traceability Flow

Figure: Traceability Flow

# 3. Core Traceability Matrix

| ID | Business Requirement | Product Coverage | Technical Coverage | Acceptance Evidence |
| --- | --- | --- | --- | --- |
| BR-001 | Represent all 769 flats | Core site data, flat matrix | Site/block/flat schema, import APIs | Import report and flat matrix UAT |
| BR-002 | Role-based access for all users | User and role management | Supabase Auth, RBAC, RLS | Role navigation and blocked access tests |
| BR-003 | Reliable finance balances | Finance ledger | Journal entries, balances, reversals | Ledger unit tests and accountant UAT |
| BR-004 | Payments and reconciliation | Payments/deposits module | Payment intents, webhooks, idempotency | Payment integration tests |
| BR-005 | Debt restrictions | Restriction rules | Restriction engine, backend checks | Debt-block E2E and legal approval |
| BR-006 | Service requests become work | Service catalogue and tickets | Service orders, tickets, SLA events | Service request E2E |
| BR-007 | Staff completion evidence | Workforce and media reports | Storage, media reports, ticket events | Mobile staff E2E |
| BR-008 | Booking, move-in and checkout | Booking workflows | Availability, deposits, settlement, access queue | Booking/check-in/checkout UAT |
| BR-009 | Communication and documents | Chat, announcements, vault | Message threads, notifications, document permissions | Permission and delivery tests |
| BR-010 | Reporting dashboard | Reporting module | Views/materialized views, exports | Dashboard source-data review |
| BR-011 | AI assistance with guardrails | AI layer | AI events, recommendations, approvals, retrieval | AI eval and restricted-action tests |
| BR-012 | Auditability | Audit module | Immutable audit logs | Audit inspection for critical actions |
| BR-013 | PWA mobile access | Resident/staff/manager PWA | Manifest, mobile shells, responsive routes | Mobile viewport tests |
| BR-014 | Integrations | Integration layer | Adapters, webhooks, retry queue | Integration health and failure tests |
| BR-015 | Security and privacy | Security requirements | RBAC/RLS, storage policies, ASVS checklist | Security launch checklist |

# 4. Release Traceability Gates

| Release | Minimum Traceability Evidence |
| --- | --- |
| Demo | Clickable role journeys, sample data, workflow demonstration |
| MVP | BR-001, BR-002, BR-003, BR-006, BR-007, BR-010, BR-012, BR-013 |
| V1 | MVP plus BR-004, BR-005, BR-008, BR-009, BR-011 |
| V2 | V1 plus BR-014 and advanced AI/analytics |
| Launch | All launch-scoped requirements have UAT evidence and accepted risks |

# 5. Open Traceability Items

| Topic | Why It Is Open | Required Decision |
| --- | --- | --- |
| Payment provider | Vendor not confirmed | Choose provider or approve manual/bank-first flow |
| Access vendor | API capability unknown | Confirm vendor, API/export/manual fallback |
| Legal access restriction boundary | Debt-based access action is sensitive | Legal review and client policy approval |
| Data retention | Retention periods not confirmed | Legal/accounting retention policy |
| Native app | Excluded from launch but may return | Written PWA-first approval |
| Meter/camera integrations | Vendor and legal basis unknown | Confirm roadmap vs launch requirement |

# 6. Traceability Acceptance Checklist

- Every launch requirement has a product owner.

- Every launch requirement has technical coverage.

- Every sensitive requirement has a security/compliance control.

- Every mandatory scenario has a test case.

- Every UAT result is linked to the requirement it validates.

- Open decisions are tracked before scope lock.